3GPP TSG-RAN5 Meeting #104	R5-244889

# Maastricht, Netherlands, Aug 19-23, 2024

3GPP TSG RAN meeting #105										RP-24xxxx

Melbourne, Australia, September 9-12, 2024

## Status Report to TSG

Agenda item:			7.5.2

| WI / SI Name | New Rel-18 NR licensed bands and extension of existing NR bands |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| included in this status report | Study Item: No | Core part: No | Performance part: No |  | Testing part: Yes |
| Acronym | NR_lic_bands_BW_R18-UEConTest |  |  |  |  |
| Unique ID | 1000058 |  |  |  |  |
| TSG Tdoc of latest approved WI/SI description (if any) | RP-240287 |  |  |  |  |
| Target Completion Date (indicate if changed) | Study Item: N/A | Core part: N/A | Performance part: N/A | Testing part: June/2025 |  |
| Overall Completion level | Study Item: N/A | Core part: N/A | Performance Part: N/A | Testing part: 27% (+15%) |  |

Note: Overall completion level percentage numbers should use one of the colors below:

- xx%: Normal progress, no RAN plenary action needed

- xx%: Progress behind schedule, may need RAN plenary intervention. If so, SR should clearly define requested action

- xx%: Progress critically behind, RAN plenary shall intervene. SR should define requested action

Source:

| Leading WG |  | TSG RAN WG5 |
| --- | --- | --- |
| Rapporteur | Name | Yuxin Hao |
|  | Company | Huawei Technologies. Co., Ltd. |
|  | Email | haoyuxin@huawei.com |

## 1	Work plan related evaluation

| Do you want to modify the time budget for this WI/SI compared to what was endorsed at the last RAN meeting? | No |
| --- | --- |

If you answered No:	Then please remove the Excel file from the zip file of this status report.

If you answered Yes:	Then please fill out the attached Excel template to request a modification of the time 		budgets for your WI /SI. The Excel table has to be filled out for all affected RAN WGs and 		up to the target date of the WI/SI. The basis are the endorsed time budgets of the last 		RAN meeting. Please highlight all changes of the values.
		One time unit (TU) corresponds to ~ 2 hours in the meeting.
		If this status report covers a WI with Core and Performance part, then please have one 		line for each in the attached Excel table.
		Note: If no Excel table is attached, then this means no time budget change.

Additional explanations/motivations for the time budget changes in the attached Excel table:

## 2.	Detailed progress in RAN WGs since last TSG meeting (for all involved WGs)

## 2.1	RAN1

#### 2.1.1	Agreements

#### 2.1.2	Remaining Open issues

## 2.2	RAN2

#### 2.2.1	Agreements

#### 2.2.2	Remaining Open issues

## 2.3	RAN3

#### 2.3.1	Agreements

#### 2.3.2	Remaining Open issues

## 2.4	RAN4

#### 2.4.1	Agreements

#### 2.4.2	Remaining Open issues

## 2.5	RAN5

#### 2.5.1	Agreements

Status after RAN5#104:

- 17 CRs are agreed during meeting

- The overall progress is 27%

- 2 NR band are declared completed: 	n31, n72

#### 2.5.2	Remaining Open issues

#### 2.5.3	Remaining Open issues with cross-WG dependencies

## 2.6	RAN6

#### 2.6.1	Agreements

#### 2.6.2	Remaining Open issues

## 3.	Detailed progress in SA/CT WGs since last TSG meeting (for all involved WGs)

## 3.1	SAx/CTs

#### 3.1.1	Agreements with cross-TSG impacts

#### 3.1.2	Remaining Open issues with cross-TSG impacts

## 4.	References

General papers

- R5-244888	WP of New Rel-18 NR licensed bands and extension of existing NR bands

- R5-244385	PRD21 CDS: NR FR1 FDD bands n31 and n72, Nokia

TS 38.508-1 CRs

- R5-245974	Introduction of test channel bandwidths and test frequencies for band n54, China Telecom

- R5-244386	Introduction of test channel bandwidths and test frequencies for bands n31 and n72, Nokia

- R5-245974	Introduction of test channel bandwidths and test frequencies for band n54, China Telecom

- R5-244388	Demodulation test frequencies for bands n31 and n72, Nokia

- R5-245619	Signalling test frequencies for bands n31 and n72, Nokia

- R5-245620	Signalling test frequencies for 5MHz and band n54, China Telecom

- R5-245324	Correction to Signalling test frequency parameters for band n106, Keysight Technologies UK

TS 38.508-2 CR:

- R5-244389	Introduction of bands n31 and n72 for physical layer baseline implementation capabilities, Nokia

- R5-245085	Introduction of band n54 for physical layer baseline implementation capabilities, China Telecom

TS 38.521-1 CRs:

- R5-245828	General updates of clause 5 for R18 new CBW configurations, China Unicom, Nokia, China Telecom

- R5-244391	Adding transmitter requirements for bands n31 and n72, Nokia

- R5-245992	Adding transmitter requirements for band n54, China Telecom

- R5-244392	Adding receiver requirements for bands n31 and n72, Nokia

- R5-245991	Adding receiver requirements for band n54, China Telecom

TS 38.521-5 CRs

- R5-245863	Common clause updates related to NTN band n254, Apple Benelux B.V. - Belgium

- R5-245864	A-MPR requirements updates related to NTN band n254, Apple Benelux B.V. - Belgium

TS 38.533 CRs

- R5-244390	Introduction of bands n31 and n72 to NR band group for FR1, Nokia