3GPP TSG-RAN5 Meeting #104	R5-244891

# Maastricht, Netherlands, Aug 19-23, 2024

3GPP TSG RAN meeting #105										RP-24xxxx

Melbourne, Australia, September 9-12, 2024

## Status Report to TSG

Agenda item:			7.5.2

| WI / SI Name | UE Conformance - Further RF requirements enhancement for NR and EN-DC in frequency range 1 |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| included in this status report | Study Item: No | Core part: No | Performance part: No |  | Testing part: Yes |
| Acronym | NR_ENDC_RF_FR1_enh2-UEConTest |  |  |  |  |
| Unique ID | 1030066 |  |  |  |  |
| TSG Tdoc of latest approved WI/SI description (if any) | RP-240290 |  |  |  |  |
| Target Completion Date (indicate if changed) | Study Item: N/A | Core part: N/A | Performance part: N/A | Testing part: June/2025 |  |
| Overall Completion level | Study Item: N/A | Core part: N/A | Performance Part: N/A | Testing part: 12% (+7%) |  |

Note: Overall completion level percentage numbers should use one of the colors below:

- xx%: Normal progress, no RAN plenary action needed

- xx%: Progress behind schedule, may need RAN plenary intervention. If so, SR should clearly define requested action

- xx%: Progress critically behind, RAN plenary shall intervene. SR should define requested action

Source:

| Leading WG |  | TSG RAN WG5 |
| --- | --- | --- |
| Rapporteur | Name | Yuxin Hao |
|  | Company | Huawei Technologies. Co., Ltd. |
|  | Email | haoyuxin@huawei.com |

## 1	Work plan related evaluation

| Do you want to modify the time budget for this WI/SI compared to what was endorsed at the last RAN meeting? | No |
| --- | --- |

If you answered No:	Then please remove the Excel file from the zip file of this status report.

If you answered Yes:	Then please fill out the attached Excel template to request a modification of the time 		budgets for your WI /SI. The Excel table has to be filled out for all affected RAN WGs and 		up to the target date of the WI/SI. The basis are the endorsed time budgets of the last 		RAN meeting. Please highlight all changes of the values.
		One time unit (TU) corresponds to ~ 2 hours in the meeting.
		If this status report covers a WI with Core and Performance part, then please have one 		line for each in the attached Excel table.
		Note: If no Excel table is attached, then this means no time budget change.

Additional explanations/motivations for the time budget changes in the attached Excel table:

## 2.	Detailed progress in RAN WGs since last TSG meeting (for all involved WGs)

## 2.1	RAN1

#### 2.1.1	Agreements

#### 2.1.2	Remaining Open issues

## 2.2	RAN2

#### 2.2.1	Agreements

#### 2.2.2	Remaining Open issues

## 2.3	RAN3

#### 2.3.1	Agreements

#### 2.3.2	Remaining Open issues

## 2.4	RAN4

#### 2.4.1	Agreements

#### 2.4.2	Remaining Open issues

## 2.5	RAN5

#### 2.5.1	Agreements

Status after RAN5#104:

- The overall progress is 12%

- Work Plan is submitted in R5-244890.

- 7 CR submitted and agreed during this meeting

#### 2.5.2	Remaining Open issues

#### 2.5.3	Remaining Open issues with cross-WG dependencies

## 2.6	RAN6

#### 2.6.1	Agreements

#### 2.6.2	Remaining Open issues

## 3.	Detailed progress in SA/CT WGs since last TSG meeting (for all involved WGs)

NOTE: This section only needs to be filled in for WI/SIs where there is a corresponding relevant WI/SI in SA/CT.

## 3.1	SAx/CTs

#### 3.1.1	Agreements with cross-TSG impacts

#### 3.1.2	Remaining Open issues with cross-TSG impacts

NOTE: This section should also flag any critical dependencies that need TSG attention.

## 4.	References

NOTE:	This can be e.g. a list of all related Tdocs in the affected WGs since last TSG, references to LSs, produced TRs/TSs, the work/study item description or status reports of previous TSGs.

General papers

- R5-244890	WP of Further RF requirements enhancement for NR and EN-DC in frequency range 1

TS 38.508-2 CR

- R5-245805	Addition of 8Rx PICS, Qualcomm Inc

TS 38.521-4 CR

- R5-244206	Introduction of test requirement applicability rule for 8Rx tests, China Telecom, Huawei, HiSilicon

- R5-244203	Introduction of MIMO correlation matrix for 8Rx tests, China Telecom, Huawei, HiSilicon

- R5-244204	Introduction of new RMCs for 8Rx tests, China Telecom, Huawei, HiSilicon

- R5-244205	Introduction of 8Rx receiver definition, China Telecom, Huawei, HiSilicon

TS 38.522 CR

- R5-244600	Correction of FR1 RRM TCs applicability for 8Rx capable UEs, Huawei, HiSilicon

TS 38.533 CR

- R5-245881	Correction to Annex D for 8Rx capable UEs, Huawei, HiSilicon