3GPP TSG-RAN5 Meeting #104	R5-244946

# Maastricht, Netherlands, 19th Aug 2024 - 23rd Aug 2024

3GPP TSG RAN meeting #105										RP-24xxxx

Melbourne, Australia, September 9-12, 2024

## Status Report to TSG

Agenda item:			7.5.2

| WI / SI Name | Conformance Test Aspects - Protocol enhancements for Mission Critical Services for Rel-16 (MCPTT, MCVideo, MCData) |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| included in this status report | Study Item: No | Core part: No | Performance part: No |  | Testing part: Yes |
| Acronym | MCProtoc16_enh2MCPTT_eMCData2-ConTest |  |  |  |  |
| Unique ID | 970077 |  |  |  |  |
| TSG Tdoc of latest approved WI/SI description (if any) | RP-222549 |  |  |  |  |
| Target Completion Date (indicate if changed) | Study Item: NA | Core part: NA | Performance part: NA | Testing part: 09/2024 (RAN#105) |  |
| Overall Completion level | Study Item: NA | Core part: NA | Performance Part: NA | Testing part: 100% |  |

Note: Overall completion level percentage numbers should use one of the colors below:

- xx%: Normal progress, no RAN plenary action needed

- xx%: Progress behind schedule, may need RAN plenary intervention. If so, SR should clearly define requested action

- xx%: Progress critically behind, RAN plenary shall intervene. SR should define requested action

Source:

| Leading WG |  | RAN5 |
| --- | --- | --- |
| Rapporteur | Name | Jason Kahn |
|  | Company | NIST |
|  | Email | jason.kahn@chips.gov |

## 1	Work plan related evaluation

| Do you want to modify the time budget for this WI/SI compared to what was endorsed at the last RAN meeting? | Yes/No |
| --- | --- |

If you answered No:	Then please remove the Excel file from the zip file of this status report.

If you answered Yes:	Then please fill out the attached Excel template to request a modification of the time 		budgets for your WI /SI. The Excel table has to be filled out for all affected RAN WGs and 		up to the target date of the WI/SI. The basis are the endorsed time budgets of the last 		RAN meeting. Please highlight all changes of the values.
		One time unit (TU) corresponds to ~ 2 hours in the meeting.
		If this status report covers a WI with Core and Performance part, then please have one 		line for each in the attached Excel table.
		Note: If no Excel table is attached, then this means no time budget change.

Additional explanations/motivations for the time budget changes in the attached Excel table:

## 2.	Detailed progress in RAN WGs since last TSG meeting (for all involved WGs)

NOTE: Agreements and Open issues impacted cross-TSG aspects shall be explicitly highlighted

## 2.1	RAN1

#### 2.1.1	Agreements

NA

#### 2.1.2	Remaining Open issues

NA

## 2.2	RAN2

#### 2.2.1	Agreements

NA

#### 2.2.2	Remaining Open issues

NA

## 2.3	RAN3

#### 2.3.1	Agreements

NA

#### 2.3.2	Remaining Open issues

NA

## 2.4	RAN4

#### 2.4.1	Agreements

NA

#### 2.4.2	Remaining Open issues

NA

## 2.5	RAN5

#### 2.5.1	Agreements

The work for creating new Rel-16 Mission Critical Services client test cases continued with a total of 30 TDocs submitted for this work item (see references below). The current completion percentage is at 100% (+18% from previous meeting) and is considered complete. For this meeting, the main work was done in the area of MCData test cases.

As per advisement, in preparation for possible Mission Critical Services server test cases and for Rel-17 and beyond work for Mission Critical Services client testing needs, all Mission Critical Server test cases and items were removed from this current work item in a revised WID. Once the scope of RAN5 is expanded to include Mission Critical Services server testing, new

The following table shows the new test cases for the affected specifications in the Work Plan:

| TS | SUBJECT MATTER | NEW TEST CASES/CLAUSES |
| --- | --- | --- |
| 36.579-1 | MC Common test environment | 10 |
| 36.579-2 | MCPTT UE test cases | 5 |
| 36.579-4 | Applicability and ICS MC test cases | - |
| 36.579-5 | MC Test suite (TTCN) | - |
| 36.579-6 | MCVideo UE test cases | 7 |
| 36.579-7 | MCData UE test cases | 30 |

In total, there were 52 new test cases completed, including generic procedures.

Additionally, there were 40 maintenance CRs for the 36.579 family of specifications (see references below).

#### 2.5.2	Remaining Open issues

None

#### 2.5.3	Remaining Open issues with cross-WG dependencies

None

## 2.6	RAN6

#### 2.6.1	Agreements

NA

#### 2.6.2	Remaining Open issues

NA

## 3.	Detailed progress in SA/CT WGs since last TSG meeting (for all involved WGs)

NOTE: This section only needs to be filled in for WI/SIs where there is a corresponding relevant WI/SI in SA/CT.

## 3.1	SAx/CTs

#### 3.1.1	Agreements with cross-TSG impacts

#### 3.1.2	Remaining Open issues with cross-TSG impacts

NOTE: This section should also flag any critical dependencies that need TSG attention.

## 4.	References

NOTE:	This can be e.g. a list of all related Tdocs in the affected WGs since last TSG, references to LSs, produced TRs/TSs, the work/study item description or status reports of previous TSGs.

[1] R5-244417 - Updates to default message and other information elements content

[2] R5-244953 - Addition of New Generic Test Case 5.3C.14 Message Store Function Upload

[3] R5-244954 - Addition of New Generic Test Case 5.3C.15 Message Store Function Delete

[4] R5-244955 - Addition of New Generic Test Case 5.3C.16 Message Store Function Retrieve

[5] R5-244956 - Addition of New Generic Test Case 5.3C.17 Message Store Function Post Request

[6] R5-244957 - Addition of New Generic Test Case 5.3C.18 Message Store Function Put Request

[7] R5-244958 - Addition of New Generic Test Case 5.3C.19 Message Store Function Post Notification

[8] R5-245671 - Addition of HTTP 204 for Clause 5.5.4

[9] R5-244960 - Addition of One-to-One-Communication for MCData User Profile

[10] R5-244961 - Addition of clause 5.5.15 Default MCData call control messages and other information elements

[11] R5-244418 - Correction of test case 5.10

[12] R5-244419 - Correction to the applicability of MCPTT TC 5.9

[13] R5-244587 - Condition for ambient listening call

[14] R5-245672 - Condition for MBMS test cases

[15] R5-245673 - Clarification on applicability of MCData SDS and FD test cases

[16] R5-245708 - Addition of applicability for new Rel-16 test cases

[17] R5-245674 - Addition of MCData Message Store Function terminology

[18] R5-244964 - Addition of New Test Case 6.6.1 MBMS

[19] R5-244965 - Addition of New Test Case 6.7.1 IP Connectivity CO

[20] R5-244966 - Addition of New Test Case 6.7.2 IP Connectivity CT

[21] R5-245675 - Addition of New Test Case 6.8.1 Message Store Function Objects

[22] R5-245676 - Addition of New Test Case 6.8.2 Message Store Function Folders

[23] R5-245677 - Addition of New Test Case 6.8.3 Message Store Function Subscription

[24] R5-245678 - Addition of New Test Case 6.8.4 Message Store Function Synchronization

[25] R5-244971 - Addition of New Test Case 7.3.1 Emergency Alert CO

[26] R5-244972 - Addition of New Test Case 7.3.2 Emergency Alert CT

[27] R5-245679 - Addition of new references

[28] R5-244946 - SR Protocol enhancements for Mission Critical Services for Rel-16 (MCPTT, MCVideo, MCData)

[29] R5-244947 - WP Protocol enhancements for Mission Critical Services for Rel-16 (MCPTT, MCVideo, MCData)

[30] R5-244948 - Revised WID Protocol enhancements for Mission Critical Services for Rel-16 (MCPTT, MCVideo, MCData)

Maintenance Documents

[1] R5-244440 - Correction of generic procedures 5.4.3 and 5.4.4

[2] R5-244539 - Clarifications for conditions in several default message contents

[3] R5-245327 - Correction to HTTP messages

[4] R5-245670 - Correction to Resource-lists from the UE for initial configuration

[5] R5-245329 - Correction to SIP PUBLISH and SUBSCRIBE messages

[6] R5-245330 - Correction to MCPTT User Profile

[7] R5-245331 - Correction to xml encryption on mcpttInfo

[8] R5-245680 - Updates to MCPTT TC 6.1.1.1

[9] R5-245681 - Updates to MCPTT TC 6.1.1.2

[10] R5-245682 - Updates to MCPTT TC 6.1.1.3

[11] R5-245683 - Updates to MCPTT TC 6.1.1.4

[12] R5-245684 - Updates to MCPTT TC 6.1.1.5

[13] R5-245685 - Updates to MCPTT TC 6.1.1.6

[14] R5-245686 - Updates to MCPTT TC 6.1.1.7

[15] R5-245687 - Updates to MCPTT TC 6.1.1.8

[16] R5-245688 - Updates to MCPTT TC 6.1.1.9

[17] R5-245689 - Updates to MCPTT TC 6.1.1.10

[18] R5-244949 - Correction of Test Case 5.1

[19] R5-244950 - Correction of Test Case 5.2

[20] R5-244951 - Correction of Test Case 5.3

[21] R5-244952 - Correction of Test Case 5.4

[22] R5-245690 - Updates to MCPTT TC 6.1.1.18

[23] R5-245691 - Updates to MCPTT TC 6.1.2.2

[24] R5-245692 - Updates to MCPTT TC 6.1.2.7

[25] R5-245693 - Updates to MCPTT TC 6.1.2.8

[26] R5-245694 - Updates to MCPTT TC 6.1.2.9

[27] R5-245695 - Updates to MCPTT TC 6.1.2.10

[28] R5-245696 - Updates to MCPTT TC 6.1.2.11

[29] R5-245697 - Updates to MCPTT TC 6.1.2.12

[30] R5-245698 - Updates to MCPTT TC 6.1.1.11

[31] R5-245699 - Updates to MCPTT TC 6.1.1.12

[32] R5-245700 - Updates to MCPTT TC 6.1.1.13

[33] R5-245701 - Updates to MCPTT TC 6.1.1.14

[34] R5-245702 - Updates to MCPTT TC 6.1.1.17

[35] R5-245703 - Updates to MCPTT TC 6.2.1

[36] R5-245704 - Updates to MCPTT TC 6.2.2

[37] R5-245705 - Updates to MCPTT TC 6.3.1

[38] R5-245706 - Updates to MCPTT TC 6.3.2

[39] R5-245707 - Updates to MCPTT TC 6.4.1

[40] R5-245598 - Routine maintenance for TS 36.579-5

12.08.2024		minor adaptations for RAN #105

30.04.2024		minor adaptations for RAN #104

16.02.2024		minor adaptations for RAN #103

10.11.2023		minor adaptations for RAN #102

02.08.2023		minor adaptations for RAN #101

26.04.2023		minor adaptations for RAN #100

01.02.2023		minor adaptations for RAN #99

27.10.2022		minor adaptations for RAN #98e

01.08.2022		minor adaptations for RAN #97e

21.05.2022		minor adaptations for RAN #96

10.01.2022		minor adaptations for RAN #95e

04.10.2021		minor adaptations for RAN #94e

08.08.2021		minor adaptations for RAN #93e

17.05.2021		minor adaptations for RAN #92e

28.01.2021		minor adaptations for RAN #91e

09.11.2020		minor adaptations for RAN #90e

31.08.2020		minor adaptations for RAN #89e

20.04.2020		minor adaptations for RAN #88e

18.02.2020		minor adaptations for RAN #87e

14.11.2019		minor adaptations for RAN #86

18.08.2019		minor adaptations for RAN #85

12.05.2019		minor adaptations for RAN #84

27.02.2019		minor adaptations for RAN #83

21.11.2018		completion levels with colours added (for RAN #82)

v04.81	31.07.2018		simplification of template and addition of cross-TSG aspects (for RAN #81)

v04.80	21.05.2018		minor adaptations for RAN #80

v04.79	26.02.2018		minor adaptations for RAN #79

v04.78	18.11.2017		minor adaptations for RAN #78

v04.77	06.08.2017		minor adaptations for RAN #77

v04.76	15.05.2017		minor adaptations for RAN #76

v04.75	31.01.2017		minor adaptations for RAN #75

v04.74	28.10.2016		minor adaptations for RAN #74

v04.73	01.09.2016		adaptations for RAN #73 (time units in extra Excel table, RAN6 reporting included)

v04.72	26.05.2016		adaptations for RAN #72 (introduction of NR & GERAN TUs)

v04.71	10.02.2016		minor adaptations for RAN #71

v04.70	30.10.2015		minor adaptations for RAN #70

v04.69	12.08.2015		minor adaptations for RAN #69

v04.68	21.05.2015		minor adaptations for RAN #68

v04.67	01.02.2015		minor adaptations for RAN #67

v04.66	16.11.2014		minor adaptations for RAN #66

v04.65	16.08.2014		minor adaptations for RAN #65

v04.64	22.05.2014		minor adaptations for RAN #64

v04.63	24.01.2014		restructuring for RAN #63 to cover Core & Perf. in one doc file

v03.62	11.11.2013		section 1.2.3 adapted for RAN #62

v03	11.08.2013		section 1.2.3 added on time budget

v02	07.05.2010		history added, some spelling corrections

v01	13.11.2009		First version of the template