3GPP RAN WG5 Meeting #104	R5-245713

# Maastricht, Netherland, Aug 19th - 23th 2024

3GPP TSG RAN meeting #105										RP-24xxxx

Melbourne, Australia, September 9-12, 2024

Status Report to TSG

Agenda item:			7.5.2

| WI / SI Name |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| included in this status report | Study Item: No | Core part: No | Performance part: No |  | Testing part: Yes |
| Acronym | 5G_V2X_NRSL_eV2XARC-UEConTest |  |  |  |  |
| Unique ID | 880069 |  |  |  |  |
| TSG Tdoc of latest approved WI/SI description (if any) | RP-200894 |  |  |  |  |
| Target Completion Date (indicate if changed) | Study Item: N/A | Core part: N/A | Performance part: N/A | Testing part: Dec 2024 |  |
| Overall Completion level | Study Item: N/A | Core part: N/A | Performance Part: N/A | Testing part: 73% (+5%) |  |

Note: Overall completion level percentage numbers should use one of the colors below:

- xx%: Normal progress, no RAN plenary action needed

- xx%: Progress behind schedule, may need RAN plenary intervention. If so, SR should clearly define requested action

- xx%: Progress critically behind, RAN plenary shall intervene. SR should define requested action

Source:

| Leading WG |  | TSG RAN WG5 |
| --- | --- | --- |
| Rapporteur | Name | Xuesong Wang |
|  | Company | Huawei Technologies. Co., Ltd |
|  | Email | wangxuesong743@huawei.com |

1	Work plan related evaluation

| Do you want to modify the time budget for this WI/SI compared to what was endorsed at the last RAN meeting? | No |
| --- | --- |

If you answered No:	Then please remove the Excel file from the zip file of this status report.

If you answered Yes:	Then please fill out the attached Excel template to request a modification of the time 		budgets for your WI /SI. The Excel table has to be filled out for all affected RAN WGs and 		up to the target date of the WI/SI. The basis are the endorsed time budgets of the last 		RAN meeting. Please highlight all changes of the values.
		One time unit (TU) corresponds to ~ 2 hours in the meeting.
		If this status report covers a WI with Core and Performance part, then please have one 		line for each in the attached Excel table.
		Note: If no Excel table is attached, then this means no time budget change.

Additional explanations/motivations for the time budget changes in the attached Excel table:

2.	Detailed progress in RAN WGs since last TSG meeting (for all involved WGs)

NOTE: Agreements and Open issues impacted cross-TSG aspects shall be explicitly highlighted

2.1	RAN1

2.1.1	Agreements

2.1.2	Remaining Open issues

2.2	RAN2

2.2.1	Agreements

2.2.2	Remaining Open issues

2.3	RAN3

2.3.1	Agreements

2.3.2	Remaining Open issues

2.4	RAN4

2.4.1	Agreements

2.4.2	Remaining Open issues

2.5	RAN5

2.5.1	Agreements

Work plan:

-	The Work plan is updated in [26].

RF Testing:

-	Several test cases are added or updated in [1]-[8]. Corresponding TP analysis is given in [10]-[13]. Applicability is added in [9]

Signaling Testing:

-	9 test cases are added or updated in [14]-[22]. Corresponding applicability is added in [24]-[25].

2.5.2	Remaining Open issues

2.5.3	Remaining Open issues with cross-WG dependencies

2.6	RAN6

2.6.1	Agreements

2.6.2	Remaining Open issues

3.	Detailed progress in SA/CT WGs since last TSG meeting (for all involved WGs)

NOTE: This section only needs to be filled in for WI/SIs where there is a corresponding relevant WI/SI in SA/CT.

3.1	SAx/CTs

3.1.1	Agreements with cross-TSG impacts

3.1.2	Remaining Open issues with cross-TSG impacts

NOTE: This section should also flag any critical dependencies that need TSG attention.

4.	References

NOTE:	This can be e.g. a list of all related Tdocs in the affected WGs since last TSG, references to LSs, produced TRs/TSs, the work/study item description or status reports of previous TSGs.

| [1] | R5-244930 | Corrections on 6.2E for V2X test requirements for transmitter power | ZTE Corporation |
| --- | --- | --- | --- |
| [2] | R5-245008 | Addition of 6.3E.4 NR V2X Absolute Power Tolerance | Huawei, HiSilicon |
| [3] | R5-245010 | Addition of 6.4E.1 NR V2X Frequency Error | Huawei, HiSilicon |
| [4] | R5-245012 | Update to 6.4E.2.2 NR V2X EVM | Huawei, HiSilicon |
| [5] | R5-245014 | Addition of 6.4E.2.3 NR V2X Carrier leakage | Huawei, HiSilicon |
| [6] | R5-245016 | Editorial correction of transmit ON/OFF time mask for V2X | Huawei, HiSilicon |
| [7] | R5-245007 | Addition of Global In-channel Test for V2X | Huawei, HiSilicon |
| [8] | R5-245017 | Update to Annex F for R16 V2X | Huawei, HiSilicon |
| [9] | R5-245018 | Update to applicability for R16 V2X | Huawei, HiSilicon |
| [10] | R5-245009 | Addition of TP analysis for NR V2X Absolute Power Tolerance | Huawei, HiSilicon |
| [11] | R5-245011 | Addition of TP analysis for NR V2X Frequency Error | Huawei, HiSilicon |
| [12] | R5-245013 | Addition of TP analysis for NR V2X EVM | Huawei, HiSilicon |
| [13] | R5-245015 | Addition of TP analysis for NR V2X Carrier leakage | Huawei, HiSilicon |
| [14] | R5-245571 | Correction to V2X TC 13.2.3 | ZTE Corporation |
| [15] | R5-245572 | Addition of new SL PDCP TC 12.1.10.1.1 | ZTE Corporation |
| [16] | R5-244369 | Editorial correction to TC 12.2.2.1 | ZTE Corporation |
| [17] | R5-244370 | Correction to TC 12.1.4.2 | ZTE Corporation |
| [18] | R5-245573 | Addition of NR SL SIG test case 12.2.1.1_mode2_idle | Huawei, HiSilicon |
| [19] | R5-245574 | Correction to NR SL SIG test case 12.2.1.3_mode1 | Huawei, HiSilicon |
| [20] | R5-245575 | Addition of NR SL SIG test case 12.2.1.4_mode2_connected | Huawei, HiSilicon |
| [21] | R5-245576 | Addition of NR SL SIG test case 12.2.6.2_SL_DRB_management | Huawei, HiSilicon |
| [22] | R5-245205 | Editorial correction to NR TC 12.1.4.1 | Huawei, Hisilicon |
| [23] | R5-244364 | Editorial correction to applicability of TC 12.2.2.1 | ZTE Corporation |
| [24] | R5-245577 | Addition of applicabilities for NR sidelink SIG test cases | Huawei, HiSilicon |
| [25] | R5-245578 | Addition of applicability for new SL PDCP TC | ZTE Corporation |
| [26] | R5-244657 | WP of Rel-16 V2X WI after RAN5 104 | Huawei, HiSilicon |