3GPP TSG-RAN5 Meeting #104	R5-244213

Maastricht, Netherlands, 19th Aug 2024 - 23rd Aug 2024

3GPP TSG RAN Meeting #105	RP-24xxxx

Melbourne, Australia, Sep 09-12, 2024

Status Report to TSG

Agenda item:			7.5.2

| WI / SI Name | UE Conformance - Further NR mobility enhancements |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| included in this status report | Study Item: No | Core part: No | Performance part: No |  | Testing part: Yes |
| Acronym | NR_Mob_enh2-UEConTest |  |  |  |  |
| Unique ID | 1040108 |  |  |  |  |
| TSG Tdoc of latest approved WI/SI description (if any) | RP-241348 |  |  |  |  |
| Target Completion Date (indicate if changed) | Study Item: - | Core part: - | Performance part: - | Testing part: 12/2025 |  |
| Overall Completion level | Study Item: - | Core part: - | Performance Part: - | Testing part: 20% |  |

Note: Overall completion level percentage numbers should use one of the colors below:

- xx%: Normal progress, no RAN plenary action needed

- xx%: Progress behind schedule, may need RAN plenary intervention. If so, SR should clearly define requested action

- xx%: Progress critically behind, RAN plenary shall intervene. SR should define requested action

Source:

| Leading WG |  | TSG RAN WG5 |
| --- | --- | --- |
| Rapporteur | Name | Daiwei Zhou |
|  | Company | MediaTek Inc. |
|  | Email | daiwei.zhou@mediatek.com |

1	Work plan related evaluation

| Do you want to modify the time budget for this WI/SI compared to what was endorsed at the last RAN meeting? | No |
| --- | --- |

If you answered No:	Then please remove the Excel file from the zip file of this status report.

If you answered Yes:	Then please fill out the attached Excel template to request a modification of the time 		budgets for your WI /SI. The Excel table has to be filled out for all affected RAN WGs and 		up to the target date of the WI/SI. The basis are the endorsed time budgets of the last 		RAN meeting. Please highlight all changes of the values.
		One time unit (TU) corresponds to ~ 2 hours in the meeting.
		If this status report covers a WI with Core and Performance part, then please have one 		line for each in the attached Excel table.
		Note: If no Excel table is attached, then this means no time budget change.

Additional explanations/motivations for the time budget changes in the attached Excel table:

2.	Detailed progress in RAN WGs since last TSG meeting (for all involved WGs)

NOTE: Agreements and Open issues impacted cross-TSG aspects shall be explicitly highlighted

2.1	RAN1

2.1.1	Agreements

2.1.2	Remaining Open issues

2.2	RAN2

2.2.1	Agreements

2.2.2	Remaining Open issues

2.3	RAN3

2.3.1	Agreements

2.3.2	Remaining Open issues

2.4	RAN4

2.4.1	Agreements

2.4.2	Remaining Open issues

2.5	RAN5

2.5.1	Agreements

At RAN #104 the WID for UE Conformance - Further NR mobility enhancements was approved. Work Plan was created in [1].

Status after RAN5 #104 (the detail can be found in R5-244212)

- 20% overall completeness achieved.

- For RRM/SIG test, 31 CRs were agreed.

2.5.2	Remaining Open issues

2.5.3	Remaining Open issues with cross-WG dependencies

2.6	RAN6

2.6.1	Agreements

2.6.2	Remaining Open issues

3.	Detailed progress in SA/CT WGs since last TSG meeting (for all involved WGs)

NOTE: This section only needs to be filled in for WI/SIs where there is a corresponding relevant WI/SI in SA/CT.

3.1	SAx/CTs

3.1.1	Agreements with cross-TSG impacts

3.1.2	Remaining Open issues with cross-TSG impacts

NOTE: This section should also flag any critical dependencies that need TSG attention.

4.	References

NOTE:	This can be e.g. a list of all related Tdocs in the affected WGs since last TSG, references to LSs, produced TRs/TSs, the work/study item description or status reports of previous TSGs.

General Papers:

[1] R5-244212  WP UE Conformance - Further NR mobility enhancements, MediaTek Inc., Apple, China Telecom

TS 38.508-1 CRs

[1]  R5-245556  Update of RRC message for Further NR mobility enhancements, MediaTek Inc.

[2]  R5-245557  Addition of RRC IEs for Further NR mobility enhancements, MediaTek Inc.

TS 38.508-2 CRs

[1]  R5-245810  Addition of RF PICS for Further NR mobility enhancements, MediaTek Inc.

[2]  R5-244853  Addition of SIG PICS for Further NR mobility enhancements, MediaTek Inc.

TS 38.522 CRs

- R5-244283  Update of applicability for FR1 LTM test cases, MediaTek Inc.

TS 38.523-1 CRs

[1]  R5-245527  Updates to NR RRC test case 8.1.5.1.1, MCC TF160, Arriver Software AB, MediaTek Inc.

[2]  R5-245525  Updates to EN-DC RRC test case 8.2.1.1.1, MCC TF160, MediaTek Inc.

[3]  R5-245526  Updates to NE-DC RRC test case 8.2.1.1.2, MCC TF160, MediaTek Inc.

TS 38.533 CRs

[1]  R5-244151  Addition of minimum requirements for FR1 LTM intra L1-RSRP measurement, MediaTek Beijing Inc.

[2]  R5-245886  Addition of new test case 6.6.26.1 for FR1 LTM intra L1-RSRP measurement, MediaTek Beijing Inc.

[3]  R5-244153  Addition of minimum requirements for FR1 LTM inter L1-RSRP measurement with GAP, MediaTek Beijing Inc.

[4]  R5-245887  Addition of new test case 6.6.27.1 for FR1 LTM inter L1-RSRP measurement with gap, MediaTek Beijing Inc.

[5]  R5-244155  Addition of minimum requirements for FR1 LTM inter L1-RSRP measurement without GAP, MediaTek Beijing Inc.

[6]  R5-245888  Addition of new test case 6.6.28.1 for FR1 LTM inter L1-RSRP measurement without gap, MediaTek Beijing Inc.

[7]  R5-244157  Addition of minimum requirements for FR1 LTM inter L1-RSRP measurement accuracy, MediaTek Beijing Inc.

[8]  R5-245889  Addition of new test case 6.7.17.1.1 for FR1 LTM inter L1-RSRP absolute accuracy, MediaTek Beijing Inc.

[9]  R5-245890  Addition of new test case 6.7.17.1.2 for FR1 LTM inter L1-RSRP relative accuracy, MediaTek Beijing Inc.

[10] R5-244160  Addition of new band groups for FR1 LTM L1-RSRP measurement accuracy test cases, MediaTek Beijing Inc.

[11] R5-244161  Editorial correction of RRC IE used in ReportConfigNR-DEFAULT for LTM L1-RSRP measurement test cases, MediaTek Beijing Inc.

[12]  R5-244285  Addition of minimum requirements for 6.3.4.0 - FR1 LTM Pcell switch, MediaTek Inc.

[13]  R5-244286  Addition of new test case 6.3.4.1 for FR1 LTM intra-f Rach-based Pcell switch, MediaTek Inc.

[14]  R5-244287  Addition of new test case 6.3.4.2 for FR1 LTM inter-f Rach-based Pcell switch, MediaTek Inc.

[15]  R5-244288  Correction to table E.4-1 for LTM FR1 TCs, MediaTek Inc.

[16]  R5-245891  Addition of new test case 6.3.4.3 for FR1 LTM intra-f Rach-less Pcell switch, MediaTek Inc.

[17]  R5-245892  Update of FR1 and FR2 PRACH configurations to align with core speces, MediaTek Inc.

[18]  R5-244292  Addition of LTM Candidate TCI State Configurations to align with core speces, MediaTek Inc.

[19]  R5-244350  Addition of new sub-clause 6.3.2.4.0 for LTM, Mediatek India Technology Pvt.

[20]  R5-244351  Addition of new test case 6.3.2.4.1 for LTM, Mediatek India Technology Pvt.

[21]  R5-244352  Addition of new test case 6.3.2.4.2 for LTM, Mediatek India Technology Pvt.

[22]  R5-244353  Addition of new test case 6.3.2.4.3 for LTM, Mediatek India Technology Pvt.

[23]  R5-245123  Addition of RRC message content for Further NR mobility enhancements, Mediatek Inc.

14.11.2019		minor adaptations for RAN #86

18.08.2019		minor adaptations for RAN #85

12.05.2019		minor adaptations for RAN #84

27.02.2019		minor adaptations for RAN #83

21.11.2018		completion levels with colours added (for RAN #82)

v04.81	31.07.2018		simplification of template and addition of cross-TSG aspects (for RAN #81)

v04.80	21.05.2018		minor adaptations for RAN #80

v04.79	26.02.2018		minor adaptations for RAN #79

v04.78	18.11.2017		minor adaptations for RAN #78

v04.77	06.08.2017		minor adaptations for RAN #77

v04.76	15.05.2017		minor adaptations for RAN #76

v04.75	31.01.2017		minor adaptations for RAN #75

v04.74	28.10.2016		minor adaptations for RAN #74

v04.73	01.09.2016		adaptations for RAN #73 (time units in extra Excel table, RAN6 reporting included)

v04.72	26.05.2016		adaptations for RAN #72 (introduction of NR & GERAN TUs)

v04.71	10.02.2016		minor adaptations for RAN #71

v04.70	30.10.2015		minor adaptations for RAN #70

v04.69	12.08.2015		minor adaptations for RAN #69

v04.68	21.05.2015		minor adaptations for RAN #68

v04.67	01.02.2015		minor adaptations for RAN #67

v04.66	16.11.2014		minor adaptations for RAN #66

v04.65	16.08.2014		minor adaptations for RAN #65

v04.64	22.05.2014		minor adaptations for RAN #64

v04.63	24.01.2014		restructuring for RAN #63 to cover Core & Perf. in one doc file

v03.62	11.11.2013		section 1.2.3 adapted for RAN #62

v03	11.08.2013		section 1.2.3 added on time budget

v02	07.05.2010		history added, some spelling corrections

v01	13.11.2009		First version of the template