3GPP TSG-RAN5 Meeting #104	R5-245166

Maastricht, Netherlands, August 19-23, 2024

3GPP TSG RAN meeting #105										RP-24xxxx

Melbourne, Australia, September 9-12, 2024

Status Report to TSG

Agenda item:			7.5.2

| WI / SI Name | UE Conformance - 4Rx handheld UE for low NR bands (<1GHz) and/or 3Tx for NR inter-band UL Carrier Aggregation (CA) and EN-DC |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| included in this status report | Study Item: No | Core part: No | Performance part: No |  | Testing part: Yes |
| Acronym | 4Rx_low_NR_band_handheld_3Tx_NR_CA_ENDC-UEConTest |  |  |  |  |
| Unique ID | 1020088 |  |  |  |  |
| TSG Tdoc of latest approved WI/SI description (if any) | RP-233771 |  |  |  |  |
| Target Completion Date (indicate if changed) | Study Item: N/A | Core part: N/A | Performance part: N/A | Testing part: 06/2025 |  |
| Overall Completion level | Study Item: N/A | Core part: N/A | Performance Part: N/A | Testing part: 45% |  |

Note: Overall completion level percentage numbers should use one of the colors below:

- xx%: Normal progress, no RAN plenary action needed

- xx%: Progress behind schedule, may need RAN plenary intervention. If so, SR should clearly define requested action

- xx%: Progress critically behind, RAN plenary shall intervene. SR should define requested action

Source:

| Leading WG |  | RAN 5 |
| --- | --- | --- |
| Rapporteur | Name | Yaping ZHANG |
|  | Company | Huawei |
|  | Email | zhangyaping13@huawei.com |

1	Work plan related evaluation

| Do you want to modify the time budget for this WI/SI compared to what was endorsed at the last RAN meeting? | Yes/No |
| --- | --- |

If you answered No:	Then please remove the Excel file from the zip file of this status report.

If you answered Yes:	Then please fill out the attached Excel template to request a modification of the time 		budgets for your WI /SI. The Excel table has to be filled out for all affected RAN WGs and 		up to the target date of the WI/SI. The basis are the endorsed time budgets of the last 		RAN meeting. Please highlight all changes of the values.
		One time unit (TU) corresponds to ~ 2 hours in the meeting.
		If this status report covers a WI with Core and Performance part, then please have one 		line for each in the attached Excel table.
		Note: If no Excel table is attached, then this means no time budget change.

Additional explanations/motivations for the time budget changes in the attached Excel table:

2.	Detailed progress in RAN WGs since last TSG meeting (for all involved WGs)

NOTE: Agreements and Open issues impacted cross-TSG aspects shall be explicitly highlighted

2.1	RAN1

2.1.1	Agreements

2.1.2	Remaining Open issues

2.2	RAN2

2.2.1	Agreements

2.2.2	Remaining Open issues

2.3	RAN3

2.3.1	Agreements

2.3.2	Remaining Open issues

2.4	RAN4

2.4.1	Agreements

2.4.2	Remaining Open issues

2.5	RAN5

2.5.1	Agreements

The work plan was updated in [1] based on RAN5#103 meeting output.

21 CRs are agreed. The detailed progress is listed as below:

- Spurious emissions test cases for inter-band CA and EN-DC are introduced.

- 4Rx requirements for handheld UE are tested in reference sensitivity test case.

- Minimum output power and OBW for CA with TxD are introduced.

2.5.2	Remaining Open issues

2.5.3	Remaining Open issues with cross-WG dependencies

2.6	RAN6

2.6.1	Agreements

2.6.2	Remaining Open issues

3.	Detailed progress in SA/CT WGs since last TSG meeting (for all involved WGs)

NOTE: This section only needs to be filled in for WI/SIs where there is a corresponding relevant WI/SI in SA/CT.

3.1	SAx/CTs

3.1.1	Agreements with cross-TSG impacts

3.1.2	Remaining Open issues with cross-TSG impacts

NOTE: This section should also flag any critical dependencies that need TSG attention.

4.	References

NOTE:	This can be e.g. a list of all related Tdocs in the affected WGs since last TSG, references to LSs, produced TRs/TSs, the work/study item description or status reports of previous TSGs.

General documents

- R5-245165	WP UE Conformance - 4Rx handheld UE for low NR bands (<1GHz) and/or 3Tx for NR inter-band UL Carrier Aggregation (CA) and EN-DC	Huawei, HiSilicon

TS 38.508-2 CRs

- R5-246036	Addition of FDD 4Rx antenna ports capabilities for handheld UE	Huawei, HiSilicon

TS 38.521-1 CRs

- R5-244690	Addition of test case 6.3L.3.1 Minimum output power for inter-band UL CA with Tx Diversity	TTA

- R5-244746	Addition of test case 6.5L.3.1 Occupied bandwidth for inter-band UL CA with Tx Diversity	TTA

- R5-246037	Addition of new test case 6.5H.3.3.1 for inter-band CA with UL MIMO	Huawei, HiSilicon

- R5-245151	Addition of new test case 6.5H.3.3.2 for inter-band CA with UL MIMO	Huawei, HiSilicon

- R5-246038	Addition of new test case 6.5L.3.3.1 for inter-band CA with TxD	Huawei, HiSilicon

- R5-245153	Addition of new test case 6.5L.3.3.2 for inter-band CA with TxD	Huawei, HiSilicon

- R5-245146	Addition of 4Rx reference sensitivity for handheld UE	Huawei, HiSilicon

- R5-245147	Addition of inter-band CA 4Rx reference sensitivity for handheld UE	Huawei, HiSilicon

- R5-245155	Addition of Rx requirements for inter-band UL CA with 3Tx	Huawei, HiSilicon

- R5-245149	Correction to clause 5 for 3Tx inter-band CA configurations	Huawei, HiSilicon

- R5-245814	Addition of Annex F for spurious emissions test cases for inter-band CA with 3Tx	Huawei, HiSilicon

TS 38.521-3 CRs

- R5-245157	Addition of new test case 6.5H.3.3.1 for inter-band EN-DC with UL MIMO	Huawei, HiSilicon

- R5-245158	Addition of new test case 6.5H.3.3.2 for inter-band EN-DC with UL MIMO	Huawei, HiSilicon

- R5-245159	Addition of new test case 6.5L.3.3.1 for inter-band EN-DC with TxD		Huawei, HiSilicon

- R5-245160	Addition of new test case 6.5L.3.3.2 for inter-band EN-DC with TxD		Huawei, HiSilicon

- R5-245162	Addition of Rx requirements for inter-band EN-DC with 3Tx	Huawei, HiSilicon

- R5-245816	Correction to clause 5 for 3Tx inter-band EN-DC configuration	Huawei, HiSilicon

- R5-245815	Addition of Annex F for spurious emissions test cases for inter-band EN-DC with 3Tx	Huawei, HiSilicon

TS 38.522 CRs

- R5-245163	Addition of applicabilities for 3Tx spurious emissions test cases	Huawei, HiSilicon

TR 38.905 CRs

- R5-245164	Addition of test point analysis for 3Tx spurious emissions test cases 	Huawei, HiSilicon

30.04.2024		minor adaptations for RAN #104

16.02.2024		minor adaptations for RAN #103

10.11.2023		minor adaptations for RAN #102

02.08.2023		minor adaptations for RAN #101

26.04.2023		minor adaptations for RAN #100

01.02.2023		minor adaptations for RAN #99

27.10.2022		minor adaptations for RAN #98e

01.08.2022		minor adaptations for RAN #97e

21.05.2022		minor adaptations for RAN #96

10.01.2022		minor adaptations for RAN #95e

04.10.2021		minor adaptations for RAN #94e

08.08.2021		minor adaptations for RAN #93e

17.05.2021		minor adaptations for RAN #92e

28.01.2021		minor adaptations for RAN #91e

09.11.2020		minor adaptations for RAN #90e

31.08.2020		minor adaptations for RAN #89e

20.04.2020		minor adaptations for RAN #88e

18.02.2020		minor adaptations for RAN #87e

14.11.2019		minor adaptations for RAN #86

18.08.2019		minor adaptations for RAN #85

12.05.2019		minor adaptations for RAN #84

27.02.2019		minor adaptations for RAN #83

21.11.2018		completion levels with colours added (for RAN #82)

v04.81	31.07.2018		simplification of template and addition of cross-TSG aspects (for RAN #81)

v04.80	21.05.2018		minor adaptations for RAN #80

v04.79	26.02.2018		minor adaptations for RAN #79

v04.78	18.11.2017		minor adaptations for RAN #78

v04.77	06.08.2017		minor adaptations for RAN #77

v04.76	15.05.2017		minor adaptations for RAN #76

v04.75	31.01.2017		minor adaptations for RAN #75

v04.74	28.10.2016		minor adaptations for RAN #74

v04.73	01.09.2016		adaptations for RAN #73 (time units in extra Excel table, RAN6 reporting included)

v04.72	26.05.2016		adaptations for RAN #72 (introduction of NR & GERAN TUs)

v04.71	10.02.2016		minor adaptations for RAN #71

v04.70	30.10.2015		minor adaptations for RAN #70

v04.69	12.08.2015		minor adaptations for RAN #69

v04.68	21.05.2015		minor adaptations for RAN #68

v04.67	01.02.2015		minor adaptations for RAN #67

v04.66	16.11.2014		minor adaptations for RAN #66

v04.65	16.08.2014		minor adaptations for RAN #65

v04.64	22.05.2014		minor adaptations for RAN #64

v04.63	24.01.2014		restructuring for RAN #63 to cover Core & Perf. in one doc file

v03.62	11.11.2013		section 1.2.3 adapted for RAN #62

v03	11.08.2013		section 1.2.3 added on time budget

v02	07.05.2010		history added, some spelling corrections

v01	13.11.2009		First version of the template