## Slide 1
Andrew Bennett (SA2 Chair, Samsung)
Maurice Pope (SA2 Support, MCC)
SA2 Status Report to
TSG SA#105

## Slide 2: Contents
1) General aspects (events since SA#104, statistics, next meetings)
2) SA Work Report
  2.1) Rel-14 and before Maintenance
  2.2) Rel-15 Work and Maintenance
  2.3) Rel-16 Work and Maintenance
  2.4) Rel-17 Work and Maintenance
  2.5) Rel-18 Work and Maintenance
  2.6) Rel-19 Work and Maintenance
  2.7) IETF Dependency Update
3) SA2 Work Planning
4) Documents for Information and Approval
5) Collected Items requiring action from SA

## Slide 3: Contents
1) General aspects (events since SA#104, statistics, next meetings)
2) SA Work Report
  2.1) Rel-14 and before Maintenance
  2.2) Rel-15 Work and Maintenance
  2.3) Rel-16 Work and Maintenance
  2.4) Rel-17 Work and Maintenance
  2.5) Rel-18 Work and Maintenance
  2.6) Rel-19 Work and Maintenance
  2.7) IETF Dependency Update
3) SA2 Work Planning
4) Documents for Information and Approval
5) Collected Items requiring action from SA

## Slide 4: 1) General Aspects (1/7)
SA2 meetings held since SA#104
  SA2#164: 19 – 23 August 2024, Maastricht, Netherlands
Upcoming SA2 meetings (Q4 2024)
  SA2#165: 14 - 18 October 2024, Hyderabad, India
  SA2#166: 18 - 22 November 2024, Orlando, USA

## Slide 5: 1) General Aspects (2/7)
SA2 WG leadership
  Chair: Andrew Bennett (Samsung)
  Vice Chairs: Dario Serafino Tonesi (Qualcomm), Wanqiang Zhang (Huawei)
  Secretary: Maurice Pope (MCC)
Many thanks to Maurice Pope, and Vice Chairs Wanqiang Zhang and Dario Serafino Tonesi, for their outstanding support during this quarter

## Slide 6: 1) General Aspects (3/7)
Statistics at SA WG2 #164 (19 – 23 August 2024, Maastricht, Netherlands):
351 delegates ‘attended’ (checked-in) for SA WG2 #164 103 registered for ‘On-Line’ participation
  2119 documents (including revisions), (541 documents were not handled) including:
    1045 CRs (including revisions)
    71 Incoming LSs, of which 11 were postponed
    18 Outgoing LSs Approved
  128 other documents postponed (lack of time to handle open documents at close of meeting)
Total CRs agreed: 236
761 people registered on the SA WG2 e-mail reflector on 3 September 2024

## Slide 7: 1) General Aspects (4/7)
Chart: SA WG2 meeting attendance

## Slide 8: 1) General Aspects (6/7) Document Handling / Meeting
Number of Tdocs
Chart: 

## Slide 9: 1) General Aspects (7/7) SA2 Agreed CRs by Release / Meeting
Number of CRs
Chart: 
| REL-14 FREEZE: 116-bis | 117 | 118 | 118bis | 119 | 120 | 121 | 122 | 122bis | 122e | 123 | REL-15 FREEZE: 124 | 125 | 126 | 127 | 127bis | 128 | 128bis | 129 | 129bis | 130 | 131 | 132 | REL-16 FREEZE: 133 | 134 | 135 | 136 | 136AH | 137-e | 138-e | 139-e | 140-e | 141-e | 142-e | 143-e | 144-e | REL-17 FREEZE: 145-e | 146-e | 147-e | 148-e | 149-e | 150-e | 151-e | 152-e | 153-e | 154 | 154AH-e | 155 | 156-e | 157 | 158 | 159 | 160 | 160AH-e | 161 | 162 | 163 | 164
Rel-15 PCR/draftCR | 63 | 126 | 117 | 121 | 171 | 214 | 62 | 287 | 328 | 182 | 4 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0
Rel-15 CR | 19 | 19 | 27 | 27 | 12 | 351 | 201 | 213 | 119 | 159 | 100 | 102 | 78 | 74 | 50 | 40 | 17 | 6 | 10 | 3 | 4 | 6 | 2 | 5 | 6 | 0 | 3 | 2 | 1 | 2 | 0 | 0 | 1 | 0 | 1 | 1 | 0 | 0 | 0 | 0 | 0 | 0 | 1 | 0 | 0 | 0 | 0 | 0 | 0 | 0
Rel-16 PCR/draftCR | 43 | 80 | 170 | 147 | 181 | 171 | 207 | 250 | 88 | 87 | 71 | 103 | 26 | 39 | 30 | 21 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0
Rel-16 CR | 2 | 3 | 66 | 133 | 117 | 233 | 279 | 205 | 260 | 174 | 197 | 248 | 31 | 123 | 79 | 9 | 74 | 8 | 29 | 38 | 0 | 31 | 17 | 1 | 13 | 8 | 2 | 1 | 3 | 1 | 2 | 2 | 3 | 1 | 2 | 0 | 3 | 1 | 0 | 0
Rel-17 PCR/draftCR | 48 | 55 | 91 | 0 | 0 | 348 | 407 | 356 | 276 | 158 | 113 | 146 | 144 | 0 | 0 | 0 | 1 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0
Rel-17 CR | 12 | 0 | 0 | 0 | 209 | 135 | 262 | 314 | 189 | 236 | 202 | 107 | 57 | 77 | 45 | 12 | 36 | 4 | 26 | 4 | 24 | 13 | 8 | 4 | 13 | 6 | 0 | 4
Rel-18 PCR/draftCR | 245 | 440 | 599 | 535 | 306 | 69 | 57 | 17 | 27 | 16 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0
Rel-18 CR | 0 | 0 | 0 | 0 | 25 | 83 | 240 | 215 | 290 | 272 | 226 | 184 | 198 | 208 | 118 | 75 | 21 | 88
Rel-19 PCR/draftCR | 85 | 126 | 35 | 126 | 119 | 36 | 31 | 27 | 37 | 0 | 26 | 29 | 168 | 175 | 228 | 85 | 36
Rel-19 CR | 67 | 69 | 23 | 111 | 156 | 44 | 50 | 39 | 36 | 0 | 0 | 0 | 0 | 0 | 6 | 15 | 144

## Slide 10: Contents
1) General aspects (events since SA#104, statistics, next meetings)
2) SA Work Report
  2.1) Rel-14 and before Maintenance
  2.2) Rel-15 Work and Maintenance
  2.3) Rel-16 Work and Maintenance
  2.4) Rel-17 Work and Maintenance
  2.5) Rel-18 Work and Maintenance
  2.6) Rel-19 Work and Maintenance
  2.7) IETF Dependency Update
3) SA2 Work Planning
4) Documents for Information and Approval
5) Collected Items requiring action from SA

## Slide 11: 2.1) Rel-14 and before Maintenance (1/1)
Work Progress on Corrections
(Category A CRs are not counted)
  R12: none
  R13: none
  R14: none

## Slide 12: Contents
1) General aspects (events since SA#104, statistics, next meetings)
2) SA Work Report
  2.1) Rel-14 and before Maintenance
  2.2) Rel-15 Work and Maintenance
  2.3) Rel-16 Work and Maintenance
  2.4) Rel-17 Work and Maintenance
  2.5) Rel-18 Work and Maintenance
  2.6) Rel-19 Work and Maintenance
  2.7) IETF Dependency Update
3) SA2 Work Planning
4) Documents for Information and Approval
5) Collected Items requiring action from SA

## Slide 13: 2.2) Rel-15 and before Maintenance (1/2)
Progress since SA#104 - excluding 5GS_Ph1
(Category A CRs are not counted)
  R15: none

## Slide 14: 2.2) Rel-15 and before Maintenance (2/2)
Progress since SA#104 - 5GS_Ph1
(Category A CRs are not counted)
  R15: none

## Slide 15: Contents
1) General aspects (events since SA#104, statistics, next meetings)
2) SA Work Report
  2.1) Rel-14 and before Maintenance
  2.2) Rel-15 Work and Maintenance
  2.3) Rel-16 Work and Maintenance
  2.4) Rel-17 Work and Maintenance
  2.5) Rel-18 Work and Maintenance
  2.6) Rel-19 Work and Maintenance
  2.7) IETF Dependency Update
3) SA2 Work Planning
4) Documents for Information and Approval
5) Collected Items requiring action from SA

## Slide 16: 2.3) Rel-16 Maintenance (1/1)
Progress since SA#104
(Category A CRs are not counted)
  None

## Slide 17: Contents
1) General aspects (events since SA#104, statistics, next meetings)
2) SA Work Report
  2.1) Rel-14 and before Maintenance
  2.2) Rel-15 Work and Maintenance
  2.3) Rel-16 Work and Maintenance
  2.4) Rel-17 Work and Maintenance
  2.5) Rel-18 Work and Maintenance
  2.6) Rel-19 Work and Maintenance
  2.7) IETF Dependency Update
3) SA2 Work Planning
4) Documents for Information and Approval
5) Collected Items requiring action from SA

## Slide 18: 2.4) Rel-17 Work Summary
Acronym | Work Item Title | WID# | Progress since last TSG SA meeting
5GSAT_ARCH | Architecture aspects for using satellite access in 5G | SP-200445 | No CRs
eEdge_5GC | Enhancement of support for Edge Computing in 5G Core network | SP-201107 | No CRs
IIoT | Study on enhanced support of Industrial Internet of Things | SP-200973 | No CRs
5G_ProSe | Proximity based Services in 5GS (5G_ProSe) | SP-201132 | No CRs
MUSIM | System enablers for Multi-USIM devices | SP-200978 | No CRs
5MBS | Architectural enhancements for 5G multicast-broadcast services (5MBS) | SP-201106 | 1 CR to TS 23.247
eNS_Ph2 | Enhancement of Network Slicing Phase 2 | SP-200976 | 1 CR to TS 23.502
eNA_Ph2 | WID on Enablers for Network Automation for 5G - phase 2 | SP-201133 | No CRs
eNPN | Enhanced support of Non-Public Networks | SP-200980 | No CRs
ID_UAS | Support of Unmanned Aerial Systems Connectivity, Identification, and Tracking | SP-200979 | 1 CR to TS 23.273
eV2XARC_Ph2 | Architecture enhancements for 3GPP support of advanced V2X services – Phase 2 | SP-210090 | No CRs
ATSSS_Ph2 | Access Traffic Steering, Switch and Splitting support in the 5G system architecture Phase 2 | SP-200977 | No CRs
5G_AIS | 5G System Enhancement for Advanced Interactive Services | SP-190564 | No CRs
5G_eLCS _Ph2 | Enhancement to the 5GC LoCation Services-Phase 2 | SP-200082 | No CRs
MPS2 | Multimedia Priority Service (MPS) Phase 2 | SP-200519 | No CRs
MINT | Minimization of Service Interruption | SP-210582 | No CRs
ARCH_NR_REDCAP | Architecture Enhancement for NR Reduced Capability Devices | SP-211100 | No CRs
IoT_SAT_ARCH_EPS | Architecture support for NB-IoT/eMTC Non-Terrestrial Networks in EPS | SP-211306 | 1 CR to TS 23.501
NR_QoE_enh-Core | [RAN3] Core part: Enhancement on NR QoE management and optimizations for diverse services | RP-223488 | No CRs

## Slide 19: Contents
1) General aspects (events since SA#104, statistics, next meetings)
2) SA Work Report
  2.1) Rel-14 and before Maintenance
  2.2) Rel-15 Work and Maintenance
  2.3) Rel-16 Work and Maintenance
  2.4) Rel-17 Work and Maintenance
  2.5) Rel-18 Work and Maintenance
  2.6) Rel-19 Work and Maintenance
  2.7) IETF Dependency Update
3) SA2 Work Planning
4) Documents for Information and Approval
5) Collected Items requiring action from SA

## Slide 20: 2.5) Rel-18 Study/Work (1/5)
Acronym | Work Item Title | WID# | Remarks
5GSATB | 5G System with Satellite Backhaul | SP-230111 | No CRs
5GSAT_Ph2 | Satellite access, Phase2 | SP-230109 | 2 CRs to TS 23.501, 1 CR to TS 23.401
PIN | Personal IoT Networks | SP-221343 | No CRs
UAS_Ph2 | Phase 2 of UAS, UAV and UAM | SP-230091 | No CRs
Ranging_SL | Ranging based services and sidelink positioning | SP-230106 | 1 CR to TS 23.032, 1 CR to TS 23.273, 6 CRs to TS 23.586
5G_eLCS _Ph3 | Enhancement to the 5GC LoCation Services-Phase 3 | SP-230093 | 4 CRs to TS 23.273, 2 CRs to TS 23.502
5G_ProSe_Ph2 | Proximity-based Services in 5GS Phase 2 | SP-230097 | 3 CRs to TS 23.304
GMEC | Generic group management, exposure and communication enhancements | SP-230101 | No CRs

## Slide 21: 2.5) Rel-18 Study/Work (2/5)
Acronym | Work Item Title | WID# | Remarks
AIMLsys | System Support for AI/ML-based Services | SP-230095 | No CRs
5MBS_Ph2 | Architectural enhancements for 5G multicast-broadcast services Phase 2 | SP-230099 | 1 CR to TS 23.247
eNS_Ph3 | Network Slicing Phase3 | SP-230104 | 3 CRs to TS 23.501, 2 CRs to TS 23.502
XRM | XR (Extended Reality) and media services | SP-230092 | 4 CRs to TS 23.501, 1 CR to TS23.502, 1 CR to TS 23.503
NR_REDCAP_Ph2 | 5GS support of NR RedCap UE with long eDRX for RRC_INACTIVE State | SP-230171 | No CRs
NG_RTC | System architecture for next generation real time communication services | SP-230098 | 4 CRs to TS 23.228
ATSSS_Ph3 | Access Traffic Steering, Switching and Splitting support in the 5G system architecture; Phase 3 | SP-221334 | 2 CRs to TS 23.501

## Slide 22: 2.5) Rel-18 Study/Work (3/5)
Acronym | Work Item Title | WID# | Remarks
UPEAS | UPF enhancement for Exposure And SBA | SP-230103 | 1 CR to TS 23.501, 2 CRs to TS 23.502
EDGE_Ph2 | Edge Computing Phase 2 | SP-230112 | 1 CR to TS 23.501, 2 CRs to TS 23.502, 3 CRs to TS 23.548
TRS_URLLC | 5G Timing Resiliency and TSC & URLLC enhancements | SP-230107 | 3 CRs to TS 23.501, 2 CRs to TS 23.502
VMR | Architecture Enhancements for Vehicle Mounted Relays | SP-230105 | 2 CR to TS 23.501, 1 CR to TS 23.273
5WWC_Ph2 | Support for 5WWC, Phase 2 | SP-230367 | 1 CR to TS 23.501, 1 CR to TS 23.316
MPS_WLAN | MPS when access to EPC/5GC is WLAN | SP-230108 | No CRs
AMP | 5G AM Policy | SP-221335 | No CRs
eNA_Ph3 | Enablers for Network Automation for 5G - phase 3 | SP-230110 | 1 CR to TS 23.501, 4 CRs to TS 23.288

## Slide 23: 2.5) Rel-18 Study/Work (4/5)
Acronym | Work Item Title | WID# | Remarks
eNPN_Ph2 | Enhanced support of Non-Public Networks | SP-230096 | No CRs
eUEPO | Enhancement of 5G UE Policy | SP-230094 | 3 CRs to TS 23.502, 3 CRs to TS 23.503
SFC | System Enabler for Service Function Chaining | SP-230120 | No CRs
DetNet | 5GS DetNet interworking | SP-230172 | No CRs
SUECR | Seamless UE context recovery | SP-220810 | No CRs

## Slide 24: 2.5) Rel-18 Study/Work (5/5)
Acronym | Work Item Title | WID# | Remarks
TEI18_SDNAEPC | Secondary DN authentication and authorization in EPS IWK case | SP-220798 | No CRs
TEI18_MLR | Multiple location report for MT-LR Immediate Location Request for the regulatory service | SP-220795 | No CRs
TEI18_MBS4V2X | MBS support for V2X services | SP-220793 | No CRs
TEI18_SLAMUP | Spending Limits for AM and UE Policies in the 5GC | SP-220794 | No CRs
TEI18_ADEE | Enhancement of Application Detection Event Exposure | SP-220796 | No CRs
TEI18_IPv6PD | General Support of IPv6 Prefix Delegation | SP-220797 | No CRs
TEI18_DCAMP_Ph2 | Dynamically Changing AM Policies in the 5GC Phase 2 | SP-230102 | No CRs
eNSAC | Enhancement of NSAC for maximum number of UEs with at least one PDU session/PDN connection | SP-230113 | No CRs
TEI18 mini WIDs

## Slide 25: Contents
1) General aspects (events since SA#104, statistics, next meetings)
2) SA Work Report
  2.1) Rel-14 and before Maintenance
  2.2) Rel-15 Work and Maintenance
  2.3) Rel-16 Work and Maintenance
  2.4) Rel-17 Work and Maintenance
  2.5) Rel-18 Work and Maintenance
  2.6) Rel-19 Work and Maintenance
  2.7) IETF Dependency Update
3) SA2 Work Planning
4) Documents for Information and Approval
5) Collected Items requiring action from SA

## Slide 26: SA WG2 progress -Summary
UID | Name | Acronym | Target (dd/mm/yyyy) | Old % | WID | New % | Change or comment
1010029 | Study on Energy Efficiency and Energy Saving | FS_EnergySys | 06/06/2024 | 99% | SP-231391 | 100% | Completed based on WA
1040033 | Core Network Enhanced Support for Artificial Intelligence (AI)/Machine Learning (ML) | AIML_CN | 12/12/2024 | 0% | SP-240991 | 15% | 
1020068 | Study on Core Network Enhanced Support for Artificial Intelligence (AI)/Machine Learning (ML) | FS_AIML_CN | 06/06/2024 | 100% | SP-231800 | 100% | 
1020071 | Study on Architecture support of Ambient power-enabled Internet of Things | FS_AmbientIoT | 12/12/2024 | 65% | SP-240969 | 80% | 
1010033 | Study on Integration of satellite components in the 5G architecture Phase 3 | FS_5GSAT_Ph3_ARCH | 06/06/2024 | 99% | SP-231199 | 100% | 
1040027 | Integration of satellite components in the 5G architecture Phase III | 5GSAT_Ph3_ARCH | 12/12/2024 | 0% | SP-240986 | 15% | 
1010032 | Study on Extended Reality and Media service (XRM) Phase 2 | FS_XRM_Ph2 | 09/09/2024 | 90% | SP-231671 | 100% | 
1040032 | Extended Reality and Media service (XRM) Phase 2 | XRM_Ph2 | 12/12/2024 | 0% | SP-240990 | 5% | 
1040035 | UPF enhancement for Exposure And SBA Phase 2 | UPEAS_Ph2 | 12/12/2024 | 0% | SP-240995 | 65% | 
1020003 | Study on UPF enhancement for Exposure And SBA Phase 2 | FS_UPEAS_Ph2 | 06/06/2024 | 100% | SP-231795 | 100% | 
1040036 | Enhancement of support for Edge Computing in 5G Core network - Phase 3 | eEDGE_5GC_Ph3 | 12/12/2024 | 0% | SP-240996 | 30% | 
1020004 | Study on Enhancement of support for Edge Computing in 5G Core network - Phase 3 | FS_eEDGE_5GC_Ph3 | 09/09/2024 | 90% | SP-240962 | 100% | 
Updates in RED

## Slide 27: SA WG2 progress -Summary
UID | Name | Acronym | Target (dd/mm/yyyy) | Old % | WID | New % | Change or comment
1040034 | Multi-Access (ATSSS_Ph4) | MASSS | 12/12/2024 | 0% | SP-240994 | 50% | 
1020070 | Study on Multi-Access (DualSteer and ATSSS_Ph4) | FS_MASSS | 09/09/2024 | 70% | SP-240467 | 100% | 
1040026 | System architecture for Next Generation Real time Communication services Phase 2 | NG_RTC_Ph2 | 12/12/2024 | 0% | SP-240985 | 10% | 
1010030 | Study on system architecture for next generation real time communication services phase 2 | FS_NG_RTC_Ph2 | 09/09/2024 | 95% | SP-231196 | 95% | 
1020069 | Study on (Stage 2 of) Phase 3 for UAS, UAV and UAM | FS_UAS_Ph3 | 09/09/2024 | 90% | SP-231801 | 100% | 
1040037 | (Stage 2 of) UAS, UAV and UAM Phase 3 | UAS_Ph3 | 12/12/2024 | 0% | SP-240997 | 65% | 
1020002 | Study on System aspects of 5G NR Femto | FS_5G_Femto | 09/09/2024 | 90% | SP-231797 | 100% | 
1040028 | System aspects of 5G NR Femto | 5G_Femto | 12/12/2024 | 0% | SP-240629 | 30% | 
1020066 | Study on Proximity-based Services in 5GS Phase 3 | FS_5G_ProSe_Ph3 | 09/09/2024 | 90% | SP-231798 | 100% | 
1040030 | Proximity-based Services in 5GS Phase 3 | 5G_ProSe_Ph3 | 12/12/2024 | 0% | SP-240988 | 70% | 
1020067 | Study on Vehicle Mounted Relays Phase 2 | FS_VMR_Ph2 | 09/09/2024 | 95% | SP-240493 | 95% | 
1040031 | Vehicle Mounted Relays Phase 2 | VMR_Ph2 | 12/12/2024 | 0% | SP-240989 | 40% | 
1020063 | Study on User Identities and Authentication Architecture | FS_UIA_ARC | 09/09/2024 | 90% | SP-231804 | 93% | 
1040085 | Identifying non-3GPP Devices Connecting behind a UE or 5G-RG | UIA_ARC | 12/12/2024 | 0% | SP-240971 | 15% | 
1040029 | (stage 2 of) MPS for IMS Messaging and SMS services | MPS4msg | 12/12/2024 | 0% | SP-240987 | 80% | 
1010031 | Study on MPS for IMS Messaging and SMS services | FS_MPS4msg | 06/06/2024 | 99% | SP-231197 | 100% | 
Updates in RED

## Slide 28: SA WG2 progress – (TEI19)
UID | Name | Acronym | Target (dd/mm/yyyy) | Old % | WID | New % | Change or comment
1030010 | On-demand broadcast of GNSS assistance data | TEI19_OBGAD | 12/12/2024 | 0% | SP-240487 | 100% | 3 CRs approved
1040078 | Stage 2 of Minimize the Number of Policy Associations | TEI19_MINPA | 03/03/2025 | 100% | SP-240118 | 100% | 3 maintenance CRs approved
1030014 | Spending Limits for UE Policies in Roaming scenario | TEI19_SLUPiR | 06/06/2024 | 100% | SP-240486 | 100% | 3 maintenance CRs approved
1040079 | Stage 2 of Enhancing Parameter Provisioning with static UE IP address and UP security policy | TEI19_IP_SP_EXP | 12/12/2024 | 0% | SP-240121 | 100% | 2 CRs approved
1030017 | Multiple Location Procedure for Emergency LCS Routing | TEI19_MLR4RTR | 12/12/2024 | 0% | SP-240123 | 0% | Not yet on agenda
1030018 | Roaming traffic offloading via session breakout in HPLMN | TEI19_HSBO | 12/12/2024 | 0% | SP-240491 | 0% | Not yet on agenda
1030019 | Deferred 5GC-MT-LR Procedure for Periodic Location Events based NRPPa Periodic Measurement Reports | TEI19_DLPMR | 12/12/2024 | 0% | SP-240125 | 0% | Not yet on agenda
1030011 | (Stage 2 of) Indirect Network Sharing | TEI19_NetShare | 06/06/2024 | 100% | SP-240488 | 100% | 3 maintenance CRs approved, 1 postponed
1030013 | Architecture support of roaming value-added services | TEI19_RVAS | 06/06/2024 | 100% | SP-240119 | 100% | No maintenance CRs submitted
1030016 | ProSe support in NPN | TEI19_ProSe_NPN | 06/06/2024 | 100% | SP-240122 | 100% | No maintenance CRs submitted
1030020 | QoS monitoring enhancement | TEI19_QME | 06/06/2024 | 100% | SP-240961 | 100% | 1 maintenance CR approved
1030021 | Subscription control for reference time distribution in EPS | TEI19_TIME_SUB_EPS | 12/12/2024 | 0% | SP-240127 | 100% | 1 CR approved
1040080 | Stage 2 of Providing per-subscriber VLAN instructions from UDM and DN-AAA | TEI19_VLANSUB | 12/12/2024 | 0% | SP-240128 | 0% | Not yet on agenda
1030023 | NF discovery and selection by target PLMN | TEI19_NFsel_by_tPLMN | 06/06/2024 | 100% | SP-240490 | 100% | 2 maintenance CRs approved
Updates in RED

## Slide 29: FS_5GSAT_Ph3_ARCH/5GSAT_Ph3_ARCH
Progress since SA#104:
  2 CRs are endorsed for KI#2 (store and forward)
  2 CRs are endorsed for implementing KI#3 (UE-satellite-UE communication)
  1 LS reply is to be sent to SA3LI asking them to support IMS-AGW relocation, and to check the feasibility of UPF only on-board solution
Impacts and dependencies on other WGs:
  Intra SA:
  Inter TSG:
    KI#1 depends on RAN3 conclusion, and KI#2 has RAN impact (on SIB information)
Next steps:
  KI#2: Procedures to support store and forward
  KI#3 (only considering IMS-AGW onboard satellite): Procedures of activating UE-satellite-UE communication, functional description of mobility support
  KI#1: Alignment to RAN conclusion on support of regenerative-based satellite access
UID | Name | Acronym | Target (dd/mm/yyyy) | Old % | WID | New % | Change or comment
1010033 | Study on Integration of satellite components in the 5G architecture Phase 3 | FS_5GSAT_Ph3_ARCH | 06/06/2024 | 99% | SP-231199 | 100% | 
1040027 | Integration of satellite components in the 5G architecture Phase III | 5GSAT_Ph3_ARCH | 12/12/2024 | 0% | SP-240986 | 15% | 

## Slide 30: FS_NG_RTC_Ph2/NG_RTC_Ph2
Progress since SA#104:
  Two reply LS on data channel application related capability exposure and SA6 new WI were sent out to SA6
  The TR 23.700-77 was not udpated and thus was not sent for approval in this meeting
  Normative: Procedures for KI#2 and #3 have been agreed
Impacts and dependencies on other WGs:
  Intra SA: Architecture of Avatar communication needs further discussion and coordination with SA4
  Inter TSG:
Controversial issues:
    Whether IMS AS event exposure is defined as a new service or extension of exisiting service needs further discussion and decision before next SA2 meeting
    Architecture of Avatar communication needs further discussion and coordination with SA4
Next steps:
  Send the TR for approval at SA#106
  Continue normative work
UID | Name | Acronym | Target (dd/mm/yyyy) | Old % | WID | New % | Change or comment
1040026 | System architecture for Next Generation Real time Communication services Phase 2 | NG_RTC_Ph2 | 12/12/2024 | 0% | SP-240985 | 10% | 
1010030 | Study on system architecture for next generation real time communication services phase 2 | FS_NG_RTC_Ph2 | 09/09/2024 | 95% | SP-231196 | 95% | 

## Slide 31: FS_XRM_Ph2/XRM_Ph2
Progress since SA#104:
  Conclusions stable for KI#3, KI#6, KI#7, KI#8
  Conclusions updated for KI#1, KI#4, KI#5, KI#9
  Conclusion for KI#2 agreed
  Normative CRs discussed for KI#3, KI#5, KI#6, KI#7, content progressed as part of revisions, postponed due to lack of time at the end of the meeting
Impacts and dependencies on other WGs:
  Intra SA: dependency on SA4 identified
  Inter TSG: dependency on RAN2/3 identified
Controversial issues:
Next steps:
  Feedback from IETF, SA4 and RAN WGs will be considered during normative phase of this work
  Progress CRs for all KIs based on TR outcome
UID | Name | Acronym | Target (dd/mm/yyyy) | Old % | WID | New % | Change or comment
1010032 | Study on Extended Reality and Media service (XRM) Phase 2 | FS_XRM_Ph2 | 09/09/2024 | 90% | SP-231671 | 100% | 
1040032 | Extended Reality and Media service (XRM) Phase 2 | XRM_Ph2 | 12/12/2024 | 0% | SP-240990 | 5% | 

## Slide 32: FS_EnergySys
Progress since SA#104:
  TR 23.700-66 v1.1.0 is submitted to TSG SA for approval
  1 pCR has been accepted for the update of study conclusion on KI#1
  Working Agreement on KI#1 has been established
Impacts and dependencies on other WGs:
  Potential RAN support for UE Energy Consumption report requires feedback from RAN WGs for normative work alignment
Controversial issues:
  The content of the study conclusion for KI#1 was subject to the Working Assumption at SA2#164. If the WA is challenged this may be a contentious issue for TSG SA to resolve
Next steps:
  Start the normative work based on the study conclusions and the WID
UID | Name | Acronym | Target (dd/mm/yyyy) | Old % | WID | New % | Change or comment
1010029 | Study on Energy Efficiency and Energy Saving | FS_EnergySys | 06/06/2024 | 99% | SP-231391 | 100% | 

## Slide 33: FS_MPS4msg/MPS4msg
Progress since SA#104:
  Started normative phase in SA2#164 (Aug 24).
  15 normative CRs submitted. 10 agreed, 3 merged, 2 noted
Impacts and dependencies on other WGs:
  None
Controversial issues:
  None
Next steps:
  Outstanding topics will be identified before next meeting
UID | Name | Acronym | Target (dd/mm/yyyy) | Old % | WID | New % | Change or comment
1040029 | (stage 2 of) MPS for IMS Messaging and SMS services | MPS4msg | 12/12/2024 | 0% | SP-240987 | 100% | 
1010031 | Study on MPS for IMS Messaging and SMS services | FS_MPS4msg | 06/06/2024 | 99% | SP-231197 | 80% | 

## Slide 34: FS_VMR_Ph2/VMR_Ph2
Progress since SA#104:
  TS23.501
    General feature description, definitions, MWAB configuration, Mobility and Location services support.
    Deployment options are documented in a new Annex, protocol stacks are documented in a new Annex
  TS 23.273
    Specification update to support for Location Services when MWAB is involved is completed
  Two CRs(S2-2409523 and S2-2409244) were objected by one company due to the reasons stated in meeting report
Impacts and dependencies on other WGs:
  (Study) Pending response to LS (S2-2407345) sent to RAN3 and cc RAN2, with specific questions on access control and Additional ULI format
  OAM support is expected to be handled by SA5, and security to be handled by SA3
Controversial issues:
  None
Next steps:
  Start normative work based on the approved WID (S2-2407385) and conclusions in TR 23.700-06 (clause 8), considering responses from RAN WGs
UID | Name | Acronym | Target (dd/mm/yyyy) | Old % | WID | New % | Change or comment
1020067 | Study on Vehicle Mounted Relays Phase 2 | FS_VMR_Ph2 | 09/09/2024 | 95% | SP-240493 | 95% | 
1040031 | Vehicle Mounted Relays Phase 2 | VMR_Ph2 | 12/12/2024 | 0% | SP-240989 | 40% | 

## Slide 35: FS_5G_ProSe_Ph3/5G_ProSe_Ph3
Progress since SA#104:
  2 pCRs were approved to update the KI#2 conclusion
  Normative text has been added to support multi-hop UE-to-Network and UE-to-UE relay
Impacts and dependencies on other WGs:
  Layer 2 UE-to-Network Relay has dependencies in related work item in RAN.
  Input required from SA3 on security related questions for different solutions
Controversial issues:
  None
Next steps:
  Continue normative work
UID | Name | Acronym | Target (dd/mm/yyyy) | Old % | WID | New % | Change or comment
1020066 | Study on Proximity-based Services in 5GS Phase 3 | FS_5G_ProSe_Ph3 | 09/09/2024 | 90% | SP-231798 | 100% | 
1040030 | Proximity-based Services in 5GS Phase 3 | 5G_ProSe_Ph3 | 12/12/2024 | 0% | SP-240988 | 70% | 

## Slide 36: FS_UIA_ARC/UIA_ARC
Progress since SA#104:
  Key Issues #1 thru #3 have not been concluded. Key Issues #2 and #3 depend on Key Issue #1
  No p-CR’s were agreed
Impacts and dependencies on other WGs:
  Key Issue #2 has some SA3 dependency; e.g., authentication aspects.
  Key Issue #3 has some SA3 dependency; e.g., privacy/exposure aspects.
  Key Issue #3 may have some SA6 dependency; e.g., exposure aspects
Controversial issues:
  Key Issue #1 conclusion is generally contentious.
  NAS-MM, NAS-SM, eSIM, and Application Layer approaches were discussed at SA2 #164.
  Input LS’s related to Key Issue 1 were received from SA3-LI (S2-2407448), SA3 (S2-2409238), and SA1 (S2-2409216)
Next steps:
  Work to complete study conclusions using the NAS-MM solution as the basis for further discussion
UID | Name | Acronym | Target (dd/mm/yyyy) | Old % | WID | New % | Change or comment
1020063 | Study on User Identities and Authentication Architecture | FS_UIA_ARC | 09/09/2024 | 90% | SP-231804 | 93% | 
1040085 | Identifying non-3GPP Devices Connecting behind a UE or 5G-RG | UIA_ARC | 12/12/2024 | 0% | SP-240971 | 15% | 

## Slide 37: FS_eEDGE_5GC_ph3/ eEDGE_5GC_ph3
Progress since SA#104:
  2 papers were approved including 1 evaluation paper and 1 conclusion paper.
  For key issue #3, it’s concluded not to pursue normative work.
  There is no change to the WID approved at SA#104
  7 CRs were approved, 11 CRs were postponed due to lack of revision session time
Impacts and dependencies on other WGs:
  None
Controversial issues:
  None
Next steps:
  Process the CRs for KI#1 and #2
UID | Name | Acronym | Target (dd/mm/yyyy) | Old % | WID | New % | Change or comment
1040036 | Enhancement of support for Edge Computing in 5G Core network - Phase 3 | eEDGE_5GC_Ph3 | 12/12/2024 | 0% | SP-240996 | 30% | 
1020004 | Study on Enhancement of support for Edge Computing in 5G Core network - Phase 3 | FS_eEDGE_5GC_Ph3 | 09/09/2024 | 90% | SP-240962 | 100% | 

## Slide 38: FS_UAS_Ph3/UAS_Ph3
Progress since SA#104:
  FS_UAS_Ph3
    TR 23.700-59 sent to TSG SA for Approval.
    2 pCRs were agreed to include:
    For KI#3, based on RAN feedback and SA2 discussion, final conclusion was made that NTZ enforcement related impact is limited to UAV UE only. No impact on RAN and CN.
    For KI#2, conclusion was updated to add Relative Location of UAVs provided by Ranging Service.
  UAS_Ph3
    8 CRs to TS 23.256, 1 CR to TS 23.288 and 1 CR to TS 23.502 were agreed.
    Revised WID sent for approval to SA#105
Impacts and dependencies on other WGs:
  None
Controversial issues:
  None
Next steps:
  Finalize the normative work in accordance with the conclusions drawn by the TR and as specified in the WID
UID | Name | Acronym | Target (dd/mm/yyyy) | Old % | WID | New % | Change or comment
1020069 | Study on (Stage 2 of) Phase 3 for UAS, UAV and UAM | FS_UAS_Ph3 | 09/09/2024 | 90% | SP-231801 | 100% | 
1040037 | (Stage 2 of) UAS, UAV and UAM Phase 3 | UAS_Ph3 | 12/12/2024 | 0% | SP-240997 | 65% | 

## Slide 39: FS_UPEAS_Ph2/UPEAS_Ph2
Progress since SA#104:
  Start normative work at SA2#164
  15 CRs are handled and 12 CRs were approved.
  All key issues were in good shape. Continue the normative work at next meeting
Impacts and dependencies on other WGs:
  None
Controversial issues:
  None
Next steps:
  Continue normative work
UID | Name | Acronym | Target (dd/mm/yyyy) | Old % | WID | New % | Change or comment
1020003 | Study on UPF enhancement for Exposure And SBA Phase 2 | FS_UPEAS_Ph2 | 06/06/2024 | 100% | SP-231795 | 100% | 
1040035 | UPF enhancement for Exposure And SBA Phase 2 | UPEAS_Ph2 | 12/12/2024 | 0% | SP-240995 | 65% | 

## Slide 40: FS_5G_Femto/5G_Femto
Progress since SA#104:
  KI#1 concluded that no normative work will be done in this release
  Normative CRs in relation to KI#2 are discussed and agreed for TS 23.501 and T 23.502
Impacts and dependencies on other WGs:
  KI#2 required inputs from SA3
Controversial issues:
  None
Next steps:
  Progress CRs for KI#2 based on TR conclusions.
  Adapt/evaluate the required enhancement to the functional and procedural changes to support the 5G NR Femto deployment based on the conclusion captured in TR 38.799 (see the response in R3-244830).
  WID will be updated based on the result from SA2#164 and RAN3 LS (R3-244830)
UID | Name | Acronym | Target (dd/mm/yyyy) | Old % | WID | New % | Change or comment
1020002 | Study on System aspects of 5G NR Femto | FS_5G_Femto | 09/09/2024 | 90% | SP-231797 | 100% | 
1040028 | System aspects of 5G NR Femto | 5G_Femto | 12/12/2024 | 0% | SP-240629 | 30% | 

## Slide 41: FS_MASSS/MASSS
Progress since SA#104:
  10 TDocs on Conclusions were handled
  SA2 will not proceed with normative work for KI#1 and KI#2.2 of TR 23.700-54 in Release 19
    Support of Dual Steer
      Key Issue #1.1: Subscription aspects to support DualSteer
      Key Issue #1.2: Registration and mobility management for DualSteer
      Key Issue #1.3: Session management aspects for DualSteer
      Key Issue #1.4: Policy enhancements for DualSteer
    Key Issue #2.2: Simplified ATSSS architecture over non-3GPP access
  6 CRs were postponed, 2 CR was noted, 13 CRs were merged
  The focus of the meeting was on CRs for TS 23.501, TS 23.502 and TS 23.503 for KI#2.1
Impacts and dependencies on other WGs:
  None
Controversial issues:
  None
Next steps:
  Continue to progress CRs
UID | Name | Acronym | Target (dd/mm/yyyy) | Old % | WID | New % | Change or comment
1040034 | Multi-Access (ATSSS_Ph4) | MASSS | 12/12/2024 | 0% | SP-240994 | 50% | 
1020070 | Study on Multi-Access (DualSteer and ATSSS_Ph4) | FS_MASSS | 09/09/2024 | 70% | SP-240467 | 100% | 

## Slide 42: FS_AmbientIoT
Progress since SA#104:
  TR 23.700-13 v0.5.0 sent to TSG SA for information
  Revised SID was agreed in SA#104 (SP-240696)
  19 pCRs are approved in SA2#164, including: 8 new solutions, 8 solution updates, 1 new architecture assumption, and 2 interim conclusion
Impacts and dependencies on other WGs:
  Incomplete feedback from SA1 due to lack of consensus in SA1 (no feedback on need for an unalterable/permanent equipment identification and related usage, no feedback on business model and need for subscription).
  Several editor’s notes in the TR solution, need coordination with RAN, SA3 and SA5
Controversial issues:
  Diverging views on the need for subscription, network layer security, temporary CN ID, roaming support and related to that, the implications for the overall architecture. Lack of clear SA1 feedback/requirements on these aspects poses a potential risk for SA2 conclusion
Next steps:
  Discuss way forward on open issues, taking into account LS reply from RAN1 and SA1, and 11 postponed papers from SA2#164 meeting.
  Continue with evaluation and conclusion
UID | Name | Acronym | Target (dd/mm/yyyy) | Old % | WID | New % | Change or comment
1020071 | Study on Architecture support of Ambient power-enabled Internet of Things | FS_AmbientIoT | 12/12/2024 | 65% | SP-240969 | 80% | 

## Slide 43: FS_AIML_CN/AIML_CN
Progress since SA#104:
  KI#1: 3 CRs agreed
    TS 23.288: MTLF supporting ML model provisioning with LMF.
    TS 23.273: general feature description of LMF supporting AI/ML based positioning, Data collection at LMF.
  KI#2: 3 CRs agreed.
    TS 23.288: General inference procedure, High level feature description for VFL, Registration and Discovery procedure for VFL.
    One CR for VFL training procedure reached offline agreement but was postponed due to the lack of time in Friday plenary.
  KI#3:No CR agreed. The majority companies prefer to have a new analytics ID but more discussion is needed.
  KI#4:The CR for New analytics ID to support Signalling storm Mitigation and Prevention reached offline agreement but was kept open due to the lack of time in Friday plenary and will be handled next meeting
Impacts and dependencies on other WGs:
  For KI#1, any data to be collected from UE/RAN by LMF for the model training/model inference/model performance monitoring for LMF-side model is assumed to be defined by RAN WGs and coordination with RAN is needed
Controversial issues:
  None
Next steps:
  Continue normative work
UID | Name | Acronym | Target (dd/mm/yyyy) | Old % | WID | New % | Change or comment
1040033 | Core Network Enhanced Support for Artificial Intelligence (AI)/Machine Learning (ML) | AIML_CN | 12/12/2024 | 0% | SP-240991 | 15% | 
1020068 | Study on Core Network Enhanced Support for Artificial Intelligence (AI)/Machine Learning (ML) | FS_AIML_CN | 06/06/2024 | 100% | SP-231800 | 100% | 

## Slide 44: Contents
1) General aspects (events since SA#104, statistics, next meetings)
2) SA Work Report
  2.1) Rel-14 and before Maintenance
  2.2) Rel-15 Work and Maintenance
  2.3) Rel-16 Work and Maintenance
  2.4) Rel-17 Work and Maintenance
  2.5) Rel-18 Work and Maintenance
  2.6) Rel-19 Work and Maintenance
  2.7) IETF Dependency Update
3) SA2 Work Planning
4) Documents for Information and Approval
5) Collected Items requiring action from SA

## Slide 45: 2.7) IETF and External SDO Normative Reference Update
None

## Slide 46: Contents
1) General aspects (events since SA#104, statistics, next meetings)
2) SA Work Report
  2.1) Rel-14 and before Maintenance
  2.2) Rel-15 Work and Maintenance
  2.3) Rel-16 Work and Maintenance
  2.4) Rel-17 Work and Maintenance
  2.5) Rel-18 Work and Maintenance
  2.6) Rel-19 Work and Maintenance
  2.7) IETF Dependency Update
3) SA2 Work Planning
4) Documents for Information and Approval
5) Collected Items requiring action from SA

## Slide 47: 3) SA2 Work Planning
Summary of status of Rel-19 work and study items (excluding TEI19)
 | Status report tdoc | Study status | Work Item status | Comment
FS_5GSAT_ARCH_Ph3 5GSAT_ARCH_Ph3 | S2-2409353 | 100 | 15 | No normative CRs approved yet
FS_NG_RTC_Ph2 NG_RTC_Ph2 | S2-2409363 | 95 | 10 | Study is not yet complete, normative work at 15%
FS_XRM Ph2 XRM Ph2 | S2-2409354 | 100 | 5 | No normative CRs approved yet
FS_EnergySys | S2-2409350 | 100 | N/A | No normative work has started
FS_MPS4msg MPS4msg | S2-2409364 | 100 | 80 | 
FS_VMR_Ph2 VMR_Ph2 | S2-2409360 | 95 | 40 | 
FS_5G_ProSe_Ph3 5G_ProSe_Ph3 | S2-2409359 | 100 | 70 | 
FS_UIA_ARC UIA_ARC | S2-2409361 | 93 | 15 | 
FS_eEDGE_5GC_ph3 eEDGE_5GC_ph3 | S2-2409357 | 100 | 30 | 
FS_UAS_Ph3 UAS_Ph3 | S2-2409355 | 100 | 65 | 
FS_UPEAS_Ph2 UPEAS_Ph2 | S2-2409362 | 100 | 65 | 
FS_5G_Femto 5G_Femto | S2-2409358 | 100 | 30 | 
FS_MASSS MASSS | S2-2409356 | 100 | 50 | On target if no further work is done on KI#1 and KI#2.2
FS_AmbientIoT | S2-2409352 | 80 | N/A | Risks to completion have been identified
FS_AIML_CN AIML_CN | S2-2409351 | 100 | 15 | Progress slightly behind plan

## Slide 48: 3) SA2 Work Planning – TEI19
See the summary slide in section 2.6 for already approved TEI19 items
Maintenance has started on 7 items
3 items were completed in Q3
4 items (WID + CRs) were agreed to be accepted for submission in Q4
  Network Controlled Network Slice Selection
  PRU Usage Extension in Core Network and One Transmission Path used for one Positioning Procedure
  MSISDN verification operation support to Nnef_UEId Service
  ATSSS Rule Provisioning via 3GPP access to EPC
No further TEI19 proposals are expected

## Slide 49: 3) January ad hoc e-meeting
The addition of an ad hoc e-meeting in January was discussed
Reasons for the addition
  Rel-19 Stage 2 Freeze is December 2024
    Exceptions will need to be completed by March 2025
  Rel-19 maintenance work starts in Q1 2025
  Currently only one meeting in Q1
The addition of an ad-hoc was endorsed
  20th – 24th January
  Reduced agendas – items split between January and February
  Later submission deadlines due to proximity of the Q1 meetings and New Years

## Slide 50: Contents
1) General aspects (events since SA#104, statistics, next meetings)
2) SA Work Report
  2.1) Rel-14 and before Maintenance
  2.2) Rel-15 Work and Maintenance
  2.3) Rel-16 Work and Maintenance
  2.4) Rel-17 Work and Maintenance
  2.5) Rel-18 Work and Maintenance
  2.6) Rel-19 Work and Maintenance
  2.7) IETF Dependency Update
3) SA2 Work Planning
4) Documents for Information and Approval
5) Collected Items requiring action from SA

## Slide 51: 4) Documents for Information and Approval (1/5)
Revised SID/WID for Approval
TSG SA# | Type | Title | Acronym
SP-241284 | WID REVISED | Revised WID on Enhancement of support for Edge Computing in 5G Core network - Phase 3 | eEDGE_5GC_Ph3
SP-241285 | WID REVISED | Revised WID on System architecture for Next Generation Real time Communication services Phase 2 | NG_RTC_Ph2
SP-241286 | WID REVISED | [Revised] WID on 5GS XRM Ph2 | XRM_Ph2
SP-241287 | WID REVISED | Revised WID on Phase 3 for UAS, UAV and UAM | UAS_Ph3
SP-241289 | WID REVISED | Revised WID on Integration of satellite components in the 5G architecture Phase 3 | 5GSAT_Ph3_ARCH
SP-241290 | WID REVISED | Revised WID on 5G_ProSe_Ph3 | 5G_ProSe_Ph3

## Slide 52: 4) Documents for Information and Approval (2/5)
New SID/WID for Approval
TSG SA# | Type | Title | Acronym
SP-241282 | WID NEW | New WID on Energy Efficiency and Energy Saving | (Subject to confirmation of Working Agreement0

## Slide 53: 4) Documents for Information and Approval (4/5)
TSs/TRs for Approval
TSG SA# | Title | Release | TR/TS | WI Acronym
SP-241273 | Cover sheet for presentation of TR 23.700-66 to TSG SA for approval | Rel-19 | 23.700-66 | FS_EnergySys
SP-241275 | Cover sheet for presentation of TR 23.700-03 to TSG SA for approval | Rel-19 | 23.700-03 | FS_5G_ProSe_Ph3
SP-241276 | Cover sheet for Study on System aspects of 5G NR Femto (FS_5G_Femto) for TSG SA approval | Rel-19 | 23.700-45 | FS_5G_Femto
SP-241277 | Cover sheet for presentation of TR 23.700-49 to TSG SA#104 for approval | Rel-19 | 23.700-49 | FS_eEDGE_5GC_Ph3
SP-241279 | Cover sheet for presentation of TR 23.700-59 to TSG SA for approval | Rel-19 | 23.700-59 | FS_UAS_Ph3
SP-241280 | Cover sheet for presentation of TR 23.700-70 to TSG SA for approval | Rel-19 | 23.700-70 | FS_XRM_Ph2
SP-241281 | Cover sheet for presentation of TR 23.700-84 to TSG SA for Approval | Rel-19 | 23.700-84 | FS_AIML_CN

## Slide 54: 4) Documents for Information and Approval (5/5)
TSs/TRs for Information
TSG SA# | Title | Release | TR/TS | WI Code
SP-241274 | Cover sheet for presentation of TR 23.700-13 to TSG SA for Information | Rel-19 | 23.700-13 | FS_AmbientIoT

## Slide 55: Contents
1) General aspects (events since SA#104, statistics, next meetings)
2) SA Work Report
  2.1) Rel-14 and before Maintenance
  2.2) Rel-15 Work and Maintenance
  2.3) Rel-16 Work and Maintenance
  2.4) Rel-17 Work and Maintenance
  2.5) Rel-18 Work and Maintenance
  2.6) Rel-19 Work and Maintenance
  2.7) IETF Dependency Update
3) SA2 Work Planning
4) Documents for Information and Approval
5) Collected Items requiring action from SA

## Slide 56: 5) Collected Items requiring action from SA
Approval of TRs
Approval of new/revised WIDs
Addition of January ad hoc e-meeting
Confirmation of the Working Agreement on EnergySys
Note: Normative work is not expected in Rel-19 for the Dual Steer or Simplified ATSSS architecture over non-3GPP access aspects of FS_MASSS

## Slide 57: Thank You !
Andrew Bennett
Chair of 3GPP SA2
a.bennett@Samsung.com
www.3gpp.org