## Slide 1
Way forward on Rel-19 SIDs
not 100% complete

## Slide 2: Proposed way forward
FS_VMR_Ph2
  Reported as 95% complete
  Remaining work is to handle the response to LS (S2-2407345) sent to RAN3 and cc RAN2, with specific questions on access control and Additional ULI format
  No TR update is expected (has been sent for approval)
  Guidance to SA2: Handle the LS response within the normative sessions and mark the study as 100% complete
FS_NG_RTC_Ph2
  Reported as 95% complete
  Remaining work is to resolve an open point on KI1/2 regarding the non-DC related events, which can be done during the normative work
  Guidance to SA2: Handle the remaining open issue within the normative sessions and mark the study as 100% complete

## Slide 3: Proposed way forward
FS_MASSS
  Reported as 100% complete, with no plan to proceed with normative work for KI#1 and KI#2.2
  Guidance to SA2:
    Alternative 1: Change completion to xx % and to continue study work on KI#1 and KI#2.2 in Q4 consuming the planned normative TU’s for those KI’s aim of concluding the study and potentially starting normative work. If the study can be concluded before December SA will consider in December whether normative work can continue/proceed
    Alternative 2: Do not continue study work on KI#1 or KI#2.2
    Alternative 3: Wait for outcome of discussions on revised WIDs for ATSSS_Ph4 (SP-241331, SP-241349)

## Slide 4: Proposed way forward
FSFS_UIA_ARC
  Reported as 93% complete
  Remaining work is to conclude KI#1
  Guidance to SA2:
    Alternative 1: Continue study work on KI#1 in Q4 consuming the planned normative TU’s for that KI aim of concluding the study and potentially starting normative work. If the study can be concluded before December SA will consider in December whether normative work can continue/proceed
    Alternative 2: Stop study work on KI#1 in Q4