## Slide 1: 3GPP TSG-SA meeting #83 SP-190233 Shenzhen, China, March 20th – 22th, 2019 Agenda Item: 5.3 Source: Ericsson Title: Time schedule for Release 17 Document for: Discussion, Decision

## Slide 2: Time schedule for Release 17
Stage 1 target date December 2019 (all normative work results to be at or more than 80 % completion by Sept 2019)
Proposed initial target dates:
  Stage 2 target date September 2020
  Stage 3 target date June 2021
  ASN.1 target date September 2021
  These dates for Release 17 will be revisited in TSG#86 taking the outcome of the 3GPP wide coordination at TSG#86 in December
Rel-17 content is reviewed in each TSG-SA #84 and TSG-SA #85
The SA2 meeting in August remains unscheduled, i.e. the preliminary hosting arrangement is cancelled