## Slide 1: TSG SA WG4 (SA4) Status Report at TSG SA#94-e
Frédéric Gabin
SA4 Chair (Dolby Laboratories Inc.)
(Agenda Item 4.4)

## Slide 2: Outline
General
  Leadership and subgroups
  Meetings and statistics
  Progress highlights
Work progress
  CRs to features in Rel-16 and earlier
  CRs to completed items in Rel-17
  Rel-17 Work Items
  Rel-18 Work Items
  Study Items
New Study and Work Items
IETF Dependencies
Summary of action items
SA4 Rel-18 Workshop # 2 summary report

## Slide 3: SA4 leadership and subgroups
SA4 officials:
  Chair: Frédéric Gabin (Dolby Laboratories Inc. , ETSI)
  Vice Chairs:
    Gilles Teniou (Tencent, CCSA)
    Jaeyeon Song (Samsung Electronics Co., Ltd, TTA)
  Secretary: Ms Jayeeta Saha (MCC Support)
Sub Working Groups and their Chairs
Enhanced Voice Service (EVS) SWG | Multicast-Broadcast-Streaming (MBS) SWG | Multimedia Telephony Service for IMS (MTSI) SWG | Speech Quality (SQ) SWG | Video SWG
Imre Varga (Qualcomm CDMA Technologies, ETSI) | Frédéric Gabin (Dolby Laboratories Inc. , ETSI) | Nikolai Leung (Qualcomm Incorporated, ATIS) | Stéphane Ragot (Orange, ETSI) | Gilles Teniou (Tencent, CCSA)

## Slide 4: Meetings held since SA#93-e
SWG conference calls (2 to 3 hours each)
  MBS SWG AH Telcos: 7, 21 and 28 October, 2 and 9 December
  Video SWG AH Telcos: 28 September, 5, 19 and 26 October, 30 November
  MTSI SWG AH Telcos: 29 September and 7 October.
  SQ SWH AH Telcos: 8, 11 and 29 October, 3 December
SA4 Release 18 Workshop #2 (telco)
  3rd November 2021
SA4 plenary meeting
Meetings in 2021 | Dates | Venue and Host
SA4#116-e | 10 – 19 November 2021 | Host: MCC, Electronic meeting

## Slide 5: Calendar of future meetings - 1
SWG conference calls
  MBS SWG AH Telcos: 16 December, 13 January (jointly with SA2 and CT3 on EVEX) and 3 February
  Video SWG AH Telcos: 14 December, 11 January and 1 February.
  MTSI SWG AH Telcos: 15 December and 2 February
  EVS SWG AH Telco: 24 January
SA4 Release 18 Workshop #3 (telco)
  27th January 2022

## Slide 6: Calendar of future meetings - 2
SA4 plenary meetings (2022)
Meetings in 2022 | Dates | Venue and Host
SA4#117-e | E-meeting: 14-23 February 2022 | Host: MCC, Electronic meeting
SA4#118-e | E-meeting: 6-14 April 2022 | Host: MCC, Electronic meeting
SA4#119-e | E-meeting: 11-20 May 2022 | Host: MCC, Electronic meeting
SA4#120/-e | F2F: 22-26 August 2022 OR, E-meeting: 17-26 August 2022 | Host: TBD, Venue: TBD
SA4#121/-e | F2F: 14-18 November 2022 OR, E-meeting: 9-18 November 2022 | Host: TBD, Venue: TBD

## Slide 7: Calendar of future meetings - 3
SA4 plenary meetings (2023)
Meetings in 2023 | Dates | Venue and Host
SA4#122/-e | F2F: 20-24 Feb. OR, E-meeting: 20 Feb.- 1 Mar. 2023 | Host: TBD, Venue: TBD
SA4#123/-e | F2F: 17-21 April 2023 OR, E-meeting: 12-21 April 2023 | Host: TBD, Venue: TBD
SA4#124/-e | F2F: 22-26 May 2023 OR, E-meeting: 17-26 May 2023 | Host: TBD, Venue: TBD
SA4#125/-e | F2F: 21-25 August 2023 OR, E-meeting: 16-25 August 2023 | Host: TBD, Venue: TBD
SA4#126/-e | F2F: 13-17 Nov. 2023 OR, E-meeting: 8-17 Nov. 2023 | Host: TBD, Venue: TBD

## Slide 8: SA4 meeting statistics

## Slide 9: SA4 progress highlights
SA4 Rel-18 workshop #2 held 3rd November to progress Rel-18 planning. A further Workshop is planned 27th January. In regular meetings, priority is given to Rel-17 completion.
Several fixes to EVS codec fixed and floating source code versions.
Rel-17 updates to completed items with addition of Call Setup Time QoE metric for mobile-originated calls and network-based media processing in Live Uplink Streaming.
Inclusive language review completed as requested by SA#94.
Completed Rel-17 work on Extension for headset interface tests of UE (HInT ) that now includes a standardized analogue (wired) and digital (wired and wireless) headset interfaces
Completed Rel-17 work on Edge Extensions to the 5G Media Streaming Architecture (5GMS_EDGE). The corresponding new WID on Edge Extensions to 5GMS Stage 3 (5GMS_EDGE_3) was agreed.
New Work Item agreed on 5G Multicast-Broadcast Protocols (5MBP3) based on conclusions of 5G Multicast-Broadcast User Service Architecture and related 5GMS Extensions (5MBUSA).
New Feasibility Study agreed on 5G Media Service Enablers (FS_5G_MSE) to study how to make 3GPP media functions accessible to third-party applications independent of a 3GPP service.

## Slide 10: CRs to features to completed items in Rel-16 and earlier - 1
Rel-12: SP-211345 "CRs for Corrections to EVS Fixed-Point & alternative Fixed Point Source Code, Floating Point Source Code and Update of Test Vectors (26.442, 26.443, 26.444 and 26.452) [WI Code: EVS_codec-SA4]"
Rel-16: SP-211346 "CR for reference fixes to TV Video Profiles (26.116)[WI Code: TEI16, TVProf-SA4]"

## Slide 11: CRs to completed items in Rel-17
SP-211347 "CR for adding MMtel Call Setup Time (26.114)[WI Code:EQoE_MTSI, TEI17 ]« , adds a Call Setup Time QoE metric for mobile-originated calls.
SP-211348 "CR for inclusive language review (26.237)[WI Code: TEI17]« , following the Action Point assigned by SA#94
SP-211349 CRs for supporting network-based media processing in FLUS (26.238) [WI Code: E_FLUS, TEI17], Extending the support for network-based media processing in Live Uplink Streaming.

## Slide 12: Overview of work progress Rel-17 Work Items
Note: Progress since last SA is shown with blue colour.
Unique_ID | Name (acronym) | Previous % | Current % | Target completion | Remark/updates/SR
820003 | Support of Immersive Teleconferencing and Telepresence for Remote Terminals (ITT4RT) | 85% | 90% | 03/22 | 
860012 | Handsets Featuring Non-Traditional Earpieces (HaNTE) | 80% | 85% | 12/21 -> 03/22 | 
880012 | Extension for headset interface tests of UE (HInT) | 75% | 100% | 12/21 -> 03/22 | Completed !
920011 | 8K Television over 5G (8K_TV_5G) | 40% | 60% | 03/22 | 
920008 | 5GMS AF Event Exposure (EVEX) | 10% | 40% | 03/22 | An exception is anticipated
920009 | Edge Extensions to the 5G Media Streaming Architecture (5GMS_EDGE) | 30% | 100% | 12/21 | Completed !
920010 | 5G Multicast-Broadcast User Service Architecture and related 5GMS Extensions (5MBUSA) | 5% | 60% | 03/22 | An exception is expected due to dependencies on other WGs
890009 | Operation Points for 8K VR 360 Video over 5G (8K_VR_5G) | 100% | 100% | 09/21 | Completed at SA#93

## Slide 13: Support of Immersive Teleconferencing and Telepresence for Remote Terminals (ITT4RT)
Purpose
The objective of this Work Item is to specify VR support in MTSI in TS 26.114 and IMS-based Telepresence in TS 26.223 to enable support of an immersive experience for remote terminals joining teleconferencing and telepresence sessions. WID: SP-180985
Progress in the last quarter
Progressed Draft CR to TS 26.114 for Phase 2 that adds the capability to recommend audio mixing gains to an ITT4RT Rx client using RTP header extensions and correct the ABNF syntax to comply with IETF guidelines;
Update to TR 26.862 that adds the capability to identify regions of the 360 degree video that should not be occluded by overlays rendered in the receiver’s viewport
Update to TR 26.962 to incorporate guidelines for scalability and optimization of viewport-dependent processing (VDP)
Approved an LS to MPEG requesting updates to the way media streams are referenced in their Scene Description specification
Scheduled two telco sessions on 15 December 2021 and 2 February 2022
Unique_ID | Name (acronym) | Previous % | Current % | Target completion | Remark/updates/SR
820003 | Support of Immersive Teleconferencing and Telepresence for Remote Terminals (ITT4RT) | 85% | 90% | 03/22 | 

## Slide 14: Handsets Featuring Non-Traditional Earpieces (HaNTE)
Purpose
UEs supporting handset mode communication without a traditional earpiece to produce sound are becoming available in the market, and 3GPP specs require updates to allow for their appropriate testing. WID: SP-191212
Progress in the last quarter
Initial draft CRs on HaNTE have been reviewed, revised, and then noted.
New tests (RFR at max level, privacy, variation with fork positions) have been proposed, there are diverging views on whether they are needed or validated, and there are concerns on proposed changes impacting not just HaNTE UEs but also traditional UEs.
The HaNTE time plan has been updated , with one extra meeting cycle and one AH telco
Next steps
a CR to TR 26.801 documenting findings (round robin results, subjective experiment) was eventually not submitted, it is expected to be provided by the next meeting.
Unique_ID | Name (acronym) | Previous % | Current % | Target completion | Remark/updates/SR
860012 | Handsets Featuring Non-Traditional Earpieces (HaNTE) | 80% | 85% | 12/21 -> 03/22 | 

## Slide 15: Extension for headset interface tests of UE (HInT) - Completed !
Purpose
HInT (Extension for headset interface tests of UE) Objective (summary): Update of TS 26.131 and TS 26.132 to include standardized analogue (wired) and digital (wired and wireless) headset interfaces definitions, setup of headset interface testing, new headset interface tests and new requirements and objectives of headset interface tests. WID: SP-200398
Progress in the last quarter
Two Rel-17 CRs to TS 26.131 and 26.132 (SP-211350) were agreed and are presented for approval.
The Work Item is completed.
A work item summary has been prepared by the rapporteur and has been endorsed by SA4.
Unique_ID | Name (acronym) | Previous % | Current % | Target completion | Remark/updates/SR
880012 | Extension for headset interface tests of UE (HInT) | 75% | 100% | 12/21 -> 03/22 | Completed !

## Slide 16: 8K Television over 5G (8K_TV_5G)
Purpose
The objective of this Work Item is to specify an HEVC-based 8K TV operation point in TS 26.116 as well as the corresponding media decoding capabilities for 5GMS in TS 26.511 in order to enable support for up to 8K video. WID: SP-210381
Progress in the last quarter
Reached a stable definition of the 8K Operation point and the 8K TV scenario.
Agreed a draft recommendation of 8K support in 5GMS.
7 source sequences, with both SDR and HDR versions, have been selected to be used for the video codec characterization.
Next steps
Agree CR for 8K TV operation point(s) for TV Video profiles for TS 26.116.
Agree CR for 8K TV operation point(s) and decoding capabilities for 5G Media Streaming in TS 26.511.
Agree CR to TR 26.955 on anchor results for 8K TV HEVC.
Agree CR to TR 26.928 on typical traffic characteristics of such 8K TV video services for HEVC.
Endorse work item summary.
Communicate with MPEG, CTA WAVE, DVB, SCTE, 8K Association and ATSC to develop a CMAF profile for 8K HEVC and to obtain reference sequences, if appropriate.
Unique_ID | Name (acronym) | Previous % | Current % | Target completion | Remark/updates/SR
920011 | 8K Television over 5G (8K_TV_5G) | 40% | 60% | 03/22 | 

## Slide 17: 5GMS AF Event Exposure (EVEX)
Purpose
Objectives (summarized): define the media related data and formats for the media session data to be exposed by the 5GMS AF. Enhance the 5GMS AF data collection to support direct and indirect collection of UE data pertaining to media sessions. WID: SP-210374
Progress in the last quarter
Updated stage 2 and stage 3 draft specifications were produced:
TS 26.531 v1.0.0 (Rel-17) Data Collection and Reporting; General Description and Architecture. Presented for information (SP-211342)
TS 26.532 v0.2.0 (Rel-17) Data Collection and Reporting; Protocols and Formats
The updates include General Description and Architecture, support of direct/indirect reporting, Ndcaf DataReporting and Ndcaf_DataReportingProvisioning Service Procedure
Next steps
Agree on final 5GMS-related instances of EVEX CRs to TS 26.501 and TS 26.512
Agree on final EVEX-related pCRs to TS 26.531 and TS 26.532
Produce TS 26.531 v2.0.0 and TS 26.532 v1.0.0 to be sent for approval
Conclude EVEX-related LS exchanges with SA2, SA3, SA6, CT3 (a 3-way telco is planned 13 January)
Prepare work item summary to be presented at SA#95
Unique_ID | Name (acronym) | Previous % | Current % | Target completion | Remark/updates/SR
920008 | 5GMS AF Event Exposure (EVEX) | 10% | 40% | 03/22 | An exception is anticipated

## Slide 18: Edge Extensions to the 5G Media Streaming Architecture (5GMS_EDGE) – Complete !
Purpose
Objectives (summarized): Extend the 5GMS architecture to support edge media processing according to the recommended architecture in TR 26.803 clause 6.2. WID: SP-210375
Progress in the last quarter
The CR to TS 26.501 on the Support of Edge Media Processing in 5GMS was agreed and is presented for approval (SP-211351).
An LS was sent to SA6 on the matter.
This Work Item is complete.
A corresponding stage-3 work item was agreed
Unique_ID | Name (acronym) | Previous % | Current % | Target completion | Remark/updates/SR
920009 | Edge Extensions to the 5G Media Streaming Architecture (5GMS_EDGE) | 30% | 100% | 12/21 | Completed !

## Slide 19: 5G Multicast-Broadcast User Service Architecture and related 5GMS Extensions (5MBUSA)
Purpose
Objectives (summarized): specify the 5MBS User Service architecture. Define relevant call flows and procedures to support 5GMS over 5MBS; 5GMS hybrid unicast/broadcast services; 5MBS usage independent of 5GMS. WID: SP-210376
Progress in the last quarter
Agreed on TS 26.502 v1.0.0 for information at SA#94 (SP-211343) including updates on Procedures, MBS User Service Functional entity definition, overview of delivery methods and Deployment Models.
Revised WID in SP-211337 to defer some Stage 2 objectives to Rel-18.
A stage-3 work item was agreed (SP-211335)
Next steps
Agree draft TS 26.502 pCRs on 5G MBS User Service architecture, service operations at reference points Nmb10/, Nmb5, and Nmb2, procedures for 5G Multicast-Broadcast User Services, object distribution method and packet distribution method.
Agree on TS 26.502 v1.0.0 for approval at SA#95
Agree CR to TS 26.501 on 5G Downlink Media Streaming over eMBMS
Unique_ID | Name (acronym) | Previous % | Current % | Target completion | Remark/updates/SR
920010 | 5G Multicast-Broadcast User Service Architecture and related 5GMS Extensions (5MBUSA) | 5% | 60% | 03/22 | An exception is expected due to dependencies on other WGs

## Slide 20: Overview of work progress Rel-18 Work Items
Note: Progress since last SA is shown with blue colour.
Unique_ID | Name (acronym) | Previous % | Current % | Target completion | Remark/updates/SR
830005 | Terminal Audio quality performance and Test methods for Immersive Audio Services (ATIAS) | 20% | 20% | 12/22 | 
770024 | EVS Codec Extension for Immersive Voice and Audio Services (IVAS_Codec) | 30% | 30% | 06/22 -> 12/23 | 

## Slide 21: Terminal Audio quality performance and Test methods for Immersive Audio Services (ATIAS)
Purpose
The overall objective of this work item is to develop a set of test specifications similar to TS 26.131 and 26.132 for objective characterization of terminals for 3GPP immersive services. This covers both conversational services based on MTSI / telepresence and non-conversational services. The tests will be limited to the use of an acoustic or a digital / analog audio interface. WID: SP-190040
Progress in the last quarter
No progress
Unique_ID | Name (acronym) | Previous % | Current % | Target completion | Remark/updates/SR
830005 | Terminal Audio quality performance and Test methods for Immersive Audio Services (ATIAS) | 20% | 20% | 12/22 | 

## Slide 22: EVS Codec Extension for Immersive Voice and Audio Services (IVAS_Codec)
Purpose
The overall objective of this work item is to develop a single general-purpose audio codec for immersive 4G and 5G services and applications including the VR use cases envisioned in 3GPP TR 26.918. WID: SP-170611
Progress in the last quarter
Updates were agreed on IVAS Codec audio formats, bit rates, loudspeaker testing and performance requirements
Maseqin.com and Force responded to the call for labs
Further contributions addressed public collaboration and availability of spatial references
Next steps
It will be required to sign a first letter of intent (LoI) to submit a candidate codec signed by the proponent. This LoI commits the proponent to support the selection and characterization tests financially. Deadline and handling are TBD.
Other important info
The work Item targets Rel-18
Unique_ID | Name (acronym) | Previous % | Current % | Target completion | Remark/updates/SR
770024 | EVS Codec Extension for Immersive Voice and Audio Services (IVAS_Codec) | 30% | 30% | 06/22 -> 12/23 | 

## Slide 23: Overview of work progress Study Items
Note: Progress since last SA is shown with blue colour.
Unique_ID | Name (acronym) | Previous % | Current % | Target completion | Remark/updates/SR
850004 | Feasibility Study on VR Streaming Conformance and Guidelines (FS_VR_CoGui) | 20% | 90% | 12/21 -> 03/22 | 
870013 | Feasibility Study on Typical Traffic Characteristics for XR Services and other Media (FS_XRTraffic) | 70% | 75% | 12/21 -> 03/22 | 
870013 | Feasibility Study on 5G Video Codec Characteristics (FS_5GVideo) | 75% | 85% | 12/21 -> 03/22 | 
880011 | Feasibility Study on 5G Glass-type AR/MR Devices (FS_5GSTAR) | 80% | 90% | 12/21 -> 03/22 | 
900029 | 5G media streaming extensions (FS_5GMS_EXT) | 50% | 60% | 03/22 | 
910001 | Feasibility Study on Media Production over 5G NPN (FS_NPN4AVProd) | 30% | 60% | 03/22 | 

## Slide 24: Feasibility Study on VR Streaming Conformance and Guidelines (FS_VR_CoGui)
Purpose
Objective: provide content generation and usage guidelines for the technologies defined in TS 26.118. WID: SP-190642
Progress in the last quarter
Agreed to update the TR with information related to the viewport dependent tiled streaming results with head motion- aware margins and the availability of the Nokia OMAF player in its 2nd edition.
TR 26.999 was considered technically complete but required more edits.
Next steps
Finalize TR 26.999 edits before presentation to SA for approval.
Unique_ID | Name (acronym) | Previous % | Current % | Target completion | Remark/updates/SR
850004 | Feasibility Study on VR Streaming Conformance and Guidelines (FS_VR_CoGui) | 20% | 90% | 12/21 -> 03/22 | 

## Slide 25: Feasibility Study on Typical Traffic Characteristics for XR Services and other Media (FS_XRTraffic)
Purpose
Objective: Collect and document traffic characteristics for different services, and additional information, such as codecs and protocols in use. Identify additional relevant XR and other media services and document their traffic characteristics. WID: SP-210043
Progress in the last quarter
Agreed version 1.0.0 of the draft TR 926 that incorporates additional material from the permanent document. The TR is presented to SA for information.
Next steps
Agree CR to TR 26.925 on different Traffic Models
Agree new TR 26.926 in version 2.0.0 (SP-211339) after having included all agreed information from the permanent document
Communicate with other 3GPP groups and external organizations
Unique_ID | Name (acronym) | Previous % | Current % | Target completion | Remark/updates/SR
870013 | Feasibility Study on Typical Traffic Characteristics for XR Services and other Media (FS_XRTraffic) | 70% | 75% | 12/21 -> 03/22 | 

## Slide 26: Feasibility Study on 5G Video Codec Characteristics (FS_5GVideo)
Purpose
Objective: primarily to identify relevant interoperability requirements, performance characteristics and implementation constraints of video codecs in 5G services, and to characterize existing 3GPP video codecs, in particular H.264/AVC and H.265/HEVC in order to have a benchmark for the addition of potential future video codecs. WID: SP-210378
Progress in the last quarter
Good progress on TR 26.955 including multiple fixes, description of EVC software and configurations , VCC reference sofware (VTM) configurations.
The metrics configuration files were agreed with updates. Corresponding scripts were checked.
HEVC anchors provided and verified for the 2 first scenarios.
Next steps
4 Ad Hoc Telcos are planned to perform all necessary characterization tasks for HEVC, AVC and new codecs.
Document gaps and opportunities
Document the conclusions
Agree on TR 26.955 v2.0.0 to be sent to SA for approval
Unique_ID | Name (acronym) | Previous % | Current % | Target completion | Remark/updates/SR
870013 | Feasibility Study on 5G Video Codec Characteristics (FS_5GVideo) | 75% | 85% | 12/21 -> 03/22 | 

## Slide 27: Feasibility Study on 5G Glass-type AR/MR Devices (FS_5GSTAR)
Purpose
Objectives (summary): Provide formal definitions for the functional structures of AR glasses, describe key use cases for AR services over 5G, describe the architecture for media flow relevant to the use cases identified and Identify necessary content delivery transport protocols and capability exchange mechanisms, as well as suitable 5G system functionalities (e.g., device, edge, network) and QoS. WID: SP-200399
Progress in the last quarter
Good progress on TR 26.998 including the description of scenario KPIs and QoS / definitions updates / abbreviations / network AR latencies / streaming call flows.
Extensive discussion on spatial computing for which definitions, impacts on the architecture, and dedicated call flows have been agreed.
proposed conclusions are still to be refined according to the expected Release 18 priorities.
Next steps
4 Ad Hoc Telcos are planned to document all remaining items: Spatial computing, AR conversational, shared AR conversational experience.
Document the potential normative works and conclusion
Agree on TR 26.998 v2.0.0 to be sent to SA plenary for approval
Unique_ID | Name (acronym) | Previous % | Current % | Target completion | Remark/updates/SR
880011 | Feasibility Study on 5G Glass-type AR/MR Devices (FS_5GSTAR) | 80% | 90% | 12/21 -> 03/22 | 

## Slide 28: 5G media streaming extensions (FS_5GMS_EXT)
Purpose
The objective of this study is in the context of the following potential improvements and extensions to 5G Media streaming: Content Preparation, Traffic Identification, Additional / New transport protocols, Uplink media streaming, Background traffic, Content Aware Streaming, Network Event usage, Per-application-authorization, Support for encrypted and high-value content, Scalable distribution of unicast Live Services. WID: SP-200937
Progress in the last quarter
Good progress on TR 26.804 including pseudo CRs agreed on Potential Open Issues for Network Slicing Enhancements, HTTP/3 Deployment Architectures, HTTP/3 collaboration for uplink media streaming, HTTP/3 Candidate Solution, Potential solution for network slicing in 5GMS and additions for Key Topic Traffic Identification.
TR 26.804 v1.0.0 is presented for information to SA (SP-211340)
Next steps
Document conclusions
Agree TR 26.804 v2.0.0 to be sent to SA plenary for approval
Unique_ID | Name (acronym) | Previous % | Current % | Target completion | Remark/updates/SR
900029 | 5G media streaming extensions (FS_5GMS_EXT) | 50% | 60% | 03/22 | 

## Slide 29: Feasibility Study on Media Production over 5G NPN (FS_NPN4AVProd)
Purpose
The study will identify the relevant media production use cases (professional, semi-professional, production, contribution); develop one or several reference media production architecture(s); identify relevant QoS requirements for media production workflows; identify relevant 5G System features like NPNs, Network Slicing, QoS classes, network event reporting and assistance, etc. that are useful for media production. WID: SP-200241
Progress in the last quarter
TR 26.805 Study on Media Production over 5G NPN Systems (Release 17) progressed to v1.0.0 including aspects of QoS Separation and is presented to SA plenary for information (SP-211341).
Next steps
Continue reviewing existing use-cases, protocols and media orchestration & control solutions
Progress key issues and potential solutions
Agree on Study conclusions
Agree TR 26.805 v2.0.0 to be sent to SA plenary for approval
Unique_ID | Name (acronym) | Previous % | Current % | Target completion | Remark/updates/SR
910001 | Feasibility Study on Media Production over 5G NPN (FS_NPN4AVProd) | 30% | 50% | 03/22 | 

## Slide 30: Overview of new Items
Note: Progress since last SA is shown with blue colour.
Unique_ID | Name (acronym) | Previous % | Current % | Target completion | Remark/updates/SR
940008 | 5G Multicast-Broadcast Protocols (5MBP3) | New | 0% | 03/22 | Target Release: Rel-17
940009 | Edge Extensions to 5GMS Stage 3 (5GMS_EDGE_3) | New | 0% | 03/22 | Target Release: Rel-17
940010 | Feasibility Study on 5G Media Service Enablers (FS_5G_MSE) | New | 0% | 12/22 | Target Release: Rel-18

## Slide 31: New Work Item: 5G Multicast-Broadcast Protocols (5MBP3)
Purpose
Specify the stage 3 format and protocol for User Service Announcement (between MBSF and MBS Client), MBS distribution methods (between MBSTF and MBS Client) based on existing MBMS delivery methods i.e. Object distribution method and Packet distribution method, associated delivery procedures, and corresponding extensions to TS 26.512, TS 26.346 and TS 26.347 to support 5G Media Streaming via eMBMS.
WID: SP-211335
Supporting Individual Members: ATEME, BBC, Dolby Laboratories Inc., ENENSYS, Ericsson LM, HuaWei Technologies Co., Ltd, Orange, Qualcomm Incorporated, TELUS, AT&T
Unique_ID | Name (acronym) | Previous % | Current % | Target completion | Remark/updates/SR
940008 | 5G Multicast-Broadcast Protocols (5MBP3) | New | 0% | 03/22 | Target Release: Rel-17

## Slide 32: New Work Item: Edge Extensions to 5GMS Stage 3 (5GMS_EDGE_3)
Purpose
Based on 5GMS extended architecture TS 26.501 that now supports Edge media processing, extend the M1 interface and APIs to support the provisioning of edge resources for media services, enhance the M5 interface and APIs to support the configuration, discovery, QoS support, tracking, and relocation of edge processing resources; define the 5GMS AF and 5GMS AS application context and the corresponding transfer procedures; introduce any other related stage 3 enablers for edge media processing
WID: SP-211336
Supporting Individual Members: Qualcomm Incorporated, Dolby Laboratories Inc., Samsung Electronics Co., Ltd., Tencent, Huawei Technologies Co., Ltd., MediaTek, BBC, Facebook
Unique_ID | Name (acronym) | Previous % | Current % | Target completion | Remark/updates/SR
940009 | Edge Extensions to 5GMS Stage 3 (5GMS_EDGE_3) | New | 0% | 03/22 | Target Release: Rel-17

## Slide 33: New Study Item: Feasibility Study on 5G Media Service Enablers (FS_5G_MSE)
Purpose
In recent studies and specification work, it was identified that 5G Media functions and 5G System functions need to be made attractive for third-party applications, in particular those that include media delivery. Hence, it is important that these functions are accessible to third-party applications independent of a 3GPP service
The objective of the study item is the definition of 5G Media Service Enablers, which includes among others
Definition of the principal properties of Media Service Enablers
Define minimum and typical functionalities of Media Service Enablers
Define a specification template for Media Service Enablers
Identify possibly relevant stage-2 and stage-3 work for Media Service Enablers
Collect a set of initially relevant Media Service Enablers for normative work
WID: SP-211338
Supporting Individual Members: Qualcomm Incorporated, Dolby Laboratories Inc., Orange, Tencent, Facebook, Xiaomi, Samsung Electronics Co., LTD, Nokia Corporation, AT&T
Unique_ID | Name (acronym) | Previous % | Current % | Target completion | Remark/updates/SR
940010 | Feasibility Study on 5G Media Service Enablers (FS_5G_MSE) | New | 0% | 12/22 | Target Release: Rel-18

## Slide 34: Dependencies on IETF drafts in SA4
No new dependency introduced
All dependencies removed
IETF dependencies in SA4: new ones with red colour, those removed with green colour, and other updates by blue colour:
IETF draft name | 3GPP spec. number | CR# which introduced the dependency | Responsible person (in SA4) | Feature (Release) | Comments

## Slide 35: Summary of action items
Action Points from SA#93-e to SA4:
  Reply LS on Inclusive language review (see SP-211348)
Action items from SA4 to SA#94-e:
  Approve all SA4 agreed CRs,
  Approve 2 new WIDs and one new SID,
  Approve one revised WID.

## Slide 36: SA4 Rel-18 Workshop #2 (3rd November 2021)
New and repeated guiding principles
  Prioritize Rel-17 completion at 3GPP SA4#116-e and SA4#117-e
  Rel-18 work justification based on
    Identified commercialization interests
      E.g. “1 stop shop for AR glasses ecosystem.”
    Study Item conclusions in SA4 but also SA1 and SA2
    Unfinished work from previous work items
  Specify Non-vertical framework for app integration & service collaboration
    “Meet the needs of operators and OTTs”
  Leverage deployed multimedia technologies
    E.g. WebRTC
  Provide support for implementation and deployment (tools, reference s/w, interop,…)
    From 3GPP or through other industry fora and SDOs

## Slide 37: Summary of proposed items at WS#2
Stage / Type | Title | Justification | Reference
2 / SID | 5G Media Service Enablers (FS_5G_MSE) | New / 5GMSA | S4WS-210020
2 / WID | 5G Augmented Reality Experiences Architecture (5G_AREA) | FS_5GSTAR | S4WS-210018
3 / WID | Media Capabilities for Augmented Reality Glasses (MeCAR) | FS_5GSTAR | S4WS-210019
3 / WID | 5G/Immersive Real-Time Communications (5G-RTC/iRTC) | FS_5GSTAR | S4WS-210011
3 / WID | Split-Rendering (Split_XR) | FS_5GSTAR | S4WS-210027
3 / WID | Video Codec for 5G (5GVideo) | FS_5GVideo | S4WS-210014
3 / WID | 5GMS Enhancements, COPE, APEX, Network slicing, Multicast/Broadcast | FS_5GMS_EXT, 5MBUSA, 5GMS_EDGE | S4WS-210027, S4WS-210016, S4WS-210015, S4WS-210025
3 / SID | Artificial Intelligence/Machine Learning (FS_AI4Media / FS_5GMAMS) | SA1 FS_AMMT | S4WS-210018, S4WS-210012
3 / WID | IVAS_Codec (extended from Rel-17) | IVAS_Codec | -
3 / WID | Augmented Reality Profiles for Streaming (ARStream) | FS_5GSTAR/FS_XR5G | S4WS-210013
3 / WID | Immersive Audio Front-end Capture (TBD) | FS_5GSTAR | S4WS-210019
3 / WID | IMS-based AR conversational services (IBACS) | SA1 R18 eMMTEL / SA2 R18 FS_NG_RTC / FS_5GSTAR | S4WS-210021
3 / WID | Extended reality Real-Time Communication (XRTC) | ITT4RT/FS_5GSTAR/XR5G | S4WS-210026
3 / WID | Enhancements to UE testing | New | S4WS-210025
3 / WID | Media Production/Contribution over 5G | FS_NPN4AVPROD | S4WS-210025

## Slide 38: Immersive media types and formats (all TBD except IVAS_Codec/ATIAS)
9/21
6/21
12/21
SA#92
Q2/2021
SA#93
Q3/2021
SA#94
Q4/2021
03/22
SA#95
Q1/2022
06/22
SA#96
Q2/2022
09/22
SA#97
Q3/2022
12/22
SA#98
Q4/2022
03/23
SA#99
Q1/2023
06/23
SA#100
Q2/2023
09/23
SA#101
Q3/2023
12/23
SA#102
Q4/2024
FS_5GVideo (Feasibility Study on 5G Video Codec Characteristics)
Video Codec for 5G (5GVideo)
IVAS codec / ATIAS / MTSI & System updates
R18
stage 1
Freeze
R18
stage 1
~ 80%
Artificial Intelligence/Machine Learning (FS_AI4Media / FS_AMM)
8K_VR_5G/8K_TV_5G
FS_5GSTAR
Media Capabilities for Augmented Reality Glasses (MeCAR)
Augmented Reality Profiles for Streaming (ARStream)
Immersive Audio Front-end Capture (TBD)
SA1 FS_TACMM
Tactile communications Stage 3
SA1 FS_AMMT

## Slide 39: XR Architecture & Services (all TBD)
9/21
6/21
12/21
SA#92
Q2/2021
SA#93
Q3/2021
SA#94
Q4/2021
03/22
SA#95
Q1/2022
06/22
SA#96
Q2/2022
09/22
SA#97
Q3/2022
12/22
SA#98
Q4/2022
03/23
SA#99
Q1/2023
06/23
SA#100
Q2/2023
09/23
SA#101
Q3/2023
12/23
SA#102
Q4/2024
FS_XRTraffic
ITT4RT
Extended reality Real-Time Communication (XRTC)
FS_5GSTAR
5G Media Service Enablers (FS_5G_MSE)
XR QoS, QoE Quality metrics
5G Augmented Reality Experiences Architecture (5G_AREA)
FS_5GSTAR
5G/Immersive Real-Time Communications (5G-RTC/iRTC)
SA1 R18 eMMTEL / SA2 R18 FS_NG_RTC
IMS-based AR conversational services (IBACS)
FS_5GSTAR
Enhancements to UE testing

## Slide 40
9/21
6/21
12/21
SA#92
Q2/2021
SA#93
Q3/2021
SA#94
Q4/2021
03/22
SA#95
Q1/2022
06/22
SA#96
Q2/2022
09/22
SA#97
Q3/2022
12/22
SA#98
Q4/2022
03/23
SA#99
Q1/2023
06/23
SA#100
Q2/2023
09/23
SA#101
Q3/2023
12/23
SA#102
Q4/2024
5GMS_EDGE (Edge Extensions to the 5G Media Streaming Architecture)
5MBUSA (5G Multicast-Broadcast User Service Architecture and related 5GMS Extensions)
FS_NPN4AVProd (Feasibility Study on Media Production over 5G NPN)
NPN4AVPROD Stage 3 / 5GMS Uplink Enhancements / APEX
Further MBS enhancements: FTA, Hybrid…
5GMS Enhancements, COPE, Network slicing, Low latency, Back channel
Split-Rendering (Split_XR)
5GMS AF Event Exposure (EVEX)
SA1 FS_PIN
Media handling of Personal IoT Networks Stage 2/3
Media distribution (all TBD)
FS_5GMS_EXT (Study on 5G media streaming extensions)

## Slide 41: Next steps
No online discussions about Rel-18 at SA4#116-e / priority is Rel-17 completion
  Each SWG Chair to act as moderator for respective area over SWG reflector after SA4#116-e
3rd SA4 Rel-18 workshop (27th January 2022)
  For collecting more IM inputs
  For adding details of identified items
  Moderator to present a Rel-18 plan of their area as a result of discussion
  Identify the priorities as a result
  Draft WID/SIDs ahead of SA4#117-e
~ 60% agreed Rel-18 plan at SA4#117-e (February 2022)
  When Rel-17 is supposed to be functionaly frozen.
100% agreed Rel-18 plan* at SA4#119-e (May 2022)
  I.e. once Rel-17 is actually completed and all dependencies are resolved.
* An agreed comprehensive view of items to be conducted within Rel-18