## Slide 1: SA5 Status Report to SA#91-e Charging Management (CH) Operation, Administration, Maintenance & Provisioning (OAM&P)
Thomas Tovinger, SA5 Chair, Ericsson
Zou Lan, SA5 Vice Chair, Huawei
Maryse Gardella, SA5 Vice Chair, Nokia
Mirko Cano Soveri, SA5 Secretary, ETSI MCC

## Slide 2: SA5 leadership
SA5
Thomas Tovinger (Ericsson) Chair since 08/2015 Zou Lan (Huawei) VC since 08/2019 Maryse Gardella (Nokia) VC since 08/2019
  Charging Sub-Working Group (SWG)
Maryse Gardella (Nokia) Chair since 08/2013 Chen Shan (Huawei) VC since 05/2016

## Slide 3: 2021 meeting calendar
Meeting | Date | City | Country | Host | Co-location
SA5#135e | 25 Jan – 3 Feb 2021 | E-meeting | - | - | 
SA5#136e | 1-9 Mar 2021 | E-meeting | - | - | 
SA5#137e | 10-19 May 2021 | E-meeting | - | - | 
SA5#138e | 23-31 Aug 2021 | E-meeting | - | - | 
SA5#139 | 11-15 Oct 2021 | TBD | TBD | TBD | 
SA5#140 | 15-19 Nov 2021 | TBD | TBD | TBD | 

## Slide 4: 2022 meeting calendar
Meeting | Date | City | Country | Host | Co-location
SA5#141 | 24-28 Jan 2022 | TBD | TBD | TBD | 
SA5#142 | 4-8 Apr 2022 | TBD | TBD | TBD | 
SA5#143 | 9-13 May 2022 | TBD | TBD | TBD | 
SA5#144 | 27 Jun – 1 Jul 2022 | TBD | TBD | TBD | 
SA5#145 | 15-19 Aug 2022 | TBD | TBD | TBD | 
SA5#146 | 14-18 Nov 2022 | TBD | TBD | TBD | 

## Slide 5: E-meeting process
Latest version for SA5#136e described and agreed in S5-212325
Based on experiences from almost one year of e-meetings

## Slide 6: Charging (CH) WIs/SIs

## Slide 7
New or Revised Charging SIDs/WIDs
Number | Title | Source
- | - | -

## Slide 8: Summary of ongoing CH WIs/SIs
WI code | WI Title | Completion rate | Target date
5GSIMSCH | IMS Charging in 5G System Architecture | 30%-> 60% | SA#91 (03/2021) -> SA#93 (09/2021)
5G_URLLC | Charging enhancement for URLLC | 20%-> 30% | SA#92 (06/2021)
TEI17_NIESGU | N40 Interface Enhancements to Support GERAN and UTRAN | 5%-> 10% | SA#93 (09/2021)
FS_EDGE_CH | Study on charging aspects of Edge Computing | 30%-> 60% | SA#91 (03/2021) -> SA#93 (09/2021)
FS_5G_CIoT_CH | Study on charging aspects of 5GS CIoT | 15%-> 30% | SA#93 (09/2021)
FS_5G_Prose_CH | Study on charging aspects of Proximity-based Services in 5GC | 15%-> 40% | SA#91 (03/2021) -> SA#93 (09/2021)
FS_5GLAN_CH | Study on Charging Aspect of 5G LAN-type Services | 0% -> 10% | SA#92 (06/2021)
FS_NETSLICE_CH_Ph2 | Study on charging aspects for enhancements of Network Slicing Phase 2 | 0% -> 15% | SA#93 (09/2021)

## Slide 9
WI code | WI Title | Completion rate | TS/TR | Tdoc reference | Target date | Rapporteur | Related groups | Related topic
5GSIMSCH | IMS Charging in 5G System Architecture | 30%-> 60% | TS 32.240, TS 32.260, TS 32.275, TS 32.281, TS 32.290, TS 32.291, TS 32.298, TS 32.297 | SP-190367 | SA#91 (03/2021) -> SA#93 (09/2021) | Ericsson | - | -
5GSIMSCH
Working Progress
CRs were agreed to TS 32.260 for introduction of :
  Converged charging to general principles, charging method (online, offline or converged) selection.
  Converged Charging Trigger tables for IMS Nodes (SIP INVITE, SIP NOTIFY…) and corresponding scenarios (SCUR, PEC..)
  Offline Only description
  IMS information for Nchf and use of "IMS Node" instead of explicit MRFC, IMS-GWF
CRs were agreed to TS 32.275 (MMTel) for Introduction of Post-Event Charging (PEC) scenario for few MMTEL supplementary services
CRs agreed to TS 32.281 (Announcement) for:
  Introducing converged charging in the scope and removing reference to CS CAMEL not applicable in the TS
  reusing Ro Multiple Unit Information structure for Nchf

## Slide 10
WI code | WI Title | Completion rate | TS/TR | Tdoc reference | Target date | Rapporteur | Related groups | Related topic
5G_URLLC | Charging enhancement for URLLC | 20%-> 30% | TS 32.255, TS 32.291, TS 32.298 | SP-200769 | SA#92 (06/2021) | Huawei | - | -
5G_URLLC
CRs were agreed to TS 32.255 for introduction of:
  Flows for PDU session Modification and Release with URLLC specificities
  Charging information: Redundant Transmission Type and Redundant Transmission Indication
  Principles for URLLC Charging :
    For dual connectivity based end to end Redundant User Plane Paths: separate PDU sessions
    Redundant transmission on N3/N9 interfaces and Redundant transmission at transport layer: Redundant Transmission Indication (still FFS)
Working Progress

## Slide 11
WI code | WI Title | Completion rate | TS/TR | Tdoc reference | Target date | Rapporteur | Related groups | Related topic
TEI17_NIESGU | N40 Interface Enhancements to Support GERAN and UTRAN | 5%-> 10% | TS 32.240, TS 32.251, TS 32.255, TS 32.290, TS 32.291, TS 32.298 | SP-200854 | SA#93 (09/2021) | China Mobile | - | -
TEI17_NIESGU
One CR was agreed to TS 32.290 adding missing reference to TS 32.255
Conclusion for a dedicated Annex in TS 32.255 (instead of re-using existing interworking Annex)
Working Progress

## Slide 12
WI code | WI Title | Completion rate | TS/TR | Tdoc reference | Target date | Rapporteur | Related groups | Related topic
FS_EDGE_CH | Study on charging aspects of Edge Computing | 30%-> 60% | TR 28.815 | SP-200467 | SA#91 (03/2021) -> SA#93 (09/2021) | Intel Corporation (UK) Ltd | - | -
FS_EDGE_CH
pCRs approved to TR 28.815 introducing:
  New use cases: MNO charging for 5GS based on monitored QoS: subscriber and ECSP/ASP.
  "5GS capability usage based charging for edge computing": solutions for end-user charging and inter-provider charging based on existing capabilities
  Edge enabling infrastructure resource (supporting EAS) charging, solutions for:
    Resource usage: based on the mapping of VR usage measurements received from ETSI NFV MANO specified by TS 28.522.
    Resource performance: based on collected performance data using file data or streaming data reporting methods
  Solutions for Charging for edge application server deployment (e.g. EAS instantiation, upgrade…)
  Solutions for Charging for edge enabling services usage: EAS discovery/registration, EAS application context transfer
Working Progress

## Slide 13
WI code | WI Title | Completion rate | TS/TR | Tdoc reference | Target date | Rapporteur | Related groups | Related topic
FS_5G_CIoT_CH | Study on charging aspects of 5GS CIoT | 15%-> 30% | TR 28.816 | SP-200771 | SA#93 (09/2021) | Huawei | - | -
FS_5G_CIoT_CH
pCRs approved to TR 28.816 for introduction of new use cases with associated potential charging requirements on:
  5GS CIoT for interworking to EPS procedures, and Support of Serving PLMN Rate Control (5G data connectivity charging)
  Small Data Rate Control (control plane data transfer charging)
  use of NIDD API (north bound API charging)
  Support for monitoring events charging
  Access of 5GS CIoT device
  Support in home-routed roaming scenario
  Support of rate control of user data
Working Progress

## Slide 14
WI code | WI Title | Completion rate | TS/TR | Tdoc reference | Target date | Rapporteur | Related groups | Related topic
FS_5G_Prose_CH | Study on charging aspects of Proximity-based Services in 5GC | 15%-> 40% | TR 32.846 | SP-200767 | SA#91 (03/2021) -> SA#93 (09/2021) | CATT | - | -
FS_5G_Prose_CH
Working Progress
pCRs agreed to TR 32.846 for introduction of :
  5GS charging for ProSe Direct Discovery: use cases with associated potential charging requirements and potential solutions:
    For Announce Request in event based charging, in charging architectures: 5G DDNMF (CTF) or with CEF
    Over PC5 for both Public Safety and commercial services in charging architectures CTF split UE (AMC) - 5G DDNMF (ADF)
  5GS charging for ProSe Direct Communication: solutions for ProSe Unicast mode Direct Communication
    event-based charging (in both architectures: ProSe Service (CTF-ADF) and CEF subscribing to ProSe Service)
    session-based charging (with ProSe Service (CTF-ADF))
  "5GS charging for ProSe Direct Communication based on QoS flow" topic with potential requirement, key issue covering charging information per PC5 QoS Flow

## Slide 15
WI code | WI Title | Completion rate | TS/TR | Tdoc reference | Target date | Rapporteur | Related groups | Related topic
FS_5GLAN_CH | SID on Charging Aspects of 5G LAN-type Services | 0%-> 10% | TR 28.822 | SP-201081 | SA#92 (06/2021) | Huawei | - | -
FS_5GLAN_CH
Working Progress
pCRs agreed to TR 28.822 for introduction of :
  Scope, references, definitions and background based on TS 23.501 to cover:
    5GLAN-type services with architecture references (using N6 tunnel, Local-switch based user plane, N19-based user plane)
    5G Virtual Network Group Management
    5G Virtual Network Group Communication
  "Converged charging for 5G VN group management" : use case, potential requirements, Key issues and NEF converged charging based solution
  "Converged charging for traffic forwarding of 5G VN group communication": use case, potential requirements and Key issue

## Slide 16
WI code | WI Title | Completion rate | TS/TR | Tdoc reference | Target date | Rapporteur | Related groups | Related topic
FS_NETSLICE_CH_Ph2 | Study on Charging Aspects for Network Slicing Phase 2 | 0%-> 15% | TR 32.847 | SP-201082 | SA#93 (09/2021) | Matrixx | - | -
FS_NETSLICE_CH_Ph2
Working Progress
pCRs agreed to TR 32.847 for introduction of :
  Scope, references and Background:
    GSMA: NG.116: Charging model based on used roles, concept of NEST (GST filled with values)
    3GPP network architecture defined by SA2
    Network Slice Management Charging
  Set of potential requirements: converged charging per S-NSSAI (based on "number of UEs, "number of PDU sessions", volume…), per tenant based on assigned group of S-NSSAI(s).
  Key issues for Converged Charging based on: max. number of UEs per network slice, max. number of PDU sessions, volume per Network Slice, max duration per network slice, number of simultaneous UEs per network slice, number of unique UEs per network slice, number of concurrent PDU sessions per network slice.

## Slide 17: OAM WIs/SIs

## Slide 18
New or Revised Work Items / Study Items
Tdoc | Type | Release | Title | Source | Potential related groups
SP-210133 | New SID | Rel-17 | New SID on continuous integration continuous delivery support for 3GPP NFs | Lenovo Mobile Com. Technology | 
SP-210134 | New WID | Rel-17 | Generic Plug and connect | Ericsson | SA3
SP-210131 | New SID | Rel-17 | New SID on management aspects of network slice management capability exposure | Alibaba Group | 
SP-210132 | New WID | Rel-17 | New WID Enhancements of Management Data Analytics Service | Intel, NEC | SA2
SP-210135 | New WID | Rel-17 | New WID on File Management | Nokia, Nokia Shanghai Bell | 
SP-210136 | New SID | Rel-17 | New WID on enhancement of service based management architecture | Huawei, China Telecom, China Unicom, China Mobile, Ericsson | 
SP-210138 | Revised WID | Rel-17 | Revised WID on Discovery of management services in 5G | Huawei | 
SP-210137 | Revised WID | Rel-17 | Revised WID on Enhancement on Management Aspects of 5G Service-Level Agreement | Ericsson | 

## Slide 19: Overview of SA5 OAM ongoing WIs/SIs
 | Rel-17 Operations, Administration, Maintenance and Provisioning (OAM&P) |  | 
1 | Additional NRM features | adNRM | 870026
2 | Enhancements of 5G performance measurements and KPIs | ePM_KPI_5G | 880025
3 | Management of MDT enhancement in 5G | e_5GMDT | 870025
4 | Enhancement of QoE Measurement Collection | eQoE | 870027
5 | Management data collection control and discovery | MADCOL | 880028
6 | Management Aspects of 5G Network Sharing | MANS | 900021
New | Generic Plug and connect | RUNT | Wait for SA approval
New | New WID on File Management | FIMA | Wait for SA approval
7 | Autonomous network levels | ANL | 880027
8 | Intent driven management service for mobile networks | IDMS_MN | 810027
9 | Network policy management for 5G mobile networks | NPM | 860024
10 | Enhanced Closed loop SLS Assurance | eCOSLA | 870030
11 | Enhancements of Self-Organizing Networks (SON) for 5G networks | eSON_5G | 870028
12 | Enhancement of Handover Optimization | E_HOO | 880029
13 | Enhancements on EE for 5G networks | EE5GPLUS | 870022
14 | Discovery of management services in 5G | 5GDMS | 820035
New | New WID Enhancements of Management Data Analytics Service | eMDAS | Wait for SA approval
15 | Management of non-public networks | OAM_NPN | 870023
16 | Enhancement on Management Aspects of 5G Service-Level Agreement | EMA5SLA | 870024
17 | Management of the enhanced tenant concept | eMEMTANE | 880026
 | Rel-17 OAM&P Studies |  | 
1 | Study on management and orchestration aspects with integrated satellite components in a 5G network | FS_5GSAT_MO | 830025
2 | Study on enhancement of Management Data Analytics Service | FS_eMDAS | 850028
3 | Study on new aspects of EE for 5G networks | FS_EE5G | 870021
4 | Study on network slice management enhancements | FS_NSMEN | 860022
5 | Study on enhancements of edge computing management | FS_eEDGE_Mgt | 870029
6 | Study on YANG PUSH | FS_YANG | 890017
7 | Study on access control for management service | FS_MNSAC | 890016
New | New SID on continuous integration continuous delivery support for 3GPP NFs | FS_CICDNS | Wait for SA approval
New | New WID on enhancement of service based management architecture | FS_eSBMA | Wait for SA approval
New | New SID on management aspects of network slice management capability exposure | FS_NSCE | Wait for SA approval
8 | Study on autonomous network levels (finished) | FS_ANL | 850032
Rel-17: 24 ongoing WIs/SIs, 1 finished SI, 3 WI and 3 SI for SA approval
17 ongoing WIs, 3 WI wait for SA approval
7 ongoing SIs, 1 finished SI, 3 SI wait for SA approval

## Slide 20
Rel-17 WI MADCOL/ePM_KPI_5G/e_5GMDT/eQoE
ePM_KPI_5G: The following topics are discussed and agreed.
CR Rel-17 28.552 Addition of SMS message delivery related measurements for SMSF
CR Rel-17 28.552 Addition of Registration measurements for SMSF
CR Rel-17 28.552 WI ePM_KPI_5G converted from draftCR S5-211355
CR Rel-17 28.552 Add measurements related data management for UDR
CR Rel-17 28.552 Add measurements related to background data transfer policy control for PCF
CR Rel-17 28.552 Add measurements to cover all accessibility types
Input to draft CR Rel-17 28.552 Add measurements on SMF-NEF connection establishment
Input to draft CR Rel-17 28.552 Add measurements on service specific parameter provisioning
Input to draft CR Rel-17 28.552 Add measurements on policy negotiation for future background data transfer
The following topics are discussed and endorsed
28.554 How to update the accessibility KPI to cover RRC Resume
Proposal to stop using draftCR for WI ePM_KPI_5G
Working Progress
WI code | WI Title | Completion rate | TS/TR | Tdoc reference | Target date | Rapporteur | Related groups | Related topic
MADCOL | Management data collection control and discovery | 5%->25% | TS28.533/28.532/28.622/ 28.623 | SP-200465 | SA#93 (Sep. 2021) | Nokia | SA2/RAN2/RAN3 | 
ePM_KPI_5G | Enhancements of 5G performance measurements and KPIs | 20%->40% | TS28.552/32.425/28.554/32.426/32.450/32.451/32.455 | SP-200462 | SA#93 (Sep. 2021) | Intel | SA2/RAN2/RAN3 | 
e_5GMDT | Management of MDT enhancement in 5G | 50%->70% | TS32.421/32.422/32.423/28.622/28.623/28.523 | SP-200191 | SA#92 (Jun. 2021) -> SA#94 (Dec. 2021) | Ericsson | SA2/RAN2/RAN3 | 
eQoE | Enhancement of QoE Measurement Collection | 5%->15% | TS28.307/28.308/28.309/28.404/28.405/28.406/28.622/28.623/28.533 | SP-200193 | SA#93 (Sep. 2021) | Ericsson | RAN2/RAN3/SA4 | 
MADCOL: The following topics are discussed and endorsed.
Simplified Request for Data Collection
The following topics are agreed as input into draftCR
Rel-17 Input to DraftCR 28.537 Add management data management requirements
e_5GMDT: The following topics are discussed and agreed
32.422 Correct tracing roaming subscribers case
Add new requirement for GPB trace format
Add new parameters for trace record header
Add new clauses and clarification for MDT collection peroid in NR
Add new MR-DC related requirements
eQoE: The following topics are discussed and agreed
Adding Signalling Based Activation for UTRAN and LTE

## Slide 21
Rel-17 WI adNRM/MANS
Working Progress
WI code | WI Title | Completion rate | TS/TR | Tdoc reference | Target date | Rapporteur | Related groups | Related topic
adNRM | Additional NRM features | 5%->15% | TS28.540/28.541/28.622/ 28.623 | SP-200192 | SA#92 (Jun. 2021) -> SA#94 (Dec. 2021) | Nokia | SA2/RAN3 | 
MANS | Management Aspects of 5G Network Sharing | 0%->20% | TS 28.541/28.552/32.130 | SP-201080 | SA#93 (Sep. 2021) | China Unicom | RAN2/RAN3 | 
adNRM: The following topics are discussed and agreed
Correct NR endpoint classes containment in YANG
Code begin end markers and longer prefix length
New pattern of mapping classes and containment in YANG
The following topics are discussed and agreed.
YANG containment mapping
The following topics are conditional agreed.
Correct NtfSubscriptionControl containment in YANG
Correct NR endpoint classes containment in YANG
CR TS 32.130 Update role definition and business requirements for network sharing
LS from SA5 to RAN2,RAN3 on network sharing with multiple SSB
32.130 Update the scope and background of network sharing scenarios
28.552 Add PLMN granularity for number of active UEs measurements
28.552 Add PLMN granularity for packet delay measurements
28.552 Add PLMN granularity for Radio resource utilization measurement
32.130 update the business requirements
The following topics are discussed and endorsed.
Discussion on support RRC connection number measurements per PLMN in MOCN network sharing
The following topics need more discussion.
Discussion on NRM enhancement to support NG-RAN network sharing
MANS: The following topics are discussed and agreed
CR TS 28.552 Add PLMN granularity for RRC connection number measurements,
CR TS 28.552 Add PLMN granularity for packet delay measurements in split gNB scenario
CR 28.552 Add Filter and Filter naming description

## Slide 22
Working Progress
WI code | WI Title | Completion rate | TS/TR | Tdoc reference | Target date | Rapporteur | Related groups | Related topic
ANL | Autonomous network levels | 30%->50% | TS 28.100 | SP-200464 | SA#92 (Jun. 2021) | CMCC | SA2/RAN3/ZSM | Autonomous network
IDMS_MN | Intent driven management service for mobile networks | 65%->70% | TR28.812/TS 28.312 | SP-180899 | SA#93 (Sep. 2021) | Huawei | SA2/RAN3/ZSM | Intent
NPM | Network policy management for 5G mobile networks based on NFV scenarios | 60%->65% | TS 28.555/28.556 | SP-191211 | SA#92 (Jun. 2021) -> SA#95 (Mar. 2022) | CMCC | SA2/RAN2/RAN3 | Policy
eCOSLA | Enhanced Closed loop SLS Assurance | 10%->30% | TS28.535/28.536/28.533/28.541/28.546/28.552/28.553 | SP-200196 | SA#93 (Sep. 2021) | Ericsson | ZSM/SA2/RAN3 | Close loop interaction
Rel-17 WI ANL/IDMS_MN/NPM/eCOSLA
NPM: The following CR topics are discussed and agreed.
add specification level use cases-policy deletion
add specification level use cases-policy update
add specification level use cases-policy activation
add specification level use cases-policy deactivation
add specification level use cases-policy query
add specification level use cases-policy conflicts notification
eCOSLA: The following CR topics are discussed and agreed as input to draftCR.
Rel-17 Input to draftCR TS 28.535 Configure policies for closed control loop
Input to eCOSLA draft CR S5-211358
Add requirements of closed loop SLS assurance
Discussion on how to document solutions for ACCL use cases
ANL: The following topics for normative phase are discussed and agreed in the meeting.
Add autonomous network level for RAN NE deployment
Add autonomous network level for RAN UE throughput optimization
Update Clause 4.1 Autonomous network concept
Add generic classification of autonomous network level for network optimization
LS to TM Forum on introduction of 3GPP Autonomous Network Levels
Add use case and requirements for fault management
Update use case for coverage optimization
IDMS_MN: The following topics for normative work are discussed and agreed in the meeting.
Add conceptual description for intent MnS
Add concept for intent lifecycle management
Add stage 2 information model definition for intent
Add stage 2 procedure for intent lifecycle management
Add stage 2 management operation for intent
Requirement of Intent for service at edge
Update the intent definition to align with concept

## Slide 23
Working Progress
WI code | WI Title | Completion rate | TS/TR | Tdoc reference | Target date | Rapporteur | Related groups | Related topic
eSON_5G | Enhancements of Self-Organizing Networks (SON) for 5G networks | 5%->15% | TS28.313/28.552/28.541/28.545 | SP-200194 | SA#92 (Jun. 2021) | Intel | RAN3 | SON
E_HOO | Enhancement of Handover Optimization | 5%->10% | TS28.552/28.313/28.541 | SP-200466 | SA#92 (Jun. 2021) -> SA#95 (Mar. 2022) | Ericsson | RAN3 | SON
EE5GPLUS | Enhancements on EE for 5G networks | 10%->30% | TS28.310/28.552/28.554/28.541 | SP-200188 | SA#93 (Sep. 2021) | Orange | SA2/RAN2/RAN3/ETSI EE/ITU-T/GSMA | Energy saving
5GDMS | Discovery of management services in 5G | 50%->70% | TS 28.533/28.532/531 | SP-181072 | SA#93 (Sep. 2021) | Huawei |  | Service based discovery
Rel-17 WI eSON_5G/E_HOO/EE5GPLUS/5GDMS
eSON_5G: The following topics need more discussion.
Update of PCI configuration for D-SON and C-SON
Requirements, use cases and services for C-PCI
Add LBO use cases, requirements, and related information
LS on the clarification of HO and/or reselection parameters ranges required by MLB
EE5GPLUS: The following topics are discussed and agreed:
Rel-17 CR TS 28.310 Add use case and requirements for switching off edge UPFs
Add introductory text to EE KPIs for network slices
E_HOO: The following topics need more discussion.
CHO measurements
CHO measurements KPI
LS on Handover terminology
5GDMS: The following topics are discussed and agreed
Revised WID on Discovery of management services in 5G
28.537 Add DMS use cases and requirements

## Slide 24
Working Progress
WI code | WI Title | Completion rate | TS/TR | Tdoc reference | Target date | Rapporteur | Related groups | Related topic
OAM_NPN | Management of non-public networks | 15%->35% | TS28.557/28.541/28.531/28.533/28.552/28.554 | SP-200189 | SA#92 (Jun. 2021) | Huawei | SA2/RAN3 | NPN
EMA5SLA | Enhancement on Management Aspects of 5G Service-Level Agreement | 40%->60% | TS28.531/28.541 | SP-200190 | SA#91 (Mar. 2021) -> SA#92 (Jun. 2021) | China Mobile | SA2/RAN3 | SLA
eMEMTANE | Management of the enhanced tenant concept | 5%->5% | TS28.531/28.532/28.533/28.541 | SP-200463 | SA#94 (Dec. 2021) | Huawei | SA2 | Tenant
OAM_NPN: The following topics are discussed and agreed
28.557 Add CAG management
28.557 Management modes of NPN
28.557 Roles related to 5G PLMN management and NPN management
28.557 Update on NID for SNPN management
28.557 Update on use case of SNPN
28.557 Collecting UE related data and providing to authorized NPN service customer
28.557 Add generic requirements for management of NPN
28.557 Add 5GLAN group management in UE related management aspects
28.557 Applicability of management modes considering the deployment options of individual NPN functions.
28.557 Add requirements for management of PNI-NPN and SNPN
The following topics need more discussion.
pCR 28.557 Exposure of management capabilities
Rel-17 WI OAM_NPN/EMA5SLA/eMEMTANE
eMEMTANE: The following topics are discussed and agreed
add tenant information in NRM
EMA5SLA: The following topics are discussed and agreed; the living draftCR was updated and converted to a CR.
Input to draftCR 28.541 update CN sliceProfile and Input to draftCR 28.541 Add new attributes in CNSliceSubnetProfile and RANSliceSubnetProfile
Input To draftCR for WI eMA5SLA Slice Profile
Input To draftCR for WI eMA5SLA Configuration Parameters
28.541 Input on ServiceProfile to DraftCR for WI eMA5SLA
Updated WID Enhancement on Management Aspects of 5G Service-Level Agreement
Handling of slice input data

## Slide 25
Working Progress
WI code | WI Title | Completion rate | TS/TR | Tdoc reference | Target date | Rapporteur | Related groups | Related topic
FS_eMDAS | Study on enhancement of Management Data Analytics Service | 90%->100% | TR 28.809 | SP-190930 | SA#91 (Mar.2021) | Intel | SA2/RAN3 | Data analytics
FS_EE5G | Study on new aspects of EE for 5G networks | 45%->70% | TR 28.813 | SP-200188 | SA#93 (Sep. 2021) | Orange | SA2/EE | Energy saving
Rel-17 SI FS_eMDAS/FS_EE5G
FS_eMDAS: The following topics are discussed and agreed. The group agreed to claim completion of the study.
re-arranging paging UC
re-arranging traffic projection UC
Report Validation
Enahancing analytics request and reporting use case
Add evaluation for cross-slice resource optimization
Add evaluation for RAN user plane congestion analysis
Add evaluation for UE throughput in network slice analysis
Update and evaluate the solution for jitter analysis
Update and evaluate the mobility performance analysis
Presentation of TR 28.809 for approval
Add general conclusions and recommendations
Summary of discussion on MDAS use cases
Update solution on MDA assisted energy saving
Update the use case of traffic projection
Update diagram of MDA process
TD network slice coverage area mapping
Slice coverage optimization: Use case and solution enhancements
Rapporture clean-up
Alignment of internal references
Update alarm malfunction analytics
Add scope
Update the analytics report for alarm incident analysis
RAN node software upgrade Evaluation
Paging Optimization Evaluation
HO Optimization based on UE Load Evaluation
The following topic is endorsed
Discussion paper on UPF load prediction for MDAS services
FS_EE5G: The following topics are discussed and agreed:
28.813: Update Resource Consumption Estimation Methods
TR 28.813 EE KPI definition for RAN-only eMBB network slice
TR 28.813 Potential solution for KI#5 (5GC NF Energy Consumption)
28.813 Update on EE KPI for URLLC type of network slice
TR 28.813 New Key Issue: 5GC Energy Consumption
LS on providing cell energySaving Status information to NWDAF
28.813 Update clause 4.4 to align with already approved CR
28.813 Remove Introduction and add Scope
28.813 New Key Issue: TR 21.866 EE control framework

## Slide 26
Working Progress
WI code | WI Title | Completion rate | TS/TR | Tdoc reference | Target date | Rapporteur | Related groups | Related topic
FS_5GSAT_MO | Study on management and orchestration aspects with integrated satellite components in a 5G network | 90%->100% | TR 28.808 | SP-190138 | SA#91 (Mar. 2021) | TNO | SA2/RAN3 | NPN
FS_eEDGE_Mgt | Study on management aspects of edge computing | 25%->75% | TR 28.814 | SP-200195 | SA#92 (Jun. 2021) | Intel | SA6 | edge
Rel-17 SI FS_5GSAT_MO/FS_eEDGE_Mgt
FS_5GSAT_MO: The following topics are discussed and agreed
Reference architecture for the management of integrated satellite transport network for backhaul
Two architecture scenarios for 5G networks with an integrated satellite transport network for backhaul
Presentation sheet for approval of TR28.808
Align Terms clause with TR 21.801 based on comments received from ETSI EditHelp
Clarify use of -shall- in potential requirements based on comments received from ETSI EditHelp
Editorial corrections based on comments received from ETSI EditHelp
FS_eEDGE_Mgt: The following topics are discussed and agreed.
28.814 UC of UPF selection to support EAS deployment
28.814 add solutions for UPF selection to assist EAS deployment
28.814 5GC NF performance assurance use case
28.814 5GC NF performance assurance solution
28.814 5GC NF fault supervision use case
28.814 5GC NF fault supervision solution
28.814 correct EAS deployment UC
28.814 clarification of 3GPP management system
28.814 correct EES and ECS deployment requirement
28.814 add solutions for EES deployment
28.814 Solution for EES deployment
28.814 solution for ECS deployment
28.814 add solutions for ECS deployment
28.814 EAS performance assurance use case
28.814 EAS performance assurance solution
28.814 Solution for Edge Performance Assurance
28.814 add solutions for connection Information to enable access to 5GC functions
28.814 UC of access to 5GC functions
28.814 add editorial changes to restructure EAS

## Slide 27
Working Progress
WI code | WI Title | Completion rate | TS/TR | Tdoc reference | Target date | Rapporteur | Related groups | Related topic
FS_NSMEN | Study on network slice management enhancements | 20%->40% | TR 28.811 | SP-191192 | SA#92 (Jun. 2021) | Huawei | SA2/RAN3 | SLA
FS_YANG | Study on YANG PUSH | 5%->10% | TR 28.818 | SP-200765 | SA#91 (Mar.2021) -> SA#93 (Sep. 2021) | Ericsson | ONAP | YANG
FS_MNSAC | Study on access control for management service | 5%->35% | TR 28.817 | SP-200853 | SA#91 (Mar.2021) -> SA#93 (Sep. 2021) | Nokia | SA3 | security
Rel-17 SI FS_NSMEN/FS_YANG/FS_MNSAC
FS_NSMEN: The following topics are discussed and agreed
28.811 Addition of national roaming scenario
28.811 Add deployment of edge application service
28.811 Add description of cross-operator management of network slice
28.811 Update to end to end network slice concept
28.811 Multi-operator concepts
FS_YANG: The following topics need more discussion
Functionality of YANG-Push
Using YANG-Push
YANG-Push Impact on Specifications
FS_MNSAC: The following topics are discussed and agreed.
28.817 use case - trust relationship between MnS producer and consumer
28.817 access control overview
28.817 access control concept
28.817 use case - MnS is accessed by a digital portal of the operator
28.817 use case - MnS is accessed by a external consumer of the 3GPP system
28.817 use case - MnS is accessed by a consumer in the same domain
28.817 use case - MnS is accessed by a consumer in the different domain of 3GPP system

## Slide 28: TRs / TSs
Tdoc | Title | Sent for
SP-210139 | TR 28.809 "Study on enhancement of management data analytics" | Approval
SP-210140 | TR 28.808 "Study on management and orchestration aspects of integrated satellite components in a 5G network" | Approval

## Slide 29: Exception requests
Tdoc | Title | Source
- | - | -

## Slide 30
TEI CRs (Charging & OAM)
Number | Title
SP-210145 | Rel-15 CRs on TEI
SP-210146 | Rel-16 CRs on TEI Batch 1
SP-210147 | Rel-16 CRs on TEI Batch 2
SP-210148 | Rel-16 CRs on TEI Batch 3
SP-210149 | Rel-17 CRs on TEI

## Slide 31
Charging CRs
Number | Title
SP-210158 | Rel-16 CRs on Network Slice Management Charging in 5G System
SP-210159 | Rel-16 CRs on Network Exposure Charging in 5G System Architecture
SP-210160 | Rel-16 CRs on Charging aspects of ETSUN
SP-210161 | Rel-17 CRs on Charging enhancement for URLLC
SP-210162 | Rel-16 CRs on Charging Enhancement of 5GC interworking with EPC
SP-210163 | Rel-16 CRs on Charging AMF in 5G System Architecture Phase 1
SP-210164 | Rel-17 CRs on IMS Charging in 5G System Architecture
SP-210165 | Rel-17 CRs on N40 Interface Enhancements to Support GERAN and UTRAN
SP-210166 | Rel-16 CRs on Service Based Interface for 5G Charging

## Slide 32: OAM CRs (1)
Number | Title
SP-210141 | Rel-17 CRs on Management Aspects of 5G Network Sharing
SP-210142 | Rel-17 CRs on Enhancements on EE for 5G networks
SP-210143 | Rel-16 CRs on Energy efficiency of 5G
SP-210144 | Rel-17 CRs on Enhancement on Management Aspects of 5G Service-Level Agreement
SP-210150 | Rel-16 CRs on Enhancement of performance assurance for 5G networks including network slicing
SP-210151 | Rel-16 CRs on Closed loop SLS Assurance
SP-210152 | Rel-17 CRs on Discovery of management services in 5G
SP-210153 | Rel-16 CRs on NRM enhancements
SP-210154 | Rel-15 CRs on Network Resource Model (NRM) for 5G networks and network slicing
SP-210155 | Rel-17 CRs on Additional NRM features
SP-210156 | Rel-17 CRs on Enhancements of 5G performance measurements and KPIs
SP-210157 | Rel-17 CRs on Enhancement of Handover Optimization

## Slide 33: OAM CRs (2)
Number | Title
SP-210167 | Rel-17 CRs on Management of MDT enhancement in 5G
SP-210168 | Rel-16 CRs on Management of MDT in 5G
SP-210169 | Rel-11 CRs on OAM

## Slide 34
Thank you!