## Slide 1: Rel-19 Stage 1 timeline proposal
José Almodóvar
3GPP SA1 chairperson
S1-223009

## Slide 2: Current Proposal
99
100
101
102
91
92
93
94
2022
95
96
97
98
2021
TSG#
Reminder on Release 18
103
2023
Stage 1 80%
100%
104
2024
RAN, SA2 Content def.
"RAN Completion" (RAN2/3/4core)
Stage 2 (SA2, SA6,…) Normative
Stage 3 (CT & SA)
Release 19 proposal
100%
SA1#
96
104
101
102
103
100
99
98
97
Stage 1 80%

## Slide 3: Current Proposal - Calendar
SA1#100_adhoc 16-20 Jan 2023
SA1#101 13 – 17 February 2023
SA1#102 15-19 May 2023 80% normative ready
SA1#103 21-25 Aug 2023 100% normative ready
SA1#104 13-17 Nov 2023
This proposal was presented to SA plenary and endorsed as a “working assumption”.

## Slide 4: Possible ext. Rel-18
99
100
101
102
91
92
93
94
2022
95
96
97
98
2021
TSG#
Reminder on Release 18
103
2023
Stage 1 80%
100%
104
2024
RAN, SA2 Content def.
"RAN Completion" (RAN2/3/4core)
Stage 2 (SA2, SA6,…) Normative
Stage 3 (CT & SA)
Release 19 proposal
100%
SA1#
96
104
101
102
103
100
99
98
97
Stage 1 80%

## Slide 5: Discussion on possible extension
In December, SA & RAN plenary will discuss and “possibly” agree a one-quarter extension for Rel-19.
SA1#100_adhoc 16-20 Jan 2023
SA1#101 13 – 17 February 2023
SA1#102 15-19 May 2023
SA1#103 21-25 Aug 2023 80% normative ready
SA1#104 13-17 Nov 2023 100% normative ready

## Slide 6: SA1#100_Adhoc if Rel-19 is extended
The chair’s plan is to keep the ad-hoc, but with some restrictions:
  1 week e-meeting (no Block A, Block B)
  Reduced agenda:
    Only Sensing, Ambient IoT and Metaverse will be part of the agenda
    No new use cases, only general contributions or updates of former use case.
Please do not list the ad-hoc meeting in the outgoing LSs.
Rapporteurs: don’t include the ad-hoc in your plans nor in your status report(s).
If, after SA1#100, any study will have serious problems, the chair will consider to extend the ad-hoc’s agenda to also cover that study.

## Slide 7: Thank you for your attention