## Slide 1: FS_Sensing Status Update Study on Integrated Sensing and Communication
Vasil Aleksiev
Deutsche Telekom
FS_Sensing Rapporteur
3GPP TSG-SA WG1 Meeting #99-e
Electronic Meeting, 22 Aug – 1 Sept 2022
Notes: 1

## Slide 2: FS_Sensing Progress
Progress made at this meeting
  3 pCRs on sensing definition and consolidated KPI table agreed
  10 pCRs on updated use cases agreed
  10 pCRs on new use cases added
Work/Study Item Completion: 65%
Controversial issues
  none
Notes: 1

## Slide 3: FS_Sensing Planning
Planning for subsequent meetings
  SA1#100-adhoc (Jan 2023): 65%
    Quality improvement contributions
  SA1#101e (Feb 2023) : 80%
    Final work on new use cases and potential requirements
    Start consolidation.
  SA1#102e (May 2023): 100%
    Update existing use cases and potential requirements
    Complete consolidation and conclusions
    Send TR to SA for approval
Notes: 1

## Slide 4: Work plan between meetings
Email coordination
  Coordination via email among interested/contributing companies, about planned inputs, use cases, definitions etc.
Notes: 1

## Slide 5: FS_Sensing Completion Date
Current expected completion dates:
  For approval: SA#100 (06/2023)
Have these dates been changed at this meeting? No
Notes: 1

## Slide 6: FS_Sensing History
This Study Item was agreed at SA1#97e
  Approved SID is in tdoc SP-220084
  SA1#96e – SID in tdoc S1-214242 and S1-214243 were noted
  SA1#97e – SID in tdoc S1-220191 was agreed
  SA1#98e – TR and 3 pCRs were agreed
  SA1#99e – 23 pCRs were agreed (use cases, definitions)
  SA1#100 – 23 pCRs were argreed (updated use cases, new use cases, definitions, consolidated KPI table)
Notes: 1