## Slide 1: FS_AmbientIoT Status Update Study on Ambient power-enabled Internet of Things
Weijie Xu
OPPO
FS_AmbientIoT Rapporteur
3GPP TSG SA WG 1 Meeting #100
Toulouse, France, 14 – 18 November 2022
Notes: 1

## Slide 2: FS_ AmbientIoT Progress（1）
Progress made at this meeting(1)
  At SA1#100e
S1-223207 TR | Clean up FS_Ambient IoT TR
S1-223321 pCR | Pseudo-CR on definition and scope for Ambient IoT
S1-223698 pCR | Pseudo-CR on Ambient power and energy storage for Ambient IoT
S1-223699 TR | Discussion on remaining issue on KPI table template
S1-223166 pCR | Pseudo-CR to update the KPI tables in TR 22840
S1-223545 pCR | pCR to remove editor’s notes in clause 5.11
S1-223546 pCR | pCR to remove editor’s notes in clause 5.2
S1-223356 pCR | Update to Clause 5.8
S1-223357 pCR | Update to Clause 5.7
S1-223360 pCR | KPI update for Ambient IoT in personal belongings finding
S1-223361 pCR | Pseudo-CR on updates to clause 5.14
S1-223480 pCR | pCR on update service requirements for use case: Ambient IoT for Base Station Machine Room Environmental Supervision
S1-223481 pCR | pCR on Update service requirements for use case-Ambient_IoT for automated warehousing
S1-223363 pCR | Update to Use case on LCS of Ambient IoT
S1-223364 pCR | Update to Use case on Ranging of Ambient IoT
S1-223583 pCR | Pseudo-CR to remove editor’s notes in clause 5.6
S1-223556 pCR | Update of KPI values in traffic scenario 6.1
S1-223582 pCR | update to traffic scenario 6_2
S1-223235 pCR | pCR on Update to Device Activation and Deactivation use case
S1-223571 pCR | New use case: Fresh Food Supply Chain
Notes: 1

## Slide 3: FS_ AmbientIoT Progress（2）
Progress made at this meeting(2)
  At SA1#100e
S1-223700 pCR | Use case on Applications requiring Fault-tolerant and Time bound Reliable ambientIoT communication.
S1-223573 pCR | New use case: Ambient IoT in Smart Agriculture
S1-223562 pCR | Use Case on Ambient IoT for Museum Guide
S1-223702 pCR | use case-grazing dairy farm_was S1-222185_pCR-22840-Ambient_IoT in smart livestock farming
S1-223703 pCR | smart pig farm_was S1-222185_pCR-22840-Ambient_IoT in smart livestock farming
S1-223704 pCR | Use case smart monitoring of manhole cover using Ambient IoT
S1-223705 pCR | Use case smart bridge health monitoring using Ambient IoT
S1-223706 pCR | pCR on Use case on end-to-end logistics
S1-223707 pCR | pCR on Use case on pressure powered switch
S1-223708 pCR | Annex for considerations when choosing harvesting source
S1-223229 pCR | Pseudo-CR on Annex A: Ambient IoT availability scenarios
S1-223737 pCR | Cover sheet of the TR22.840 for information
S1-223508 pCR | TR 22.840v0.3.0 Study on Ambient power-enabled Internet of Things
Notes: 1

## Slide 4: FS_ AmbientIoT Progress（2）
Work/Study Item Completion: 65%
Controversial issues
  None
Notes: 1

## Slide 5: FS_AmbientIoT Planning
Planning for subsequent meetings
  SA1#1st Ad-hoc 2023 (Jan 2023): 80%
    Final work on use cases and potential requirements
    Focus on consolidation and conclusions
    Further TR clean-up
    Remove remaining FFS
  SA1#101 (Feb 2023): 95%
    Remove remaining FFS
    Complete consolidation(requirements and KPIs) and conclusions
    TR clean-up
    Agree on the WID
Notes: 1

## Slide 6: Work plan between meetings
Email coordination
  Coordination among interested/contributing companies, about potential requirements, consolidation and conclusion etc.
  Before 1st Ad-hoc(e) 2023
    2 [~2 hour] calls proposed, to be moderated by the rapporteur/Chair
    Proposed agenda
      Consolidation of function requirements
      Consolidation of KPI.
    Proposed times [exact dates TBD, doodle to follow]:
      Call 1: last week Dec (~2 weeks before submission deadline)
      Call 2: 1st week Jan (~1 week before submission deadline)
Notes: 1

## Slide 7: FS_ AmbientIoT Completion Date
Current expected completion dates:
  For approval: SA#99 (03/2023)
Have these dates been changed at this meeting? Yes
Notes: 1

## Slide 8: FS_ AmbientIoT History
This Study Item was agreed at SA1#97e
  Agreed WID is in tdoc S1-220192
  SA1#94e – SID in tdoc S1-211120 was noted
  SA1#95e – SID in tdoc S1-213046 was noted
  SA1#96e – SID in tdoc S1-214134 was noted
  SA1#97e – SID in tdoc S1-220192 was agreed
  SA1#98e – TR and 8 pCRs were approved
  SA1#99e – TR and 20 pCRs were approved
  SA1#100 – TR and 32 pCRs were approved
Notes: 1

## Slide 9: FS_ AmbientIoT History
This WI has been approved at SA#95e
  Approved WID is in tdoc SP-220085
History of completion rates
  SA1#98e (9 – 19 May 2022): 25%
  SA1#99e (22 Aug – 1 Sept 2022): 50%
  SA1#100 (14 Nov. – 18 Nov. 2022): 65%
Notes: 1