## Slide 1: FS_Metaverse Status Update Study on Localized Mobile Metaverse Services
Erik Guttman
Samsung
FS_Metaverse Rapporteur
3GPP TSG-SA WG1 Meeting #100
Toulouse, France, 14-18 November 2022
Notes: 1

## Slide 2: FS_Metaverse Progress
Progress made at this meeting
  At SA1#100
    S1-223609 22.856 pCR: Terminology for Mobile Metaverse Services
    S1-223442 22.856 pCR: addressing ENs in 5.1
    S1-223709 22.856 pCR: address an EN in 5.4
    S1-223611 pCR Metaverse updated use case 5.8
    S1-223612 Pseudo-CR on updates to clause 5.3
    S1-223613 Pseudo-CR on update the power consumption for Immersive AR Interactive Experience
    S1-223249 Update use case on synchronized predictive avatars
    S1-223614 Digital asset container, presentation, access and certification
    S1-223615 Interconnection of mobile metaverses
    S1-223054 22.856 pcR: Digital Wallet Informative Annex
    S1-223464 22.856 pCR: New Use Case on IMS-based 3D Avatar Communication
    S1-223465 use case on virtual humans in metaverse
    S1-223617 New Use Case on Access to Avatars
    S1-223710 New use case of Work delegation to autonomous virtual alter ego
    S1-223677 Pseudo-CR on Use case of virtual store in a metaverse marketplace
    S1-223711 pCR Metaverse use case of supporting virtual meeting room of financial services
    S1-223622 Pseudo-CR on communication power consumption analysis on mobile metaverse services
    S1-223712 Privacy-Aware Dynamic Network Exposure in Immersive Interactive Experiences
Work/Study Item Completion: 40% => 60%
Controversial issues
  none
Notes: 1

## Slide 3: FS_Metaverse Planning
The plan will be revisited at SA1 #100ah
  Any 3GPP schedule changes will be taken into account.
Planning for subsequent meetings
  POST SA1#100 (Nov 2022):
    Rapporteur will provide a pCR with changes to revised terminology for off-line discussion
    It is recommended that submissions to 22.856 for SA1 100ah align with this ‘terminology alignment pCR’
  SA1#100ah (Jan 2023): 80%
    Improvements to use cases and potential requirements
    Initial input for requirements consolidation.
  SA1#101 (Feb 2023): 100%
    Updated use cases and potential requirements
    Complete consolidation and conclusions
    Final TR clean-up
Notes: 1

## Slide 4: Work plan between meetings
Email coordination
  Coordination among interested/contributing companies, about planned inputs, use cases, etc. is encouraged
  Before SA1 100 ah
    The agreed terminology (in SA1 #100) will be proposed in a draft pCR applying the terminology to all of TR 22.856 v050.
    Discussion may arise regarding rapporteur recommendations.
    Submissions to SA1 #100ah should use the pCR with new terminology as a basis to avoid requiring alignment work at the e-meeting.
Notes: 1

## Slide 5: FS_Metaverse Completion Date
Current expected completion dates:
  For approval: SA#99 (03/2023)
Have these dates been changed at this meeting? No
Notes: 1

## Slide 6: FS_Metaverse History
This Study Item was agreed at SA1#97e
  Approved WID is in tdoc SP-220353
  SA1#96e – SID in tdoc S1-214247 was noted
  SA1#97e – SID in tdoc S1-220195 was agreed
  SA1#98e – TR skeleton and 5 pCRs were agreed
  SA1#99e – 12 pCRs were agreed
  SA1#100 – 18 pCRs were agreed
Notes: 1