## Slide 1: FS_FRMCS_Ph5 Status Report Study on FRMCS Phase 5
Guillaume Gach / Patrick Wimart
UIC
950007 FS_FRMCS_Ph5 Rapporteur
3GPP TSG-SA1 Meeting #100
Toulouse, France, 14 Nov – 18 November 2022
Notes: 1

## Slide 2: FS_FRMCS_Ph5 Progress
Progress made at this meeting
  5 UC have been enhanced
    4 from UIC
    1 from Hansung University
Work/Study Item Completion: 50%
Controversial issues
  None
Notes: 1

## Slide 3: FS_FRMCS_Ph5 Planning
Planning for subsequent meetings
    To refine existing use cases coming from a gap analysis between the FRMCS specifications and latest version of TR 22.989.
    To identify new use cases coming from a gap analysis between the FRMCS specifications and latest version of TR 22.989.
    To derive new potential requirements to stage 1 TS (e.g., 5GS, MCX)
Notes: 1

## Slide 4: Work plan between meetings
Email discussions
  Discussion on use cases (focus on service flows, requirements and gap analysis) between SA1 meetings
  Involved all partners including Korean Rail community
  Preparation or one-to-one calls could be considered
Notes: 1

## Slide 5: FS_FRMCS_Ph5 Completion Date
Current expected completion dates:
  For information: SA#101 (09/2023)
  For approval: SA#101 (09/2023)
Have these dates been changed at this meeting? N
Notes: 1

## Slide 6: FS_FRMCS_Ph5 History
This WI has been agreed/approved at SA1#97e / SA#95-e
  Agreed SID is in tdoc S1-220197 / SP-200088
  Revised SID in tdoc S1-221130 (FS_FRMCS_Ph3 becomes FS_FRMCS_Ph5 to align with various FRMCS stages)
History of completion rates
  SA1#97e (14 – 24 Feb 2022): 0%
  SA1#98e (9 – 19 May 2022): 15%
  SA1#99e (22 August – 1 Sept 2022): 30%
Notes: 1