## Slide 1: FS_AIML_MT_Ph2 Status Update Study on AI/ML Model Transfer Phase 2 in 5GS
Yang Xu
OPPO
FS_AIML_MT_Ph2 Rapporteur
3GPP TSG-SA WG1 Meeting #100
Electronic Meeting, 14 - 18 Nov. 2022
Notes: 1

## Slide 2: FS_AIML_MT_Phase2 Progress
Progress made at this meeting
  Scope, Introduction, overview are agreed work.
  One new use case was agreed, and 3 updates to existing use cases were agreed as below:
    New Use Case - Direct device connection assisted Async FL
    Update to the Use Case on AI Model Transfer Management through Direct Device Connection
    Update of Use Case of AI model transfer management through direct device connection
    Update of Use case - Proximity based work task offloading for AI/ML inference
    New Use Case of proximity based work task offloading for AIML inference
Work/Study Item Completion: 50% (35->50%)
Controversial issues
  None
Notes: 1

## Slide 3: FS_AMMT Planning
Planning for subsequent meetings
  SA1#101 (Feb 2023): 80%
  Start consolidation
  final chance for use case updating
  Removing Editor’s Note
  SA1#102 (May 2023): 100%
  Final consolidation of potential requirement
  Start normative work
Notes: 1

## Slide 4: Work plan between meetings
Email discussion
  Will be arranged if necessary.
Telephone conference
  Will be arranged if necessary.
Notes: 1

## Slide 5: FS_AIML_MT_Ph2 Completion Date
Current expected completion dates:
  For information: SA#99 (03/2023)
  For approval: SA#100 (06/2023)
Have these dates been changed at this meeting? Yes
Notes: 1

## Slide 6: FS_AIML_MT_Ph2 History
This Study Item was agreed at SA1#97e
  Approved WID is in tdoc SP-220083
  SA1#96e – SID in tdoc S1-214039 was noted
  SA1#97e – SID in tdoc S1-220039 was agreed
  SA1#98e – SID were updated and TR were agreed
  SA1#99e – Introduction, Overview, scope were agreed, three new use cases were agreed
  SA1#100 – new Use case, Updates of existing usecases
Notes: 1