## Slide 1: FS_RVAS Status Update Study on roaming value added services
Peter Bleckert
Ericsson
FS_RVAS Rapporteur
3GPP TSG-SA WG1 Meeting #100
Toulouse, France, 14 – 18 November 2022
Notes: 1

## Slide 2: FS_RVAS Progress
Progress made at this meeting
  Agreed the following:
  Editorial clean-up
  Update of use case 3
  Consolidation
  Conclusion
Work/Study Item Completion: 100%
Controversial issues
  None
Notes: 1

## Slide 3: FS_RVAS Completion Date
Current expected completion dates:
  For information: SA#98 (12/2202)
  For approval: SA#99 (03/2203)
Have these dates been changed at this meeting? Yes
  The study it sent for approval to SA#98
Notes: 1

## Slide 4: FS_RVAS History
This WI has been Approved at SA1#98 / SA#96
  Approved WID is in tdoc SP-220442
History of completion rates
  SA1#99e 60%
  SA1#98e 0%
Notes: 1