## Slide 1: FS_Metaverse Status Update Study on Energy Efficiency as service criteria
Xiaonan Shi
China Mobile
FS_EnergieServ Rapporteur
3GPP TSG-SA WG1 Meeting #100
Toulouse, France, 14-18 November 2022
Notes: 1

## Slide 2: FS_EnergyServ Progress
Progress made at this meeting
  Agreed on four use case
    S1-223658 New Use Case on Service Energy Monitoring by an Application Server
    S1-223654 use case of supporting different energy efficiency modes in industrial campus
    S1-223656
    S1-223657
  One use case update
    S1-223431 pCR: addressing ENs in 5.1
Work/Study Item Completion: 40%
Controversial issues
  Service level of Energy consumption
Notes: 1

## Slide 3: FS_EnergyServ Planning
Planning for subsequent meetings
  SA1#101 (Feb 2023): 70%
    Additional new use cases
    Update use cases and potential requirements
    Progress consolidation and send study for infomation if possible
  SA1#102 (May 2023): 100%
    Complete consolidation and conclusions and TR clean-up
    Send final TR for Approval
Notes: 1

## Slide 4: Work plan between meetings
Email discussion and pre-conf call
  Coordination among interested/contributing companies, about planned inputs, use cases, etc.
  Before next SA1 meeting
  -- To be moderated by rapporteur
Notes: 1

## Slide 5: FS_EnergyServ Completion Date
Current expected completion dates:
  For information: SA#99 (03/2023)
  For approval: SA#100 (06/2023)
Have these dates been changed at this meeting? Y
Notes: 1

## Slide 6: FS_EnergyServ History
This WI has been <agreed/approved/revised> at <SA1#98 >
  Agreed WID is in tdoc < S1-221232>
History of completion rates
  SA1#98e (05/2022): 0%
  SA1#99e (08/2022): 10%
  SA1#100 (11/2022): 40%
Notes: 1