## Slide 1: FS_AmbientIoT Status Update Study on Ambient power-enabled Internet of Things
Weijie Xu
OPPO
FS_AmbientIoT Rapporteur
3GPP TSG-SA WG1 Meeting #101
Athens, Greece, 20-24 February, 2023
Notes: 1

## Slide 2: FS_ AmbientIoT Progress（1）
Progress made at this meeting(1)
  At SA1#101
S1-230654 pCR | pCR on overview for TR22840
S1-230655 pCR | Pseudo-CR on Ambient IoT device permanent deactivation
S1-230757 pCR | Use case on Ambient IoT device acting as a controller in smart agriculture
S1-230758 pCR | Traffic scenario on Electronic Shelf Label
S1-230662 pCR | pCR to update 5.2
S1-230663 pCR | pCR to update 5.11
S1-230526 pCR | Update to Clause 5.7
S1-230123 pCR | Update to Clause 5.8
S1-230609 pCR | Update of Use case 5.20
S1-230610 pCR | Pseudo-CR on updates to clause 5.3
S1-230760 pCR | pCR on update service requirements and KPI table for clause 5.1
S1-230761 pCR | pCR on update service requirements and KPI table for clause 5.13
S1-230231 pCR | Pseudo-CR to update KPI in clause 5.5
S1-230613 pCR | Pseudo-CR add KPI to use case automated supply distribution Clause 5.16
S1-230614pCR | Pseudo-CR add Communication Service Availability KPI and Communication Range KPI to use case smart grazing dairy farming Clause 5.22
S1-230615 pCR | Pseudo-CR add KPIs to use case smart manhole cover safety monitoring Clause 5.24
S1-230238 pCR | Update to Use Case on Ambient IoT for Museum Guide
S1-230616 pCR | Pseudo-CR add KPIs to use case smart bridge health monitoring Clause 5.25
S1-230621 pCR | Pseudo-CR on update to clause 5.26
S1-230665 pCR | Update to section-5.19 – Resolving EN Note
Notes: 1

## Slide 3: FS_ AmbientIoT Progress（2）
Progress made at this meeting(2)
  At SA1#101
S1-230763pCR | Pseudo-CR on store and forward messaging for Ambient IoT
S1-230619 pCR | Pseudo-CR on definition of Ambient IoT device triggering
S1-230765 pCR | Consolidation on Functional Requirement of Ambient IoT
Notes: 1

## Slide 4: FS_ AmbientIoT Progress（2）
Work/Study Item Completion: 80%
Controversial issues
  None
Notes: 1

## Slide 5: FS_AmbientIoT Planning
Planning for subsequent meetings
  SA1#102 (May 2023): 95%
    Remove remaining FFS
    Complete consolidation(requirements and KPIs) and conclusions
    TR clean-up
    Agree on the WID
    Send TR for approval
Notes: 1

## Slide 6: Work plan between meetings
Email coordination
  Coordination among interested/contributing companies, about potential requirements, consolidation and conclusion etc.
  Before SA1#102 2023
    2 [~2 hour] calls proposed, to be moderated by the rapporteur/Chair
    Proposed agenda
      Consolidation of function requirements
      Consolidation of KPI.
      Discussion on the WID
    Proposed times [exact dates TBD, doodle to follow]:
      Call 1: last week Dec (~2 weeks before submission deadline)
      Call 2: 1st week Jan (~1 week before submission deadline)
Notes: 1

## Slide 7: FS_ AmbientIoT Completion Date
Current expected completion dates:
  For approval: SA#100 (06/2023)
Have these dates been changed at this meeting? Yes
Notes: 1

## Slide 8: FS_ AmbientIoT History
This Study Item was agreed at SA1#97e
  Agreed WID is in tdoc S1-220192
  SA1#94e – SID in tdoc S1-211120 was noted
  SA1#95e – SID in tdoc S1-213046 was noted
  SA1#96e – SID in tdoc S1-214134 was noted
  SA1#97e – SID in tdoc S1-220192 was agreed
  SA1#98e – TR and 8 pCRs were approved
  SA1#99e – TR and 20 pCRs were approved
  SA1#100 – TR and 32 pCRs were approved
  SA1#101– TR and 23 pCRs were approved
Notes: 1

## Slide 9: FS_ AmbientIoT History
This WI has been approved at SA#95e
  Approved WID is in tdoc SP-220085
History of completion rates
  SA1#98e (9 – 19 May 2022): 25%
  SA1#99e (22 Aug – 1 Sept 2022): 50%
  SA1#100 (14 Nov. – 18 Nov. 2022): 65%
  SA1#101 (20 Feb. – 24 Feb. 2023): 80%
Notes: 1