## Slide 1: FS_AIML_MT_Ph2 Status Update Study on AI/ML Model Transfer Phase 2 in 5GS
Yang Xu
OPPO
FS_AIML_MT_Ph2 Rapporteur
3GPP TSG-SA WG1 Meeting #100
Electronic Meeting, 14 - 18 Nov. 2022
Notes: 1

## Slide 2: FS_AIML_MT_Phase2 Progress
Progress made at this meeting
  3 new use case were agreed, and 4 updates to existing use cases were agreed and start some discussion of CPR as below:
    New use-case on local AI/ML model split on factory robots
    New use case of 5GS assisted distributed joint inference
    5GS assisted transfer learning for vehicle trajectory prediction
    Pseudo-CR on corrections to clause 2 and 5
    Update on AI Model Transfer Management through Direct Device Connection
    Update of Use Case - Direct device connection based federated learing
    Update of Use case – Proximity based work task offloading for AI/ML inference
    Consolidation on Functional Requirement of AIML-Ph2
Work/Study Item Completion: 75% (50->75%)
Controversial issues
  None
Notes: 1

## Slide 3: FS_AMMT Planning
Planning for subsequent meetings
  SA1#102 (May 2023): 100%
  Final consolidation of potential requirement
  Start normative work
Notes: 1

## Slide 4: Work plan between meetings
Email discussion
  Will be arranged if necessary.
Telephone conference
  Will be arranged if necessary.
Notes: 1

## Slide 5: FS_AIML_MT_Ph2 Completion Date
Current expected completion dates:
  For information: SA#99 (03/2023)
  For approval: SA#100 (06/2023)
Have these dates been changed at this meeting? Yes
Notes: 1

## Slide 6: FS_AIML_MT_Ph2 History
This Study Item was agreed at SA1#97e
  Approved WID is in tdoc SP-220083
  SA1#96e – SID in tdoc S1-214039 was noted
  SA1#97e – SID in tdoc S1-220039 was agreed
  SA1#98e – SID were updated and TR were agreed
  SA1#99e – Introduction, Overview, scope were agreed, three new use cases were agreed
  SA1#100 – new Use case, Updates of existing usecases
  SA1#101 – new use case, updates of existing use cases, start consolidation discussion
Notes: 1