## Slide 1: FS_ 5GSAT_Ph3 Status Update Study on satellite access - Phase 3
Rapporteur: Thierry Bérisot, Novamint
Co-Rapporteur: Xu Xia, China Telecom
3GPP TSG-SA WG1 Meeting #101
Athens, Greece, 20 - 24 February 2023
Notes: 1

## Slide 2: FS_ 5GSAT_Ph3 Progress
Progress made at this meeting
  Agreed overview
  Agreed 3 new use cases and potential requirements associated
  Agreed 10 updated use cases and potential requirements associated
  Sent TR to SA for information
New Work/Study Item Completion: 80%
Controversial issues
  None
UID | Name | Acronym | Target (dd/mm/yyyy) | Old % | WID | New % | Change or comment
960016 | Study on satellite access - Phase 3 | FS_5GSAT_Ph3 | JUN-23 | 55% | SP-220679 | 80% | 3 new use cases, 10 Updates, overview
Notes: 1

## Slide 3: FS_ 5GSAT_Ph3 Planning
Planning for subsequent meetings
  SA1#102 (May 2023): 100%
    Updated/Additional Use cases and potential requirements
    Consolidation
    Conclusions, TR corrections/clean-up
    Send TR to SA for Approval
Notes: 1

## Slide 4: Work plan between meetings
Email coordination
  Coordination among interested/contributing companies, about planned inputs, use cases, etc.
  Before each SA1 meeting
  To be moderated by the rapporteur
Conference calls
  For consolidation preparation in April
Notes: 1

## Slide 5: FS_ 5GSAT_Ph3 Completion Date
Current expected completion dates:
  For information: SA#99 (03/2023)
  For approval: SA#100 (06/2023)
Have these dates been changed at this meeting? N
Notes: 1

## Slide 6: FS_ 5GSAT_Ph3 History
This SI has been agreed at SA1#98e and approved at SA#96e
  Agreed SID is in Tdoc SP-220679
History of completion rates
  SA1#99e: 35%
  SA1#100: 55%
  SA1#101: 80%
Notes: 1