## Slide 1: FS_UAV_Ph3 Status report New SID on UAV Phase 3
Pengtai Qin
China Mobile
FS_UAV_Ph3 Rapporteur
3GPP TSG-SA WG1 Meeting #101
Athens, Greece, 20 February – 24 February 2023
Notes: 1

## Slide 2: FS_UAV_Ph3 Progress
Progress made at this meeting
  2 pCR for update Use Case Agreed
  1 Use case Agreed
    UAV flight route tracking at Rendezvous points
Work/Study Item Completion: 65%
Controversial issues
  None
Notes: 1

## Slide 3: FS_UAV_Ph3 Planning
Planning for subsequent meetings
  SA1#102 (May 2023): 90%
    Additional new use cases
    Update use cases and potential requirements
    Progress consolidation and conclusion
    Send final TR for Approval
  SA1#103(Aug 2023): 100%
    TR clean-up
Notes: 1

## Slide 4: Work plan between meetings
Email coordination
  Coordination among interested/contributing companies, about planned inputs, use cases, etc.
  Before next SA1 meeting
  -- To be moderated by rapporteur
Conference calls
  TBD
Notes: 1

## Slide 5: FS_UAV_Ph3 Completion Date
Current expected completion dates:
  For information: SA#99 (03/2023)
  For approval: SA#100 (06/2023)
Have these dates been changed at this meeting? No
Notes: 1

## Slide 6: FS_UAV_Ph3 History
This SI has been agreed at SA1#98e/#99e
  Agreed SID is in Tdoc S1-221230
  Agreed Revised SID is in Tdoc S1-222296
History of completion rates
  SA1#98e (05/2022) 0%
  SA1#99e (08/2022) 20%
  SA1#100 (11/2022) 45%
Notes: 1