## Slide 1: FS_EnergyServ Status Update Study on Energy Efficiency as service criteria
Xiaonan Shi
China Mobile
FS_EnergyServ Rapporteur
3GPP TSG-SA WG1 Meeting #101
Athens, Greece, 20 February – 24 February 2023
Notes: 1

## Slide 2: FS_EnergyServ Progress
Progress made at this meeting
  3 pCR for update Use Case Agreed
  5 Use case Agreed
    Energy usage information exposure considering QoS
    Supporting service-level energy efficiency analysis for verticals
    Application energy efficiency monitoring
    Renewable Energy Usage Information Exposure
    Supporting carbon-aware communication service
    Work/Study Item Completion: 70%
Controversial issues
Notes: 1

## Slide 3: FS_EnergyServ Planning
Planning for subsequent meetings
  SA1#102 (May 2023): 95%
    Additional new use cases
    Update use cases and potential requirements
    Progress consolidation and conclusion
    Send final TR for Approval
  SA1#103(Aug 2023): 100%
    TR clean-up
Notes: 1

## Slide 4: Work plan between meetings
Email discussion and pre-conf call
  Coordination among interested/contributing companies, about planned inputs, use cases, etc.
  Before next SA1 meeting
  -- To be moderated by rapporteur
Notes: 1

## Slide 5: FS_EnergyServ Completion Date
Current expected completion dates:
  For information: SA#99 (03/2023)
  For approval: SA#100 (06/2023)
Have these dates been changed at this meeting? N
Notes: 1

## Slide 6: FS_EnergyServ History
This WI has been <agreed/approved/revised> at <SA1#98 >
  Agreed WID is in tdoc < S1-221232>
History of completion rates
  SA1#98e (05/2022): 0%
  SA1#99e (08/2022): 10%
  SA1#100 (11/2022): 40%
Notes: 1