## Slide 1: FS_Sensing Status Report
Progress made at this meeting
  Updated and merged definitions to cover target sensing service area and moving target sensing service area. New definitions on sensing assistance.
  Editorial and common terminology changes
  Resolving of Editor’s notes
  22 CPRs agreed
  KPI consolidation agreed with Editor’s notes
  TR sent for approval
Controversial or Open issues from this meeting
  Finish consolidated potential requirements and KPIs.
  Agree conclusions.
  Resolve editor's notes.
Planning for next meetings
  SA1#[102] (08/23): 100%
  Remarks: Finalization of CPRs and consolidated KPIs
  Actions before next meeting
  Two conference calls to handle the rest of the consolidation
  Rapporteur: Vasil Aleksiev, Deutsche Telekom
UID | Name | Acronym | Target | Old % | SID/WID | New % | Change or comment
950003 | Study on Integrated Sensing and Communication | FS_Sensing | 06/06/2023 | 80% | SP-220717 | 90% | TR sent for approval, target date changed to 09/2023
3GPP TSG SA WG 1 Meeting #102- Berlin, Germany, 22 - 26 May 2023 S1-231650