## Slide 1: FS_Metaverse Status Report
Progress made at this meeting
TR conclusions added.
Remaining Editor's Notes have been resolved.
The consolidation of potential requirements and KPIs have been completed.
Clean up and clarification.
requirements updated (that previously were under discussion but not yet agreed.)
Controversial or Open issues from this meeting
  No controversial issues.
  Potential requirements, consolidated requirements and KPIs agreed at SA1 102 are still to be added to the consolidated requirements and KPIs.
Planning for next meetings
  SA1#103 (08/2023): 100%
  Remarks: Consolidate agreed PRs and KPIs, Final clean up
  Actions before next meeting
  None.
  Rapporteur: Erik Guttman, Samsung
UID | Name | Acronym | Target | Old % | SID/WID | New % | Change or comment
950005 | Study on Localized Mobile Metaverse Services | FS_Metaverse | 06/06/2023 | 75% | SP-220353 | 90% | This number must be revised at SA1 102.
3GPP TSG SA WG 1 Meeting #102- Berlin, Germany, 22 - 26 May 2023 S1-231654