## Slide 1: FS_NetShare Status Report
Progress made at this meeting
  Use cases have been updated,
  alignment of the whole TR with the definitions has been completed,
  consolidations have been done following the categorizations,
  and a conclusion has been reached.
Controversial or Open issues from this meeting
  Correction and editorial updates.
Planning for next meetings
  SA1#103 (Aug 2023): 100%
    Remarks: final clean up
  Actions before next meeting
  Email discussions, conference calls.
  Rapporteur: Wei Qun, China Unicom
UID | Name | Acronym | Target | Old % | SID/WID | New % | Change or comment
950006 | Study on Network Sharing Aspects | FS_NetShare | 03/03/2023 | 80% | SP-220087 | 95% | TR for approval/TSG SA Meeting #100 (June)
3GPP TSG SA WG 1 Meeting #102- Berlin, Germany, 22 - 26 May 2023 S1-231656