## Slide 1: FS_DualSteer Status Report
Progress made at this meeting
  Agreed TR updates and clean-up
Controversial or Open issues from this meeting
  Two new use cases, on NPN and DL-only scenarios
  Consolidated requirements
Planning for next meetings
  SA1#103 (08/2023): 100%
  Remarks: ok to re-discuss use cases postponed from S1-102
  Actions before next meeting
  Plan for 1 or 2 conference calls, to discuss concerns and potential WF on postponed use cases and consolidation.
  Rapporteur: Francesco Pica, Qualcomm
UID | Name | Acronym | Target | Old % | SID/WID | New % | Change or comment
 | Study on Upper layer traffic steering, switching and split over dual 3GPP access | FS_DualSteer | 09/2023 | 75 | SP-220445 | 90 | Target date change
3GPP TSG SA WG 1 Meeting #102- Berlin, Germany, 22 - 26 May 2023 S1-231666