## Slide 1: On Concluding Rel-19 Work
Source: Samsung
Document for: Discussion, Endorsement
3GPP TSG SA WG 1 Meeting #103 S1-232081
Gothenburg, Sweden, 21 - 25 August 2023 (revision of S1-23xxxx)
3GPP Tdoc

## Slide 2: Context
This presentation addresses how to proceed with the handling of the TRs already approved at SA#100, and for which the normative work is started.
  These are: FS_Sensing, FS_Metaverse, FS_AIML_Ph2, FS_SAT_Ph3, FS_UAV_Ph3, FS_EnergyServ .
Other TRs are not following the same pattern and are not covered by the proposals in the next slides.
  These are: FS_Netshare, FS_AmbientIoT, FS_DualSteer, FS_SOBOT and FS_FRMCS_Ph5, Thierry’s one
3GPP Tdoc
1

## Slide 3: Orderly work
3GPP Tdoc
SA1 102
SA1 103
SA1 104
TR (CR, conclusions)
TR (PR)
TR (pCR, CR))
agreements
agreements
contributions
agreements
contributions
GOAL | SA 102 | SA 103 | SA 104
SID | 80% | 100% | 
WID | 0% | 80% | 100%
2

## Slide 4: Not orderly work
3GPP Tdoc
SA1 102
SA1 103
SA1 104
TR (CR, conclusions)
TR (PR)
TR (pCR, CR))
agreements
agreements
contributions
agreements
contributions
GOAL | SA 102 | SA 103 | SA 104
SID | 80% | 100% | 
WID | 0% | 80% | 100%
agreements*
agreements**
* NEW USE CASES, POTENTIAL REQUIREMENTS that cannot be added to CPRs.
* NEW CPRs that cannot be added to normative pCRs and CRs. This would require exceptions to complete Rel-19 WIDs.
TSG 102
2024
3

## Slide 5: General guidance
For all TRs already approved at SA plenary, SA1#103 is the last meeting where CPRs can be considered.
  Consequently, the SA1#104 agenda will exclude additional requirements, use cases, etc. to the study TR.
  TR material brought to SA1#103 will be considered at SA1#104 for the normative part
  Exceptions are possible, limited to solving important points, where items can be brought to SA1#104, at the same time in the TR and as normative
The alignment of a TR with its corresponding normative work is put on hold, until the completion of the normative work.
  For each one of these TRs, a NOTE shall be added to the conclusion at SA1 104 to state: "This TR has resulted in normative work. The normative work takes precedence over this TR. Consequently, this TR will not be revised to align it with the normative work."
3GPP Tdoc
4