3GPP TSG-SA WG1 Meeting #103 							S1-232557

Gothenburg, Sweden,  21 - 25 August 2023

Title:	Drafting group Report for 5GSAT_Ph3

Ag. Item:	10.1

Source:	Drafting session Chairperson

Contact:	Toon Norp

Drafting group Agenda for 5GSAT_Ph3

MEETING ROOMS:

ROOM G1: Plenary/Drafting

ROOM G3: Breakout

|  |  | Tuesday | Wednesday |
| --- | --- | --- | --- |
| Q1 | 09:00 10:30 | Drafting 1 (ROOM G1): Metaverse ================= Drafting 2 (ROOM G3): 5GSAT_Ph3 | Drafting 1 (ROOM G1): Metaverse ================= Drafting 2 (ROOM G3): 5GSAT_Ph3 |

| # 5GSAT_Ph3 |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| ## FS_5GSAT_Ph3: New SID on satellite access - Phase 3 [SP-220679] |  |  |  |  |  |
| Work status prior to this meeting: Rapporteur: Thierry Bérisot (Novamint), Xu Xia (China Telecom) Latest version: TR22.865v19.0.0 Target completion date: SA#99 (03/2023) Percentage completion: 90% |  |  |  |  |  |
| CR | S1-232036 | Nokia, Nokia Shanghai Bell, Novamint, ETRI | 22.865v19.0.0 Updates in scope, terms and overview | Agreed | WI FS_5GSAT_Ph3 Rel-19 CR0001R- Cat D |
| CR | S1-232092 | Novamint, | 22.865v19.0.0 update of clause 5.16 | Revised to S1-232531 | WI FS_5GSAT_Ph3 Rel-19 CR0004R- Cat F |
| CR | S1-232531 | Novamint, | 22.865v19.0.0 update of clause 5.16 |  | WI FS_5GSAT_Ph3 Rel-19 CR0004R- Cat F Revision of S1-232092. |
| CR | S1-232062 | Reliance Jio | 22.865v19.0.0 updates on use case on Store and Forward-MO for TR 22.865 | Revised to S1-232530 | WI FS_5GSAT_Ph3 Rel-19 CR0003R- Cat C Moved from 7.7.2 |
| CR | S1-232530 | Reliance Jio | 22.865v19.0.0 updates on use case on Store and Forward-MO for TR 22.865 | Revised to S1-232532 | WI FS_5GSAT_Ph3 Rel-19 CR0003R- Cat C Moved from 7.7.2 Revision of S1-232062. |
| CR | S1-232532 | Reliance Jio | 22.865v19.0.0 updates on use case on Store and Forward-MO for TR 22.865 | Revised to S1-232540 | WI FS_5GSAT_Ph3 Rel-19 CR0003R- Cat C Moved from 7.7.2 Revision of S1-232062. Revision of S1-232530. |
| CR | S1-232540 | Reliance Jio | 22.865v19.0.0 updates on use case on Store and Forward-MO for TR 22.865 | Agreed | WI FS_5GSAT_Ph3 Rel-19 CR0003R- Cat C Moved from 7.7.2 Revision of S1-232062. Revision of S1-232530. Revision of S1-232532. As on photo, removing revision marks on cover page and removing changes on changes. |
| CR | S1-232037 | NOVAMINT, ETRI, Nokia, Nokia Shanghai Bell, Sateliot, Gatehouse, CATT, China Telecom | 22.865v19.0.0 update of consolidation for TR 22.865 | Revised to S1-232533 | WI FS_5GSAT_Ph3 Rel-19 CR0002R- Cat B |
| CR | S1-232533 | NOVAMINT, ETRI, Nokia, Nokia Shanghai Bell, Sateliot, Gatehouse, CATT, China Telecom | 22.865v19.0.0 update of consolidation for TR 22.865 |  | WI FS_5GSAT_Ph3 Rel-19 CR0002R- Cat B Revision of S1-232037. |
| CR | S1-232104 | LG Electronics | 22.865v19.0.0 Updates on the TR 22.865 consolidated potential requirements | Merged into S1-232533 | WI FS_5GSAT_Ph3 Rel-19 CR0005R- Cat D |
| ## 5GSAT_Ph3: Satellite Access - Phase 3 [SP-230516] |  |  |  |  |  |
| Work status prior to this meeting: Rapporteur: Thierry Bérisot (Novamint), Xu Xia (China Telecom) Target completion date: SA#102 (12/2023) Percentage completion: 80% |  |  |  |  |  |
| Cont | S1-232038 | NOVAMINT, ETRI, Nokia, Nokia Shanghai Bell, Sateliot, Gatehouse, CATT, China Telecom | Discussion on normative work of 5GSat Ph3 | Noted |  |
| Cont | S1-232116 | Huawei | Discussion on capturing the normative requirements in TS 22.261 | Noted |  |
| CR | S1-232039 | NOVAMINT, ETRI, Nokia, Nokia Shanghai Bell, Sateliot, Gatehouse | 22.261v19.3.0 New clause for Satellite access in 22261 | Revised to S1-232534 | WI 5GSAT_Ph3 Rel-19 CR0697R- Cat B |
| CR | S1-232534 | NOVAMINT, ETRI, Nokia, Nokia Shanghai Bell, Sateliot, Gatehouse | 22.261v19.3.0 New clause for Satellite access in 22261 | Revised to S1-232541 | WI 5GSAT_Ph3 Rel-19 CR0697R- Cat B Revision of S1-232039. |
| CR | S1-232541 | NOVAMINT, ETRI, Nokia, Nokia Shanghai Bell, Sateliot, Gatehouse | 22.261v19.3.0 New clause for Satellite access in 22261 |  | WI 5GSAT_Ph3 Rel-19 CR0697R- Cat B Revision of S1-232039. Revision of S1-232534. |
| CR | S1-232040 | NOVAMINT, Nokia, Nokia Shanghai Bell, ETRI, Sateliot, Gatehouse, CATT, China Telecom | 22.261v19.3.0 Add Store & Forward Satellite Operation to TS 22.261 | Revised to S1-232535 | WI 5GSAT_Ph3 Rel-19 CR0698R- Cat B |
| CR | S1-232535 | NOVAMINT, Nokia, Nokia Shanghai Bell, ETRI, Sateliot, Gatehouse, CATT, China Telecom | 22.261v19.3.0 Add Store & Forward Satellite Operation to TS 22.261 | Merged into S1-232541 | WI 5GSAT_Ph3 Rel-19 CR0698R- Cat B Revision of S1-232040. |
| CR | S1-232041 | NOVAMINT, ETRI, Nokia, Nokia Shanghai Bell | 22.261v19.3.0 Add UE-Satellite-UE communication to TS 22.261 | Revised to S1-232536 | WI 5GSAT_Ph3 Rel-19 CR0699R- Cat B |
| CR | S1-232536 | NOVAMINT, ETRI, Nokia, Nokia Shanghai Bell | 22.261v19.3.0 Add UE-Satellite-UE communication to TS 22.261 | Merged into S1-232541 | WI 5GSAT_Ph3 Rel-19 CR0699R- Cat B Revision of S1-232041. |
| CR | S1-232042 | NOVAMINT, ETRI, Nokia, Nokia Shanghai Bell, Sateliot, Gatehouse, CATT, China Telecom | 22.261v19.3.0 Add Security and Charging aspects for Satellite in TS 22.261 | Revised to S1-232537 | WI 5GSAT_Ph3 Rel-19 CR0700R- Cat B |
| CR | S1-232537 | NOVAMINT, ETRI, Nokia, Nokia Shanghai Bell, Sateliot, Gatehouse, CATT, China Telecom | 22.261v19.3.0 Add Security and Charging aspects for Satellite in TS 22.261 |  | WI 5GSAT_Ph3 Rel-19 CR0700R- Cat B Revision of S1-232042. |
| CR | S1-232043 | NOVAMINT, ETRI, Nokia, Nokia Shanghai Bell, CATT, China Telecom | 22.261v19.3.0 Add positioning enhancements for satellite access to TS 22.261 | Revised to S1-232538 | WI 5GSAT_Ph3 Rel-19 CR0701R- Cat B |
| CR | S1-232538 | NOVAMINT, ETRI, Nokia, Nokia Shanghai Bell, CATT, China Telecom | 22.261v19.3.0 Add positioning enhancements for satellite access to TS 22.261 | Merged into S1-232541 | WI 5GSAT_Ph3 Rel-19 CR0701R- Cat B Revision of S1-232043. |
| CR | S1-232044 | NOVAMINT, ETRI, Nokia, Nokia Shanghai Bell, CATT, China Telecom | 22.261v19.3.0 Add other aspects for satellite access to TS 22.261 | Revised to S1-232539 | WI 5GSAT_Ph3 Rel-19 CR0702R- Cat B |
| CR | S1-232539 | NOVAMINT, ETRI, Nokia, Nokia Shanghai Bell, CATT, China Telecom | 22.261v19.3.0 Add other aspects for satellite access to TS 22.261 | Merged into S1-232541 | WI 5GSAT_Ph3 Rel-19 CR0702R- Cat B Revision of S1-232044. |
| CR | S1-232049 | CATT | 22.261v19.3.0 Description about S&F satellite operation in TS 22.261 | Merged into S1-232535 | WI 5GSAT_Ph3 Rel-19 CR0705R- Cat B |
| CR | S1-232065 | China Telecom | 22.261v19.3.0 Add requirements on communication between UEs under the same satellite's coverage | Merged into S1-232536 | WI 5GSAT_Ph3 Rel-19 CR0707R- Cat B |
| CR | S1-232062 | Reliance Jio | 22.865v19.0.0 updates on use case on Store and Forward-MO for TR 22.865 | Moved to 7.7.1 | WI FS_5GSAT_Ph3 Rel-19 CR0003R- Cat C |
| # Tdoc numbers NOT allocated during drafting session (admin purposes only) |  |  |  |  |  |
|  | S1-232542 |  |  |  |  |
|  | S1-232549 |  |  |  |  |
| # Summary of drafting session |  |  |  |  |  |
| Highlight the following items:; - The 5GSat_Ph3 drafting met for two sessions, one on Tuesday and one on Wednesday and discussed tdocs for both FS_5GSAT_Ph3 and 5GSAT_Ph3 - FS_5GSAT_Ph3: 5 tdocs discussed, 2 agreed, one merged, and two in revised state. - 5GSAT_Ph3: 10 tdocs discussed, 2 discussion documents noted, 6 tdocs merged, 2 tdocs in revised state. Decided to add new section in 22.261 on satellite access and move existing satellite requirements to that section. This is implemented in one big CR. |  |  |  |  |  |
| # Close |  |  |  |  |  |