## Slide 1: Sensing Status Report
Progress made at this meeting
  Introducing CPRs from the study
  Overview and descriptions for 5G wireless sensing service added
  12 pCRs agreed
  2 editor’s notes added
Controversial or Open issues from this meeting
  Editor’s note: TBD if sensing service categories 5 and 8 are included in Rel-19
Planning for next meetings
  SA1#[104] (11/23): 100%
  Remarks: Finalizing functional and performance requirements, resolving editor’s notes
  Actions before next meeting
  Email discussions, conference call.
  Rapporteur: Vasil Aleksiev, Deutsche Telekom
UID | Name | Acronym | Target | Old % | SID/WID | New % | Change or comment
1000026 | Integrated Sensing and Communication | Sensing | 12/12/2023 | 0% | SP-230750 | 80 % | TS is sent for information to TSG
3GPP TSG SA WG 1 Meeting #103 - Gothenburg, Sweden, 21 - 25 August 2023 S1-232561