## Slide 1: FS_AmbientIoT Status Report
Progress made at this meeting
  20+ pCR to update the use cases have been agreed, focusing on update of KPI values, removal of the brackets/FFS/EN and further polish of the potential requirement
  The TR conclusion part is added
  7 pCR on CPR consolidation and KPI consolidation have been agreed
  The new WID is agreed.
Controversial or Open issues from this meeting
  The remaining CPRs not agreed.
Planning for next meetings
  SA1#104 (11/2023): 100%
  Remarks: Finalize CPR and KPI consolidation
  remove all the FFS and EN.
  Actions before next meeting
  For further consolidation, plan to have 2 CCs
  1 CC in the last week of October
  1 CC in November
  Rapporteur: <Weijie Xu, OPPO>
3GPP TSG SA WG 1 Meeting #103 - Gothenburg, Sweden, 21 - 25 August 2023 S1-232562
UID | Name | Acronym | Target | Old % | SID/WID | New % | Change or comment
950004 | Study on Ambient power-enabled Internet of Things | FS_AmbientIoT | 12/12/2023 | 90% | SP-220085 | 95% | TR for approval