## Slide 1: 5GSAT_Ph3 Status Report
Progress made at this meeting
  Created new clause dedicated to satellite access in TS 22.261 to regroup the existing satellite access related requirements in one clause
  introduced normative service requirements in TS 22.261 based on CPR from TR 22.865
  Added one informative Annex on Store & Froward Satellite operation in TS 22.261
Controversial or Open issues from this meeting
  none
Planning for next meetings
  SA1#104 (Nov 2023): 100%
    To add new requirements in TS 22.261
    Final review
  Actions before next meeting
  Email discussions
  Rapporteur: Thierry Bérisot, NOVAMINT - Xu Xia, China Telecom
UID | Name | Acronym | Target | Old % | SID/WID | New % | Change or comment
1000024 | WID on satellite access - Phase 3 | 5GSAT_Ph3 | 06/12/2023 | 0% | SP-230516 | 95% | 
3GPP TSG SA WG 1 Meeting #103 - Gothenburg, Sweden, 21 - 25 August 2023 S1-232573