## Slide 1: FS_ISN Status Report
Progress made at this meeting
  Updated use cases and potential requirements
  Additional use cases and potential requirements
  Overview and clean up
Controversial or Open issues from this meeting
  none
Planning for next meetings
  SA1#104 (Nov 2023): 100%
    Update use cases and potential requirements
    Additional use cases and potential requirements
    Consolidation
    TR corrections/clean-up
    Conclusions
    Remarks: Sending TR for approval
  Actions before next meeting
  Email discussions, conference calls.
  Coordination among interested/contributing companies, about consolidation
  Rapporteur: Thierry Bérisot, NOVAMINT
UID | Name | Acronym | Target | Old % | SID/WID | New % | Change or comment
990053 | Study on Interconnect of SNPN | FS_ISN | 12/12/2023 | 30% | SP-230236 | 60% | 
3GPP TSG SA WG 1 Meeting #103 - Gothenburg, Sweden, 21 - 25 August 2023 S1-232578