3GPP TSG SA WG 1 Meeting #103 	S1-232587

Gothenburg, Sweden, 21 - 25 August 2023	(revision of S1-232xxx)

Presentation of Specification to TSG or WG

Presentation to:	TSG SA Meeting #101

Document for presentation:	TS 22.137, Version 1.0.0

Presented for:	Information

# Abstract of document:

TS 22.137 v.1.0.0 captures the outcome of the SA1 Rel-19 normative work on Sensing. The work has progressed and is provided to TSG SA for information.

# Changes since last presentation to SA:

Completion rate 80%.

Outstanding Issues:

Introducing more functional requirements from the FS_Sensing needs to be completed.

Contentious Issues:

None