## Slide 1
Process for
SA1 Rel-20 work planning
Source: SA1 Chair
Agenda item: 2
Document for: Information
© 3GPP 2023
S1-233010 - 3GPP SA1#104, 13 - 17 November 2023, Chicago, USA

## Slide 2: Rel-20 planning – SA1 capacity
We aim the same capacity as Rel-19:
  corresponding to ≈ 12 SIDs if same size as the Rel-19 SIDs,
  or can be much less if one SID takes much more time (see e.g. SMARTER, which was one big SID for 5G study in Rel-14).

## Slide 3: Rel-20 planning: divide content planning in two parts
  Part 1 – Studies with normative work aiming for Rel-20 (≈50% of SA1’s time  around max. 6 SIDs)
    Timeline for Part 1:
    Window to present studies (2 meetings): SA1#104 (Nov) and SA1#105 (Feb)
    Window to agree studies (2 meetings): SA1#105 (Feb) and SA1#106 (May)
  Part 2 – Studies with normative work aiming for Rel-21 and beyond. (≈50% of SA1’s time  from 1 big SID to max. 6 SIDs)
    Initial timeline for Part 2, knowing that this timeline will be presented at SA plenary for endorsement:
    Window to present studies (2 meetings): SA1#106 (May) and SA1#107 (Aug)
    Window to agree studies (1 meeting): SA1 #107 (Aug)

## Slide 4
Release 20 SA1 work planning
TSG#101
TSG#102
TSG#103
TSG#104
TSG#105
TSG#106
TSG#107
TSG#108
TSG#109
TSG#110
TSG#111
TSG#112
TSG#99
2024
2025
Sep.
Mar.
Mar.
Mar.
Jun.
Jun.
Jun.
Sep.
Sep.
Mar.
Dec.
Dec.
Dec.
2026
TSG#100
June
2023
Now
SA1#102
SA1#103
SA1#104
SA1#105
SA1#106
SA1#107
SA1#108
SA1#109
SA1#110
SA1#111
SA1#112
Rel-20 part 1 (≈50%)
SIDs presentation
SIDs agreement
Rel -20 SA1 Stage 1
Rel-19 Stage 2
Rel-19 Stage 3
Rel-19 Stage 1
Rel-19 TSG Cont. Def
Rel-20 part 2 (≈50%)
presentations
SID(s) agreement
Grey boxes = SA 1 Content definition process
Release 19
Release 20
100%(TBC)
No decision yet from
TSG on timeline
80%(TBC)
Part 1 is endorsed.
See next slide

## Slide 5: 3GPP Stage 1 Workshop on IMT 2030 Use cases
The aim is to bring SA1 and 3GPP closer to the work done by different research global/regional research organizations and others regarding 6G use cases.
  2.5-day workshop
  Presentations from 3GPP MRPs (e.g. GSMA, 5GAA, 5GICIA, …), regional research organizations, global organizations/institutions (e.g. NGMN, ITU-R).
The workshop will have no decision power
  Conference-style event with a restricted agenda
  Presentations will be by invitation only
  There will be no company contributions

## Slide 6: 3GPP Stage 1 Workshop on IMT 2030 Use cases (II)
When: 8-10 May (ends by Friday at 14:00)
Where: Europe, The Netherlands (TBC)
Registration: Through the 3GPP portal.
  Deadline 1 month before the event.