3GPP TSG SA WG 1 Meeting #104	S1-233481

Chicago, USA, 13 - 17 November 2023

Source:	SA WG1

Title:	Rel-19 Study Item Exception for FS_ISN

Document for:  Approval

3GPP™ Work Item Exception

# Title : 		Study on Interconnect of SNPN

## Acronym  : 	FS_ISN

Unique Identifier :	 990053

Release 19 Submission form

| Feature / Item: | FS_ISN |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| Affects: | UICC apps: | ME: X | AN: X | CN: X | Others (specify): |
| Expected Completion Date: | June 2024, SA #104 |  |  |  |  |
| Service(s) impacted: | All Services of SNPNs |  |  |  |  |
| Specification(s) affected: | TR 22.848 |  |  |  |  |
| Task(s) within work which are not complete: | - Completion of use cases and potential requirements associated including open issue on SNPN Network Selection - Consolidation - Conclusion |  |  |  |  |
| Consequences if not included in Release 19: | There will be no Interconnect of SNPN in Rel-19 |  |  |  |  |

Abstract of document:

Exception sheet for Rel-19 SID on Interconnect of SNPN

The study on ISN started late in the process of Release 19 for SA1 with not enough meetings to complete the work on time.

Contentious Issues:

How to address SNPN network selection requirements in SA1