## Slide 1: <AmbientIoT> Status Report
Rapporteur: Weijie Xu, OPPO
Progress made at this meeting
  SID:
    Few correction pCRs on KPI tables have been agreed. They focus on correcting of KPI values, removal of the brackets/FFS/EN and resolving the format issues
  WID :
  The WID is agreed
  The Skeleton of the TS is agreed
  Scope, overview of the TS added
  Functional service requirements of Ambient IoT added
  Functional performance requirements of Ambient IoT added
  Guide: Provide a short technical description of what was agreed. The text also serves as input for the SA1 report to SA plenary. No need to list tdoc numbers.
Controversial or Open issues from this meeting
  None
Planning for next meetings
  SA1#105 (mm/yy): Study 100%, Normative 100%
  Remarks: editorial clean-up and maintenance if needed
  SA1#[n+2] (mm/yy): Study 100%, Normative 100%
  Remarks: maintenance if needed
  Actions before next meeting
  Email discussions, conference calls, if needed
UID | Name | Acronym | Target | Old % | SID/WID | New % | Change or comment
950004 | Study on Ambient power-enabled Internet of Things | FS_AmbientIoT | 12/12/2023 | 95% | SP-220085 | 100% | TR for approval
 | New WID on Ambient power-enabled Internet of Things | AmbientIoT | 12/12/2023 | 80% |  | 95% | TS for information
3GPP TSG SA WG 1 Meeting #104- Chicago, USA, 13 - 17 November 2023 S1-233508