## Slide 1: <FS_FRMCS_Ph5, FRMCS Phase 5> Status Report
Rapporteur: <Vassiliki Nikolopoulou, UIC>
Progress made at this meeting
  SID:
    TR22.989: CR discussed about the gap analysis of the use case ‘Merging two Ad hoc Group Emergency alerts’. This topic is just introduced during this meeting to be further studied in R20. Functional clarifications are needed.
  WID : CR agreed on TS22.280 and TS22.179
    Requirements are added for Ad hoc Group Communications and Ad hoc Group Emergency Alert on: a) addition of reason for denial to initiate the alert/communication b) termination method c)monitoring by the MCX system of application of the predefined criterion to the participants
    Multi-talker control: modification of priorities of the participants by authorised users
Controversial or Open issues from this meeting
  Elaborate Merging feature for Ad hoc Group Communications and Alerts
Planning for next meetings
  SA1#[n+1] (02/24): Study 25%, Normative 30%
  - Presentation of SID/WID FRMCS_Ph6, …
  - Normative work based on gap analysis
  SA1#[n+2] (05/24): Study 50%, Normative 60%
  - Complete with use cases that was not possible to be addressed in FS_FRMCS_Ph5
  Actions before next meeting
  Email discussions, conference calls.
UID | Name | Acronym | Target | Old % | SID/WID | New % | Change or comment
95007 | Study on FRMCS Phase 5 | FS_FRMCS_Ph5 | 12/12/2023 | 90% | SP-220437 | 100% | Phase 6: To be continued in R20
1000031 | FRMCS Phase 5 | FRMCS_Ph5 | 12/12/2023 | 50% | SP-230512 | 100% | Same for the WID
3GPP TSG SA WG 1 Meeting #104- Chicago, USA, 13 - 17 November 2023 S1-233510