## Slide 1: FS_ISN Status Report
Rapporteur: Thierry Bérisot, NOVAMINT
Progress made at this meeting
  Consolidation of service requirements of only one topic
  3 use cases not agreed => Exception sheet to be sent to SA
Controversial or Open issues from this meeting
  3 use cases not agreed
  SNPN Network Selection requirements in SA1
Planning for next meetings
  If exception sheet approved
  SA1#105 (Feb 24): 90%
    Additional use cases and potential requirements
    Consolidation/Conclusions
    Remarks: Sending TR for information
  SA1#106 (Nov 2023): 100%
    TR corrections/clean-up
    Remarks: Sending TR for approval + WID
  Actions before next meeting
  Email discussions, conference calls.
  Coordination among interested/contributing companies, about consolidation
3GPP TSG SA WG 1 Meeting #104- Chicago, USA, 13 - 17 November 2023 S1-233517
UID | Name | Acronym | Target | Old % | SID/WID | New % | Change or comment
990053 | Study on Interconnect of SNPN | FS_ISN | 12/12/2023 | 60% | SP-230236 | 65% |