## Slide 1
Structure considerations for
SA1 Rel-20 Part B study
Source: Nokia, Nokia Shanghai Bell, KDDI, SK Telecom, Rakuten Mobile, Spark NZ, Reliance Jio, KT Corp., LG Uplus, ETRI, Thales, Novamint, Sateliot
Agenda item: 9.2
Document for: Discussion
© 3GPP 2024
S1-240130 - 3GPP SA1#105, 26 February - 1 March 2024, Athens, Greece

## Slide 2: Lessons learned from 5G SMARTER study
Pros
  Big picture in mind for a new generation
  Decide the building blocks based on use case input
  Umbrella study/TR for marketing purpose
Cons
  Overlapping use cases creates more work for grouping, better to input to the corresponding building block at start
  Traffic scenarios look like use cases (bottom-up-bottom, repetition)
  Use case family not directly resulting consolidated requirements
  General TR with diverse use cases not reader friendly
Possible improvement
  Decide the building blocks at SID(s) approval
  Grouping use cases should help deriving the consolidated requirements

## Slide 3: Challenges for SA1 Rel-20 Part B study
If SA1 R20 targets for completion in August 2025, we will only have 4 meetings after the approval and an example plan could be:
  Aug. 2024: agree on the SID(s) and discuss the draft skeleton
  Nov. 2024: define use cases and requirements
  Feb. 2025: define use cases and requirements
  May 2025: consolidate potential requirements
  Aug. 2025: conclude and define recommendations
  SMARTER worked out in 7 meetings. For a new generation, we do need time to conduct the study.
6G (R20 Part B) work might also likely be affected by ongoing 5G-Adv (R20 Part A) work, potentially causing additional work and delay. We need to efficiently proceed both Part A and Part B without duplication of work.
SA1 need to provide clear picture before SA2 study (Jun 25), or ideally even before TSG-wide workshop (Mar 25).

## Slide 4: A few considerations on SA1 Rel-20 Part B
Prominent new use cases and requirements in self-contained TRs.
Sufficient study on a new generation.
Complete Rel-20 Part B in a timely manner.
Energy efficiency & Sustainability is an important aspect to be highlighted.
Sensing Ph2 should be in Part B study considering R19 status in downstream WGs.
Port most important 5G features to 6G Day-1.
Park Hyper RLLC as URLLC is not well supported in 5G yet.
6G requires setting achievable goals that are well aligned with market and consumer needs. For this purpose, continuous communication with representatives of the market and consumer is essential. The involvement of all participants in 6G ecosystem is also required.

## Slide 5: Proposed Rel-20 Part B study structure with illustrative examples
IoT
Broadband IoT / RedCap evolution
LPWA
Energy efficiency
Improved EE
Additional energy savings
Dependable real-time
XR
Metaverse
Digital twin
Low latency services
Compute network convergence
Ubiquitous and resilient connectivity
Unified TN+NTN
GNSS independent operation
Main study
NextG eMBB
FWA
Critical services
Basic/supporting capabilities (sensing, positioning…)
General aspects (security, charging…)
Building blocks
Sustainability
It’s not necessary to incorporate all IMT-2030 usage scenarios as building blocks. The complete set of scenarios can be covered by R20 and subsequent releases.
In the main TR, add pointers to the building block TRs to make the study complete.
Cross building block dependencies can be addressed in the normative phase.