3GPP TSG SA WG 1 Meeting #105	S1-240140

Athens, Greece, 26 Feb - 1 March 2024

Source:	Novamint (Rapporteur)

Title:	Rel-19 Work Item Exception for ISN

Document for:  Approval

3GPP™ Work Item Exception

# Title : 		Work Item on Interconnect of SNPN

## Acronym  : 	ISN

Unique Identifier :

Release 19 Submission form

| Feature / Item: | FS_ISN |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| Affects: | UICC apps: | ME: X | AN: X | CN: X | Others (specify): |
| Expected Completion Date: | March 2024, SA #103 |  |  |  |  |
| Service(s) impacted: | All Services of SNPNs |  |  |  |  |
| Specification(s) affected: | TS 22.261 |  |  |  |  |
| Task(s) within work which are not complete: | To add requirements for Interconnect of SNPN in 22.261 |  |  |  |  |
| Consequences if not included in Release 19: | There will be no Interconnect of SNPN in Rel-19 |  |  |  |  |

Abstract of document:

Exception sheet for Rel-19 SID on Interconnect of SNPN

The study on ISN started late in the process of Release 19 for SA1 with not enough meetings to complete the work on time and the Work Item has been impacted accordingly. SA#102 has encouraged SA1 to conclude the work on ISN (i.e. study + normative work) by the March plenary. SA1 shall submit to SA#103 the agreed normative miniWID(s) together with the companion CRs and an Exception sheet.

Contentious Issues: