## Slide 1
Proposed timeline for
SA1 Rel-20
Source: SA1 Chair
Agenda item: 2
Document for: Information
© 3GPP 2024
S1-242222 - 3GPP SA1#105, 26 Feb -1 Mar 2024, Athens, Greece
This is a proposed working assumption for SA1
It will be updated (if needed) when TSG SA decision on Rel-20 timeline is taken

## Slide 2
Rel-20 SA1 proposed timeline assumption
TSG#101
TSG#102
TSG#103
TSG#104
TSG#105
TSG#106
TSG#107
TSG#108
TSG#109
TSG#110
TSG#111
TSG#112
TSG#99
2024
2025
Sep.
Mar.
Mar.
Mar.
Jun.
Jun.
Jun.
Sep.
Sep.
Mar.
Dec.
Dec.
Dec.
2026
TSG#100
June
2023
SA1#102
SA1#103
SA1#104
SA1#106
SA1#107
SA1#108
SA1#109
SA1#110
SA1#111
SA1#112
Rel-20 5GA
SIDs presentation
SIDs agreement
Rel-19 Stage 2
Rel-19 Stage 3
Rel-19 Stage 1
Rel-19 TSG Cont. Def
Rel-20 6G
presentations
SID(s) agreement
Release 19
Release 20
 Proposed timeline
Now
SA1#105
Rel -20 SA1 Stage 1 80%
100%