## Slide 1: <FS_5GSAT_Ph4> Status Report
Rapporteur: Thierry Bérisot, Novamint
Progress made at this meeting
    Agreed skeleton
    Agreed 8 use cases
Controversial or Open issues from this meeting
  None
Planning for next meetings
  SA1#107 (19-23 Aug 24)
    Scope and overview
    New use case & potential requirements
    Updates/addition of potential requirements
  SA1#108 (18-22 Nov 24)
    New use case & potential requirements (limited)
    Updates/addition of potential requirements
    Consolidation of potential requirements
    TR sent for information to SA (SID ~80% complete)
  SA1#109 (Feb ‘25)
    End of consolidation and conclusions
    TR sent for approval to SA (SID 100% complete)
    Approval of WID
  Actions before next meeting
  Email discussions, conference calls.
UID | Name | Acronym | Target | Old % | SID/WID | New % | Change or comment
1030042 | Study on satellite access – Phase 4 | FS_5GSAT_Ph4 | 03/2025 | 0% | SP-240195 | 20% | 
3GPP TSG SA WG 1 Meeting #106 - Jeju, Korea, 27 - 31 May 2024 S1-241403