## Slide 1: FS_FRMCS_Ph6> Status Report
Rapporteur: <Vassiliki Nikolopoulou, UIC>
Progress made at this meeting
    CR-241363 on the TR22.989: agreed about call forwarding for Ad hoc Group, as described in the content of the Rel.20-SID.
Controversial or Open issues from this meeting
  None
Planning for next meetings
  SA1#107(08/24): Study 50%, normative in parallel
  Preparation of new use cases about ‘merging’ of operational railway communications, using Ad hoc Group Calls
  Potential revision of SID with request of target date extension
  Additional topics: Presence, Queuing of a call
  SA1#108(11/24): Study 100%
  Use cases with the additional topic, if revised SID agreed in SA1#107
  Actions before next meeting
  Email discussions, conference calls.
UID | Name | Acronym | Target | Old % | SID/WID | New % | Change or comment
1030043 | Study on FRMCS Phase 6 | FS_FRMCS_Ph6 | 09/2024 | 0% | SP-240199 | 20% | Rapporteur will bring update of the SID
3GPP TSG SA WG 1 Meeting #106 - Jeju, Korea, 27 - 31 May 2024 S1-241401