TSG-SA WG 1 (Services) meeting #17 SWGs	S1-021375

Rome, Italy, 8-12 July 2002	Agenda Item:

Title:	Minutes of IMS SWG, July 8, 2002, Rome

Source:	IMS SWG Chair, Tommi Kokkola

Document for:	Approval

___________________________________________________________________________

# 1	Executive Summary:

## 1.1	General

Meeting spend most of the time on IMS Group Management contributions. Unfortunately not that much progress was made, although some contributions or part of them were agreed. It was agreed for many contributions that companies try to enhance them based on discussion before next meeting and submit the proposals for email discussion. Target it to get stage 1 in state that it can be sent to SA for information from SA1 Colorado meeting.

No progress or contributions related to IP framework or ISIM related issues.

Several LSs noted. For some LSs  action points agreed to draft reply for next meeting.

TIM contributions to mandate GPRS for IMS also in release 6 was discussed, it was agreed that issue needs further study, with also consideration of WLAN interworking and 3GPP2 harmonization. For release 5 there are no issues and 22.101 clarifications shall be considered in next meeting.

No CRs or LSs agreed. New version of TS 22.250 of IMS group management to be provided over email.

# 1	Executive Summary:

## 1.1	General

tbd

(Note: The agenda is done to report template)

## 1.2 Proposed Future Meetings

| Meeting | Date | Venue | Comment |
| --- | --- | --- | --- |
| SA1 plenary | 12.-16. August | Colorado, US | It would be most beneficial to have two half day sessions for IMS SWG, or two shorter sessions in two days.. |

## 1.3	Output Change Requests:

# None

# 2	Detailed Report

## 2.1 Opening of the meeting

Meeting was chaired by Tommi Kokkola / Nokia.

## 2.3 Approval of the Proposed Agenda

| Tdoc | Subject | Source | Result |
| --- | --- | --- | --- |
| S1-021368 | Agenda for the SA1 IMS SWG | Chairman | Agreed. |

## 2.4 Call for IPR

Refer to S1-010592 at http://www.3gpp.org/ftp/tsg_sa/WG1_Serv/TSGS1_12_Helsinki/Docs/ (TSG-SA1 Helsinki meeting report) section 2.1 Call for IPR for information and guidance.

The attention of the members of this Working Group is drawn to the fact that 3GPP Individual Members have the obligation under the IPR Policies of their respective Organizational Partners to inform their respective Organizational Partners of Essential IPRs they become aware of. The members take note that they are hereby invited: - to investigate in their company whether their company does own IPRs which are, or are likely to become Essential in respect of the work of the Technical Specification Group. - to notify the Director-General, or the Chairman of their respective Organizational Partners, of all potential IPRs that their company may own, by means of the IPR Statement and the Licensing declaration forms.

## 1.3	Output Change Requests:

| ##### TDoc | Type | Spec No | CR No | Rev | Rel | Title | Source | Result |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  | CR |  |  |  |  |  |  |  |

## 1.4	Output Liaison Statements:

| TDoc | Type | Spec No | CR No | Rev | Rel | Title | Source | Result |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  | LS |  |  |  |  |  |  |  |

## 1.5	Action Items:

# 3 Inputs LSs

| Tdoc | Type | Spec No | CR No | Rev | Rel | Title | Source | Result |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| S1-021394 | LS |  |  |  |  | [DRAFT] Reply on Liaison Statement on PSTN/CS domain originated call | SA2 | Not addressed to SA1 |
| S1-021407 | LS |  |  |  |  | Reply LS on IMS identities for Rel 99/R4 UICC | SA3 | Noted. |
| S1-021408 | LS |  |  |  |  | Network Handling of 'Badly Behaved' Software IMS Clients | SA3 | Noted. |
| S1-021423 | LS |  |  |  |  | Liaison Statement on ISIM for support of IMS | T3 | Noted. Action point to Max de Groot/Gemplus to write CR to 22.101 and reply LS to T3 and other relevant groups. It has been also earlier concluded that there are no requirements for more than one active ISIMs at one given time. |
| S1-021424 | LS |  |  |  |  | Liaison Statement on terminology regarding ISIM/USIM | T3 | Noted. |
| S1-021427 | LS |  |  |  |  | Response to "Liaison Statement on Access to IMS Services using 3GPP release 99 and release 4 UICCs" (S1-S1-02020577) | T3 | Noted. Action point to Andre Jarvis / H3G to write reply LS for Colorado meeting. SA1 does not see any reason for active checking for this issue. |
| S1-021435 | LS |  |  |  |  | LS on dimensioning for IMS services | SA2 | Noted. |
| S1-021437 | LS |  |  |  |  | LS "Clarification regarding Location Information in IMS" | SA2 | Noted. |
| S1-021439 | LS |  |  |  |  | Liaison Statement on 'Clarification of IMS signalling flag' | SA2 | Not addressed to SA1 |
| S1-021440 | LS |  |  |  |  | DRAFT Liaison Statement on the 'Relation of IMS media components and bearer charging / PDP Contexts' | SA2 | Not addressed to SA1 |

# 4	IMS Group management

| Tdoc | Type | Spec No | CR No | Rev | Rel | Title | Source | Result |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| S1-021166 | TS | 22.250 |  |  | 6 | Stage 1 version 0.2.0 | Editor | Noted. |
| S1-021283 |  |  |  |  |  | updates in the References, the Definitions and the Informative description | Fujitsu | Noted. A revised version (1369) will take into account editorial comments and will clarify the relationships between GM and Presence. Revised in 1369 by Fujitsu. |
| S1-021284 |  |  |  |  |  | modifications to the current role model | Fujitsu | Noted. There was long discussion about roles in general and it was not possible to conclude the discussion. The “consumer” role was partially seen important, but requires more clarification. It may also be possible at the end to remove the moderator role and just have users with different properties. The way forward is to look on more details on different capabilities. |
| S1-021285 |  |  |  |  |  | updates in the General Requirements | Fujitsu | Noted. Revised online to 1370. |
| S1-021286 |  |  |  |  |  | updates in the Group member Requirements | Fujitsu | Noted. To be revised. A member specific “name” was proposed to be included in addition to ID. Issue with moderator still open. To be revised. |
| S1-021287 |  |  |  |  |  | updates in the Management Requirements | Fujitsu | Noted. Future contributions expected in next meeting. It was noted that some sort of table might be a good idea forward. |
| S1-021288 |  |  |  |  |  | updates in the Notification Requirements | Fujitsu | Agreed, with few comments. - Deleted text “Group member to get a list of all the groups where he is a member” shall be introduced elsewhere. - Note in bullet iii) must be clarified to only apply to item iii) - Terms group consumer and moderator should not be used but only group member. To be included in next draft version. |
| S1-021304 |  |  |  |  |  | IMS Group Management Work plan | Rapporteur | Noted. In furure to be presented as revised WID. |
| S1-021305 |  |  |  |  |  | IMS Group Management, Security | Nokia | Noted. Mostly agreed, to be revised by Nokia. It was asked if non-IMS subscriber can be included as group members. This issue need to be clarified in generic requirements. Revised in 1371 |
| S1-021306 |  |  |  |  |  | IMS Group Management, clarifications | Nokia | Noted. |
| S1-021332 |  |  |  |  |  | Changes to TS22.250 section 5 | Openwave | Noted. Many of proposal need furter work offline. It was agreed to add group property: group duration; Once created, a group will exist until either: - its expiration time - administratively removed. |
| S1-021369 |  |  |  |  |  | Revised updates in the References, the Definitions and the Informative description | Fujitsu |  |
| S1-021370 |  |  |  |  |  | Agreed updates in the General Requirements | IMS SWG | Agreed. Revision of 1285. To be included in next draft version. |

# ISIM related issues

Clip form draft SA report for information:

TD SP-020280 Various Rel-5 CRs to 22.101 on Service principles. Some objection to adding the note in CR094 was raised. It was pointed out that the note was in line with agreements in previous TSG SA meetings that the possibility of the ISIM being separate from the USIM in a post Rel-5 Release. Due to the fact that this was an informative note, and therefore not an essential correction, it was decided to reject CR094, even though it was noted that this change had been requested by TSG SA in the previous meeting. 
CR095 was discussed and it was recognised that the removal of the CS interworking was specific to this document and not setting a precedent for the Rel-5 network. It was also agreed that the proposed note should be normative text. CR095 was revised and provided in TD SP-010381 which was approved.

TD SP-020255 Various Rel-6 CRs to 22.101 on Service principles. CR096 "Correction of references and creation of rel 6 version" was approved. CR097 "Release 6 ISIM requirement" was discussed. The separation of ISIM in Release 6 was questioned as no decision on if and when this would happen, or even if it is technically feasible had been made in 3GPP. It was thought that the requirements required further elaboration to clarify the full impact and implications of the requirements and SA WG1 were asked to further study this and return with the full set of associated requirements. The CR was therefore rejected. It was noted that this did not imply a rejection of the principles included in the CR for USIM requirements.

TD SP-020258 Various Rel-6 CRs to 22.228 on Service requirements for the IP Multimedia Core Network Subsystem. In line with the decision for CRs in TD SP-020255 CR015 was rejected and CR016 was approved. SA WG1 were asked to further study this and return with the full set of associated requirements.

Due to lack on input papers and time it was agreed to have some discussion on this issue on SA1 mailing list.

# 6	IMS stage 1 (22.228) split to rel 5 and 6

Clip form draft SA report for information:

TD SP-020252 Rel-5 CR to 22.228 v5.5.0 on REL5 clean up. It was suggested that the specification should be checked to ensure that this CR covered the full set of changes required. The removal of PSTN interworking from the IMS specification was also questioned. It was pointed out that the ITU work is incomplete for this interface and it would be very difficult to specify the external boundary interworking until the interface is completely specified. After some discussion it was decided to allow time during the meeting for off-line discussions on the way forward. After discussions, the CR was revised in TD SP-020408 which was approved.

This was noted.

# 7	IP framework TR

Clip form draft SA report for information:

Status of IP Framework: SA WG1 proposed to withdraw this from Rel-5 and keep it open for progression towards Rel-6 if still considered relevant to the Release. It was recognised that the stage 1 would need to be available early during the Rel-6 development in order for the corresponding changes for Stages 2 and 3 to be completed. The principle to withdraw IP Framework from Rel-5 was approved.

This was noted.

# 8 Any Other Business

| Tdoc | Type | Spec No | CR No | Rev | Rel | Title | Source | Result |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| S1-021343 |  |  |  |  |  | Clarification of IMS service provisioning | Telecom Italia | Noted. Proposed to have CR to 22.101 to clarify this issue for release 5. (Note: Go interface ties PS domain and IM CN subsystem at stage 2 level.) |
| S1-021344 |  |  |  |  |  | Clarification of IMS service provisioning | Telecom Italia | Noted. A discussion paper is needed so that this issue can be better understood. 3GPP2 harmonization and WLAN interworking needs to be considered in this discussion. |

# 9 Thanking the Hosts

# Vodafone-Omnitel was thanked for hosting the meeting.

Late note from Chair: For next agenda a new agenda point to apology in advance all delegates who’s name will be mixed during the meeting will be added. For this time late apologies to Andre and others.

# 10 Close of Meeting

# Meeting was closed at 19:00 as promised.

# There was no delegates left for evening session so it was decided to work on Summary of Roles/Capabilities over email.

## Annex A – Complete Document List

| Green – Processed completely, document is output document Yellow – Processed completely, document is not output document | Light blue – Processed but outstanding issue | White/no highlight – not processed |
| --- | --- | --- |
| Type – CR, TS, LS, Rep, Agn | Rel – R99, Rel-4, Rel-5 |  |

| ##### Tdoc | Type | Spec No |  | CR No | Rev | Rel | Title |  | Source |  | Result |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| ###### Name |  |  | Organisation represented |  |  |  |  | Phone |  | Email |  |  |
| S1-021166 | TS | 22.250 |  |  |  | 6 | Stage 1 version 0.2.0 |  | Editor |  | Noted. |  |
| S1-021283 |  |  |  |  |  |  | updates in the References, the Definitions and the Informative description |  | Fujitsu |  | Noted. A revised version (1369) will take into account editorial comments and will clarify the relationships between GM and Presence. Revised in 1369 by Fujitsu. |  |
| S1-021283 |  |  |  |  |  |  | updates in the References, the Definitions and the Informative description |  | Fujitsu |  | Noted. Revised in 1369 by Fujitsu. |  |
| S1-021284 |  |  |  |  |  |  | modifications to the current role model |  | Fujitsu |  | Noted. There was long discussion about roles in general and it was not possible to conclude the discussion. The “consumer” role was partially seen important, but requires more clarification. It may also be possible at the end to remove the moderator role and just have users with different properties. The way forward is to look on more details on different capabilities. |  |
| S1-021285 |  |  |  |  |  |  | updates in the General Requirements |  | Fujitsu |  | Noted. Revised online to 1370. |  |
| S1-021286 |  |  |  |  |  |  | updates in the Group member Requirements |  | Fujitsu |  | Noted. To be revised. A member specific “name” was proposed to be included in addition to ID. Issue with moderator still open. To be revised. |  |
| S1-021287 |  |  |  |  |  |  | updates in the Management Requirements |  | Fujitsu |  | Noted. Future contributions expected in next meeting. It was noted that some sort of table might be a good idea forward. |  |
| S1-021287 |  |  |  |  |  |  | updates in the Management Requirements |  | Fujitsu |  | Noted. Issue will be further progressed in evening session drafting contribution to next meeting. |  |
| S1-021288 |  |  |  |  |  |  | updates in the Notification Requirements |  | Fujitsu |  | Agreed, with few comments. - Deleted text “Group member to get a list of all the groups where he is a member” shall be introduced elsewhere. - Note in bullet iii) must be clarified to only apply to item iii) - Terms group consumer and moderator should not be used but only group member. To be included in next draft version. |  |
| S1-021304 |  |  |  |  |  |  | IMS Group Management Work plan |  | Rapporteur |  | Noted. In furure to be presented as revised WID. |  |
| S1-021305 |  |  |  |  |  |  | IMS Group Management, Security |  | Nokia |  | Noted. Mostly agreed, to be revised by Nokia. It was asked if non-IMS subscriber can be included as group members. This issue need to be clarified in generic requirements. Revised in 1371 |  |
| S1-021306 |  |  |  |  |  |  | IMS Group Management, clarifications |  | Nokia |  | Noted. |  |
| S1-021332 |  |  |  |  |  |  | Changes to TS22.250 section 5 |  | Openwave |  | Noted. Many of proposal need furter work offline. It was agreed to add group property: group duration; Once created, a group will exist until either: - its expiration time - administratively removed. |  |
| S1-021343 |  |  |  |  |  |  | Clarification of IMS service provisioning |  | Telecom Italia |  | Noted. Proposed to have CR to 22.101 to clarify this issue for release 5. (Note: Go interface ties PS domain and IM CN subsystem at stage 2 level.) |  |
| S1-021344 |  |  |  |  |  |  | Clarification of IMS service provisioning |  | Telecom Italia |  | Noted. A discussion paper is needed so that this issue can be better understood. 3GPP2 harmonization and WLAN interworking needs to be considered in this discussion. |  |
| S1-021368 |  |  |  |  |  |  | Agenda for the SA1 IMS SWG |  | Chairman |  | Agreed. |  |
| S1-021369 |  |  |  |  |  |  | Revised updates in the References, the Definitions and the Informative description, Revision of 1368 |  | Fujitsu |  |  |  |
| S1-021370 |  |  |  |  |  |  | Agreed updates in the General Requirements |  | IMS SWG |  | Agreed. Revision of 1285. To be included in next draft version. |  |
| S1-021371 |  |  |  |  |  |  | IMS Group Management, Security rev 1 |  | Nokia |  |  |  |
| S1-021372 |  |  |  |  |  |  | Summary of Group management roles |  | Nokia |  |  |  |
| S1-021373 |  |  |  |  |  |  | IMS Group management 22.250 v 0.3.0 |  | Editor |  |  |  |
| S1-021374 |  |  |  |  |  |  | IMS SWG Slide report from Rome |  | SWG Chair |  |  |  |
| S1-021375 |  |  |  |  |  |  | IMS SWG report |  | SWG Chair |  | This document |  |
| S1-021394 | LS |  |  |  |  |  | [DRAFT] Reply on Liaison Statement on PSTN/CS domain originated call |  | SA2 |  | Not addressed to SA1 |  |
| S1-021407 | LS |  |  |  |  |  | Reply LS on IMS identities for Rel 99/R4 UICC |  | SA3 |  | Noted. |  |
| S1-021408 | LS |  |  |  |  |  | Network Handling of ‘Badly Behaved’ Software IMS Clients |  | SA3 |  | Noted. |  |
| S1-021423 | LS |  |  |  |  |  | Liaison Statement on ISIM for support of IMS |  | T3 |  | Noted. Action point to Max de Groot/Gemplus to write CR to 22.101 and reply LS to T3 and other relevant groups. It has been also earlier concluded that there are no requirements for more than one active ISIMs at one given time. |  |
| S1-021424 | LS |  |  |  |  |  | Liaison Statement on terminology regarding ISIM/USIM |  | T3 |  | Noted. |  |
| S1-021427 | LS |  |  |  |  |  | Response to “Liaison Statement on Access to IMS Services using 3GPP release 99 and release 4 UICCs” (S1-S1-02020577) |  | T3 |  | Noted. Action point to Andre Jarvis / H3G to write reply LS for Colorado meeting. SA1 does not see any reason for active checking for this issue. |  |
| S1-021435 | LS |  |  |  |  |  | LS on dimensioning for IMS services |  | SA2 |  | Noted. |  |
| S1-021437 | LS |  |  |  |  |  | LS « Clarification regarding Location Information in IMS » |  | SA2 |  | Noted. |  |
| S1-021439 | LS |  |  |  |  |  | Liaison Statement on ‘Clarification of IMS signalling flag’ |  | SA2 |  | Not addressed to SA1 |  |
| S1-021440 | LS |  |  |  |  |  | DRAFT Liaison Statement on the ‘Relation of IMS media components and bearer charging / PDP Contexts’ |  | SA2 |  | Not addressed to SA1 |  |

## Annex B – Participants List

Tommi Kokkola, Nokia

Jean-Jacques Davidian, DoCoMo Europe

Willy Werbestel, RIM

Juha Kalliokulju, Nokia

George, Babut, Rogers Wireless

Koichi Harada, NTT DoCoMo

Chris Sachno, NTT DoCoMo

Vinod Pandey, Cisco

Arnauld Druet, Orange

Amar Deol, Nortel

Andrew Alle, Dynamicsoft

Anita Olson, Telia

Laura Pomponi, TIM

Max de Groot, Gemplus

Maria Pia Galant, TIM

Vlad Durovic, Ericsson

Rami Neudorfer, Comverse

Yukio Yamahira, NEC

Liz Daniel, Lucent

Andre Jarvis, H3G

Gerald Weiljung, T-Mobil

George Bumiller, RIM

Jörg Swetina, Siemens

Christelle Faure, Fujitsu