## Slide 1: RSE Status Update
Joerg Swetina
NEC
RSE Rapporteur
3GPP TSG-SA WG1 Meeting #64
San Francisco, CA, USA, 11 – 15 November 2013
Remember: present only slides 3, 6, 7
Notes: 1

## Slide 2: RSE Status
Is this a new WI? no
This WI has been approved at SP#60
  Approved WID is in tdoc SP-130330
Notes: 1

## Slide 3: RSE Progress
Progress made at this meeting
    Changed requirements on OA&M access
    Added requirements on load balancing and “on-demand capacity negotiation”
    Added explanatory text to existing requirements
    Aligned with SA5 definitions
Work Item Completion: 100%
Controversial issues
  none
Notes: 1

## Slide 4: RSE Meeting Time
Number of slots assigned at this meeting
  sum of plenary and drafting slots: 4 (including joint SA1/SA5 meeting)
Number of drafting session participants: 40
Notes: 1

## Slide 5: RSE Completion Date
Target completion date in WID: 09/2013 SP#61
Current target completion date: 12/2013 SP#62
Will target completion date be met? y
Notes: 1

## Slide 6: RSE Agreed documents
List of agreed documents at this meeting:
S1-135293 | Alcatel-Lucent | 22.101 v13.0.0: Editorial fixes to RAN Sharing Enhancements
S1-135309 | Alcatel-Lucent, Sprint, SoftBank Mobile, Bell Mobility, Rogers Wireless, NEC, NSN | 22.101 v13.0.0: Support for Load Balancing in Hosting E-UTRAN
S1-135310 | Telefonica | 22.101 v13.0.0: Additional RAN Sharing Requirements
S1-135312 | NEC, NSN, Softbank Mobile, Sprint, Alcatel-Lucent, Bell Canada, Rogers Wireless | 22.101 v13.0.0: Enabling Dynamic capacity negotiation
S1-135313 | NEC, Rogers Wireless | 22.101 v13.0.0: Adding explanatory text to requirements on E-UTRAN Sharing
S1-135294 | Huawei, Orange, NEC, NSN, SoftBank Mobile | 22.101 v13.0.0: Clarification of Hosting E_UTRAN Operator role
Notes: 1