## Slide 1: FS_REOPS Status Update
Paul Piggin
General Dynamics Broadband
FS_REOPS Rapporteur
3GPP TSG-SA WG1 Meeting #64
San Francisco, CA, USA, 11 – 15 November 2013
Remember: present only slides 3, 6, 7
Notes: 1

## Slide 2: FS_REOPS Status
Is this a new WI? No
This WI has been approved at SP#60
  Approved WID is in tdoc SP-130240
Notes: 1

## Slide 3: FS_REOPS Progress
Progress made at this meeting
  Completed aligning the name of the study
  Agreed 4 definitions
  Clarified terminology (MCP is now Mobile eNB)
  Added 6 use cases:
    local fallback (group and individual)
    local routing, Limited backhaul, Wide area multi eNB
    Moving from Isolated to fully connected E-UTRAN
Work/Study Item Completion: 50%
Draft TR 22.897 Completion: 50%
Controversial issues
  None
Notes: 1

## Slide 4: FS_REOPS Meeting Time
Number of slots assigned at this meeting
  sum of plenary and drafting slots: 4
Number of slots requested for next meeting
  sum of plenary and drafting slots: 4
Number of Drafting session participants: 19
Notes: 1

## Slide 5: FS_REOPS Completion Date
Target completion date in WID: <06/2014> SP#64
Current target completion date: <06/2014> SP#64
Will target completion date be met? Yes
Expected date to send TR to SA plenary:
  For information: SA1#65 (01/2014)
  For approval: SA1#66 (05/2014)
Notes: 1

## Slide 6: FS_REOPS Planning/Progress
Topics to focus on at SA1#65 (Jan 2014):
  Use cases
  Consolidation of potential requirements in agreed use cases
Planning for subsequent meetings
  SA1#66 (May 2014)
    Use cases
    Consolidation of potential requirements in agreed use cases
Notes: 1

## Slide 7: Work plan between meetings
Email discussion
  None
Notes: 1

## Slide 8: FS_REOPS Progress Estimate
Estimated percentage completion:
  SA1#65 (Jan 2014): <75%>
  SA1#66 (May 2014): <100%>
Notes: 1

## Slide 9: FS_REOPS Agreed documents
List of agreed documents at this meeting:
S1-135111 | General Dynamics Broadband | Updates to the Work Item Description for a Feasibility Study on Isolated E-UTRAN operation
S1-135193 | General Dynamics Broadband | Review and clarification of terminology related to Isolated E-UTRAN operation
S1-135270 | French Ministry of Interior for TCCA-CCBG | Local fall back at enodeB group call use case
S1-135194 | French Ministry of Interior for TCCA-CCBG | Local fall back at enodeB individual call use case
S1-135196 | General Dynamics Broadband | Isolated E-UTRAN operation use case: Local routing
S1-135197 | General Dynamics Broadband | Isolated E-UTRAN operation use case: A limited backhaul connection
S1-135115 | General Dynamics Broadband | Isolated E-UTRAN operation use case: A wide area Isolated E-UTRAN
S1-135195 | General Dynamics Broadband | Isolated E-UTRAN operation use case: Service restoration
S1-135336 | Rapporteur | TR22.897 v0.2.0
Notes: 1