## Slide 1: MCPTToLTE Status Update
David Cypher
US Department of Commerce
MCPTToLTE Rapporteur
3GPP TSG-SA WG1 Meeting #64
San Francisco, CA, USA, 11 – 15 November 2013
Remember: present only slides 3, 6, 7
Notes: 1

## Slide 2: MCPTToLTE Status
Is this a new WI? yes
This WI has not been approved by SP
  The following slides assume approval at SP#62
Notes: 1

## Slide 3: MCPTToLTE Progress
Progress made at this meeting
  Agree on WID and to forward it to SA#62
  Inclusion of other possible sources of requirements
  Proximity Services (ProSe) is included
Work/Study Item Completion: 00x%
Draft TS 22.xxx Completion: 00%
    Initial draft S1-135058 noted
Controversial issues
  Relationship with work in OMA on PoC
  Inclusion of Proximity Services (ProSe)
Notes: 1

## Slide 4: MCPTToLTE Meeting Time
Number of slots assigned at this meeting
  sum of plenary and drafting slots: 0
Number of slots requested for next meeting
  sum of plenary and drafting slots: 4
Notes: 1

## Slide 5: MCPTToLTE Completion Date
Target completion date in WID: 09/2014 SP#65
Current target completion date: 09/2014 SP#65
Will target completion date be met? Y
Expected date to send TS to SA plenary:
  For information: SA1#66 (05/2104)
  For approval: SA1#67 (08/2014)
Notes: 1

## Slide 6: MCPTToLTE Planning/Progress
Topics to focus on at SA1#65 (Jan 2014):
  Draft TS
  Requirements
Planning for subsequent meetings
  SA1#66 (May 2014)
    Update TS
  SA1#67 (Aug 2014)
    Finalize TS
Notes: 1

## Slide 7: Work plan between meetings
Email discussion
  Focus items in previous slide
  <other topics/items to be covered>
  <e.g. introduction of new topics>
  <e.g. review of incoming LS>
  <e.g. planning next meeting>
  Tentative start date: <04/12/2013>
Notes: 1

## Slide 8: MCPTToLTE Progress Estimate
Estimated percentage completion:
  SA1#65 (Jan 2014): <50%>
  SA1#66 (May 2014): <75%>
  SA1#67 (Aug 2014): <100%>
Notes: 1

## Slide 9: MCPTToLTE Agreed documents
List of agreed documents at this meeting:
S1-135330 | U.S. Department of Commerce, Home Office (UK), T-Mobile US, AT&T, Vodafone, Telefónica. | Proposed New WID on Mission Critical Push To Talk over LTE (MCPTToLTE)
Notes: 1