## Slide 1: FS_MBSP Status Update
Eddy Hall
Qualcomm
FS_MBSP Rapporteur
3GPP TSG-SA WG1 Meeting #64
San Francisco, CA, USA, 11 – 15 November 2013
Remember: present only slides 3, 6, 7
Notes: 1

## Slide 2: FS_MBSP Status
Is this a new WI? YES
This WI has not been approved by SP
  The following slides assume approval at SP#62
Notes: 1

## Slide 3: FS_MBSP Progress
Progress made at this meeting
  Agreed Study Item
Work/Study Item Completion: 0%
Notes: 1

## Slide 4: FS_MBSP Meeting Time
Number of slots assigned at this meeting
  sum of plenary and drafting slots: 0
Number of slots requested for next meeting
  sum of plenary and drafting slots: 1
Notes: 1

## Slide 5: FS_MBSP Completion Date
Target completion date in WID: 09/2014 SP#65
Current target completion date: 09/2014 SP#65
Will target completion date be met? YES
Expected date to send TR to SA plenary:
  For information: SA1#64 (06/2014)
  For approval: SA1#65 (09/2014)
Notes: 1

## Slide 6: FS_MBSP Planning/Progress
Topics to focus on at SA1#65 (Jan 2014):
  TR Skeleton, Scope, Introduction
  Use cases
Planning for subsequent meetings
  SA1#65 (Jan 2014)
    Use cases, gap analysis with existing solutions
  SA1#66 (May 2014)
    Gap analysis with existing solutions
  SA1#67 (Aug 2014)
    Conclusions, recommendations, potential reqs
Notes: 1

## Slide 7: Work plan between meetings
Email discussion
  Focus items in previous slide
Notes: 1

## Slide 8: FS_MBSP Progress Estimate
Estimated percentage completion:
  SA1#65 (Jan 2014): 30%
  SA1#66 (May 2014): 60%
  SA1#67 (Aug 2014): 100%
Notes: 1

## Slide 9: FS_MBSP Agreed documents
List of agreed documents at this meeting:
  S-135303 (WID)
Notes: 1